中华人民共和国河北省审计厅

He Bei Provincial Audit Office of the People’s Republic of China

审 计 报 告

Audit Report

冀审外资报〔2016〕3号

HEBEI AUDIT REPORT〔2016〕NO.3

项 目 名 称:  亚洲开发银行贷款、水融资伙伴基金计划赠款

河北小城镇发展示范项目

Project Name:   Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank and

Granted by the Water Financing Partnership Facility

贷款号:       2574—PRC

Loan No.:      2574—PRC

赠款号：      0171—PRC

Grant No.：    0171—PRC

项目执行单位：河北省亚洲开发银行贷款小城镇发展示范项目

管理办公室

Project Entity:   Hebei Small Cities and Towns Development

Demonstration Sector Project Financed by the

Asian Development Bank Management Office

会计年度：      2015

Accounting Year:  2015

目  录

Contents

一、审计师意见	1

Ⅰ.Auditor’s Opinion…	3

二、财务报表及财务报表附注	6

Ⅱ.Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	11

iii. Statement of Implementation of Loan Agreement	11

（四）赠款协定执行情况表	12

iv. Statement of Implementation of Grant Agreement	12

（五）专用账户报表	13

v. Special Account Statement	13

（六）财务报表附注	16

vi. Notes to the Financial Statements	19

三、审计发现的问题及建议	23

Ⅲ.Auditor Findings and Recommendations	26

一、审计师意见

审计师意见

河北省亚洲开发银行贷款小城镇发展示范项目管理办公室：

我们审计了亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目2015年12月31日的资金平衡表及截至该日同年度的项目进度表、贷、赠款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第6页至第22页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷、赠款协定执行情况表是你办的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

（1）按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制项目财务报表，并使其实现公允反映；

（2）设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制，公允反映了亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目2015年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内报送给亚洲开发银行的第HB033至HB035号提款申请书以及所附资料。我们认为，这些资料均符合贷、赠款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2016年6月27日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311—88606354

传真：86-311—88606120

I. Auditor’s Opinion

Auditor’s Opinion

# To Hebei Small Cities and Towns Development Demonstration Sector Project Financed by the Asian Development Bank Management Office

We have audited the special purpose financial statements (from page 6 to page 22) of Hebei Small Cities and Towns Development Demonstration Sector project financed by the ADB and granted by the Water Financing Partnership Facility , which comprise the Balance Sheet as of December 31, 2015, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan (Grant) Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan (Grant) Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial  Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures

selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hebei Small Cities and Towns Development Demonstration Sector project financed by the ADB and granted by the Water Financing Partnership Facility as of December 31, 2015, its financial receipts and disbursements, the project implemntation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement.

Other Matter

We also examined the withdrawal application No.HB033 to HB035 the attached documents submitted to the ADB during the period. In our opinion, those documents comply with the project loan (grant) agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 27, 2016

Address: No. 195 South Friendship Street, Shijiazhuang City, Hebei Province, P.R. China

Postcode: 050051

Tel.: 86-311-88606354

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2015年12月31日

(As of December 31, 2015)

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室               货币单位：人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office   Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 873,970,044.59 | 1,034,092,459.11 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 425,114,997.40 | 495,653,292.70 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 |  | 107,899,207.19 | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | 1,529,750.00 | 1,623,400.00 |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 |  | - | 其中: 亚行水融资伙伴基金计划赠款 Including: WFPF Grants | 30 | 1,529,750.00 | 1,623,400.00 |
| 3. 转出投资 Investments Transferred-out | 4 |  | - | 三、项目借款合计 Total Project Loan | 31 | 503,812,860.75 | 591,454,887.01 |
| 4. 在建工程 Construction in Progress | 5 | 873,970,044.59 | 926,193,251.92 | 1. 项目投资借款 Total Project Investment Loan | 32 | 503,812,860.75 | 591,454,887.01 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 |  |  | (1) 国外借款 Foreign Loan | 33 | 485,987,520.45 | 583,609,546.71 |
| 其中:应收生产单位亚行贷款 Including: Asian Development Bank Investment Loan Receivable | 7 |  |  | 其中: 亚洲开发银行 Including: Asian Development Bank | 34 | 485,987,520.45 | 583,609,546.71 |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 |  |  |  | 35 |  |  |
| 其中:拨付亚行贷款 Including :Appropriation of Asian Development Bank Investment Loan | 9 |  |  |  | 36 |  |  |
| 四、器材 Equipment | 10 |  |  |  | 37 |  |  |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 |  |  | (2) 国内借款 Domestic Loan | 38 | 17,825,340.30 | 7,845,340.30 |
| 五、货币资金合计 Total Cash and Bank | 12 | 59,073,539.44 | 86,021,081.24 | 2. 其他借款 Other Loan | 39 |  |  |
| 1. 银行存款 Cash in Bank | 13 | 59,031,265.29 | 85,962,418.77 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 |  |  |
| 其中:专用账户存款 Including: Special Account | 14 | 42,910,026.22 | 57,822,012.50 | 其中:拨入亚行贷款 Including: Asian Development Bank Loan | 41 |  |  |
| 2. 现金 Cash on Hand | 15 | 42,274.15 | 58,662.47 | 五、企业债券资金 Bond Fund | 42 |  |  |

后续（To be continued）

续（ continued）

| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 44,755,983.78 | 38,766,919.65 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 | - | - |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 其中:应收亚行贷款利息 Including: Asian Development Bank Loan Interest Receivable | 17 | - | - | 七、应付款合计 Total Payable | 44 | 47,698,499.59 | 70,430,105.11 |
| 应收亚行贷款承诺费 Asian Development Bank Loan Commitment Fee Receivable | 18 | - | - | 其中:应付亚行贷款利息 Including: Asian Development Bank Loan Interest Payable | 45 | - | - |
| 应收亚行贷款资金占用费 Asian Development Bank Loan Service- Fee Receivable | 19 | - | - | 应付亚行贷款承诺费 Asian Development Bank Loan Commitment Fee Payable | 46 | - | - |
| 七、有价证券 Marketable Securities | 20 | - | - | 应付亚行贷款资金占用费 Asian Development Bank Loan Service Fee Payable | 47 | - | - |
| 八、固定资产合计 Total Fixed Assets | 21 | 1,044,466.15 | 1,031,697.49 | 八、未交款合计 Other Payables | 48 |  |  |
| 固定资产原价 Fixed Assets, Cost | 22 |  |  | 九、上级拨入资金 Appropriation of Fund | 49 | 610,900.00 | 650,900.00 |
| 减:累计折旧 Less: Accumulated Depreciation | 23 |  |  | 十、留成收入 Retained Earnings | 50 | 77,026.22 | 99,572.67 |
| 固定资产净值 Fixed Assets, Net | 24 |  |  |  |  | - | - |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | - | - |  |  | - | - |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | - | - |  |  | - | - |
| 资金占用合计 Total Application of Fund | 27 | 978,844,033.96 | 1,159,912,157.49 | 资金来源合计 Total Sources of Fund | 51 | 978,844,033.96 | 1,159,912,157.49 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室              货币单位：人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office  Currency Unit: RMB Yuan

|  | 本期 Current Period |  |  | 累计 Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 158,596,600.00 | 158,313,971.56 | 99.82% | 1,277,084,200.00 | 1,089,382,479.71 | 85.30% |
| - 国际金融组织贷款 International Financing | 76,303,600.00 | 97,622,026.26 | 127.94% | 649,360,000.00 | 583,609,546.71 | 89.87% |
| 1. 亚洲开发银行 Asian Development Bank | 76,303,600.00 | 97,622,026.26 | 127.94% | 649,360,000.00 | 583,609,546.71 | 89.87% |
| 二、配套资金 Counterpart Financing | 82,293,000.00 | 60,598,295.30 | 73.64% | 627,724,200.00 | 504,149,533.00 | 80.31% |
| 1.财政拨款 Government | 44,133,000.00 | 60,593,251.54 | 137.30% | 412,732,420.80 | 329,896,019.61 | 79.93% |
| 2.企业自筹 Selfcollected | 38,160,000.00 | 10,150,491.76 | 26.60% | 163,969,700.00 | 115,386,093.69 | 70.37% |
| 3.国债 State Bond |  | -165,448.00 |  | 51,022,079.20 | 51,022,079.40 | 100.00% |
| 4.国内借款 Domestic Loan |  | -9,980,000.00 |  |  | 7,845,340.30 |  |
| 三、赠款 Grants |  | 93,650.00 |  |  | 1,623,400.00 |  |
| 其中: 亚行水融资伙伴基金计划赠款 Including: WFPF Grants |  | 93,650.00 |  |  | 1,623,400.00 |  |
| 资金运用合计 Total Application of Funds |  | 160,122,414.52 |  |  | 1,034,092,459.11 |  |
| 一、项目支出 Expenditure |  | 160,122,414.52 |  |  | 1,034,092,459.11 |  |
| 1.已交付使用资产Assets Tansferred |  | 107,899,207.19 |  |  | 107,899,207.19 |  |
| 2.在建工程 Work in Progress |  | 52,223,207.33 |  |  | 926,193,251.92 |  |
| 1).建安工程投资 Investment of constr.& Erection Works |  | 34,530,761.65 |  |  | 475,987,462.80 |  |
| 2).设备投资 Investment of Equip |  | -21,410,520.12 |  |  | 333,128,058.84 |  |

后续（To be continued）

续（ continued）

| 3).待摊投资 Prepaid Investment |  | 39,102,965.80 |  |  | 117,077,730.28 |  |
| --- | --- | --- | --- | --- | --- | --- |
| 4).其他投资 Other Invesyment |  | 0.00 |  |  | 0.00 |  |
| 3.其他 Others |  | 0.00 |  |  | 0.00 |  |
| 二、库存物资 Goods in Stock |  |  |  |  |  |  |
| 差异 Difference |  | -1,808,442.96 |  |  | 55,290,020.60 |  |
| 1. 应收款变化Change in ceivables |  | -5,989,064.13 |  |  | 38,766,919.65 |  |
| 2. 应付款变化Change in Payables |  | -22,731,605.52 |  |  | -70,430,105.11 |  |
| 3. 货币资金变化Change in Cash and Bank |  | 26,947,541.80 |  |  | 86,021,081.24 |  |
| 4.其他 Others |  | -35,315.11 |  |  | 932,124.82 |  |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室                                                     货币单位：人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office                                    Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred |  |  |  | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.已交付使用资产Assets ansferred | 107,899,207.19 | - | - | - | - | 107,899,207.19 | - | - |
| 2.在建工程 Work in Progress | 926,193,251.92 | - | - | - | - | 926,193,251.92 | - | - |
| 1).建安工程投资 Investment of constr.& Erection Works | 475,987,462.80 |  |  |  | - | 475,987,462.80 | - | - |
| 2).设备投资 Investment of Equip | 333,128,058.84 |  |  |  | - | 333,128,058.84 | - | - |
| 3).待摊投资 Prepaid Investment | 117,077,730.28 |  |  |  | - | 117,077,730.28 | - | - |
| 4).其他投资 Other Invesyment | 0.00 |  |  |  | - | 0.00 | - | - |
| 3. 其他 Others | 0.00 | - | - | - | - | 0.00 | - | - |
| 合计 Total | 1,034,092,459.11 | - | - | - | - | 1,034,092,459.11 | - | - |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室                          货币单位：美元/人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office        Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals |  | 累计提款数 Cumulative Withdrawals |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 1.土建 Civil Works | 18,310,000.00 | - | 4,649,153.49 | 12,410,981.02 | 80,591,946.35 |
| 其中：霸州 Bazhou | - | - |  | - | - |
| 赵县 Zhaoxian | 2,170,000.00 | - | 489,725.73 | 1,307,329.77 | 8,489,276.59 |
| 正定 Zhengding | 450,000.00 | - |  | - | - |
| 后续子项目 Subsequent Subprojects | 15,690,000.00 | - | 4,159,427.76 | 11,103,651.25 | 72,102,669.76 |
| 2.货物 Goods | 74,990,000.00 | 7,094,633.99 | 67,691,359.63 | 64,813,919.49 | 420,875,667.60 |
| 其中：霸州 Bazhou | - | - |  | - | - |
| 赵县 Zhaoxian | 14,930,000.00 | 180,992.16 | 4,134,576.82 | 8,080,848.36 | 52,473,796.91 |
| 正定 Zhengding | 4,880,000.00 | 3,447,199.03 | 22,870,751.61 | 4,744,636.26 | 30,809,770.02 |
| 后续子项目 Subsequent Subprojects | 55,180,000.00 | 3,466,442.80 | 40,686,031.20 | 51,988,434.87 | 337,592,100.67 |
| 3.咨询服务、培训考察 Consulting & Training. | 2,500,000.00 | - | 394,361.96 | 1,052,754.85 | 6,836,168.89 |
| 其中：霸州 Bazhou | - | - |  | - | - |
| 赵县 Zhaoxian | 450,000.00 | - | 70,009.56 | 186,891.54 | 1,213,598.90 |
| 正定 Zhengding | 140,000.00 | - | 21,054.85 | 56,206.22 | 364,980.71 |
| 后续子项目 Subsequent Subprojects | 1,910,000.00 | - | 303,297.55 | 809,657.09 | 5,257,589.28 |
| 4.先征费 Advancee Cost |  |  |  |  | - |
| 5.利息和承诺费 Interest and Commitment Fee Payable | 4,200,000.00 | 357,238.88 | 2,784,151.18 | 1,596,920.64 | 10,369,763.87 |
| 6.未分配 Unallocated | - |  |  |  | - |
| 7.专用账户 Special Account |  | 3,000,000.00 | 22,103,000.00 | 10,000,000.00 | 64,936,000.00 |
| 总计 Total | 100,000,000.00 | 10,451,872.87 | 97,622,026.26 | 89,874,576.00 | 583,609,546.71 |

美元与人民币兑换率为:1美元=6.4936人民币(Exchange Rate :US$1=RMB 6.4936 yuan)

（四） 赠款协定执行情况表

## ⅳ. Statement of Implementation of Grant Agreement

赠款协定执行情况表

STATEMENT OF IMPLEMENTATION OF GRANT AGREEMENT

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室                               货币单位：美元/人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office               Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定赠款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) |  | 累计提款数 (Cumulative Withdrawals) |  |
| --- | --- | --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1. 薪酬与津贴 Remuneration and Per Diem | 158,250.00 | - | 59,280.45 | 158,250.00 | 1,027,612.20 |
| 1A 国际专家 International | 60,750.00 | - | 22,756.95 | 60,750.00 | 394,486.20 |
| 1B 国内专家 National | 97,500.00 | - | 36,523.50 | 97,500.00 | 633,126.00 |
| 2. 机票 Air Travel | 5,000.00 | - | 1,873.00 | 5,000.00 | 32,468.00 |
| 2A 国际机票 International | 2,000.00 | - | 749.20 | 2,000.00 | 12,987.20 |
| 2B 国内机票 National | 3,000.00 | - | 1,123.80 | 3,000.00 | 19,480.80 |
| 3. 设备 Equipment | 20,000.00 | - | 7,492.00 | 20,000.00 | 129,872.00 |
| 4. 培训、研讨会、考察 Training/Workshop/Study Tours | 53,750.00 | - | 20,134.75 | 53,750.00 | 349,031.00 |
| 4A 培训 Training |  | - | - | - | - |
| 4B 研讨会 Workshop | 53,750.00 | - | 20,134.75 | 53,750.00 | 349,031.00 |
| 4C 考察 Study Tours |  | - | - | - | - |
| 5. 其它 Miscellaneous | 13,000.00 | - | 4,869.80 | 13,000.00 | 84,416.80 |
| 5A 内陆交通 Land Transportation | 2,500.00 | - | 936.50 | 2,500.00 | 16,234.00 |
| 5B 办公室 Office | 4,000.00 | - | 1,498.40 | 4,000.00 | 25,974.40 |
| 5C 通讯 Communications | 3,500.00 | - | 1,311.10 | 3,500.00 | 22,727.60 |
| 5D 笔译、口译 Translation/Interpretation |  | - | - | - | - |
| 5E 报告编制 Report Preparation | 3,000.00 | - | 1,123.80 | 3,000.00 | 19,480.80 |
| 总计 Total | 250,000.00 | - | 93,650.00 | 250,000.00 | 1,623,400.00 |

（五）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns

Development Demonstration Sector

project financed by the ADB and granted

by the Water Financing Partnership Facility

贷款号：2574-PRC

Loan No.	2574-PRC

编报单位：河北省财政厅

Prepared by: The Finance Department of  Hebei  Province

开户银行名称：中国工商银行石家庄东胜科技支行

Depository Bank: Shijiazhuang Dongsheng technology branch, ICBC

账号：      0402022709000100328

Account No. : 0402022709000100328

货币种类：美元

Currency: USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 7,012,588.04 |
| 增加： Add: |  |
| 本期亚行回补总额 Total Amount Deposited this Period by Asian Development Bank | 10,094,633.99 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 2,745.93 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct: |  |
| 本期支付总额 Total Amount Withdrawn this Period | 8,205,506.26 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | - |
| 期末余额 Ending Balance | 8,904,461.70 |

（后续To be continued）

续（ continued）

| B部分：专用账户调节 Part B-Account Reconciliation |  | 金 额 Amount |
| --- | --- | --- |
| 1.亚行首次存款总额 Amount Advanced by Asian Development Bank |  | 7,000,000.00 |
| 减少： Deduct: |  | - |
| 2. 亚行回收总额 Total Amount Recovered by Asian Development Bank |  | - |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period |  | 7,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account |  | 8,904,461.70 |
| 增加： Add: |  | - |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  |  |
| 申请书号 Application No. | 金额 Amount | - |
|  |  | - |
|  |  | - |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period |  | 1,110,872.27 |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) |  | - |
| 减少： Deduct: |  | - |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) |  | 15,333.97 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period |  | 10,000,000.00 |

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

开户银行名称:XX

Depository Bank:XX

赠款号：0171—PRC                                                   账号:XX

GEF Grant No. 0171—PRC                                               Account No. :XX

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室         货币种类：美元

Prepared by: Hebei Small Cities and Towns Development

Demonstration Sector Project Financed by the Asian

Development Bank Management Office                            Currency: USD

| 本期专用账户收支情况 Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 1.期初余额 Beginning Balance |  |
| 加：2.本期回补额 Add：Amount deposited this Period by GEF |  |
| 3.利息收入 Interest earned this Period |  |
| 4.不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditure |  |
| 减: 5.本期支付额 Deduct：Amount Withdrawn this Period |  |
| 6.银行手续费 Band Service Charges this Period |  |
| 7.期末余额 Ending Balance |  |

（六）财务报表附注

财务报表附注

1.项目情况

亚洲开发银行贷款、水融资伙伴计划赠款河北小城镇发展示范贷款项目(贷款号为2574—PRC、赠款号为0171—PRC）旨在提高项目城镇基础设施承载能力，改善居民生活。该项目涉及18个子项目实施机构，主要项目内容包括11个中小城镇供水、污水、供热、垃圾和环卫设施。项目协议于2009年12月17日签订，2010年3月生效，预计2016年6月30日前关闭。项目计划总投资为人民币1,277,084,200.00元人民币，其中亚洲开发银行贷款100,000,000.00美元，亚行水融资伙伴计划赠款250,000.00美元。

2.财务报表编制范围

本财务报表的编制范围包括赵县供热、赵县垃圾、赵县污水、正定垃圾、怀安供热、怀安给排水、涿鹿供水、涿鹿污水、平泉供热、平泉供水、围场供热、围场供水、泊头供水、黄各庄污水、白沟垃圾、隆化污水、张北供热、泊头供水管网改造等18个子项目单位和省项目办的财务报表。

3.主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2015年12月31日汇率，即USD1=人民币6.4936。

4.报表科目说明

4.1 项目支出合计

2015年项目支出人民币160,122,414.52元，累计支出人民币1,034,092,459.11元，占总投资计划的80.97%。

4.2 货币资金合计

2015年12月31日货币资金余额为人民币86,021,081.24元，比上年增加人民币26,947,541.80元，其中专用账户存款折合人民币57,822,012.50元。

4.3预付及应收款合计

2015年12月31日余额为人民币38,766,919.65元，主要是预付设备价款、工程款费用。

4.4项目拨款合计

2015年12月31日余额为人民币495,653,292.70元，是省、市、县各级各级政府到位的配套、国债和企业自筹资金。

项目计划配套资金总额人民币627,724,200.00元，截至2015年12月31日到位配套人民币504,149,533.00元，占计划的80.31%。

4.5 项目借（赠）款合计

2015年12月31日余额为折合人民币593,078,287.01元，其中：亚洲开发银行贷款为89,874,576.00美元，折合人民币583,609,546.71元；水融资伙伴赠款为250,000.00美元，折合人民币1,623,400.00元。

截至2015年12月31日，累计提取亚洲开发银行贷款资金89,874,576.00美元，占贷款总额的89.87%。其中：工程类累计提款12,410,981.02美元，占该类计划的67.78%；货物类累计提款64,813,919.49美元，占该类计划的86.43%；培训类、咨询服务类累计提款1,052,754.85美元，占该类计划的42.11%；利息和承诺费本金化1,596,920.64美元，占该类计划的38.02%。

截至2015年12月31日，累计提取水融资伙伴赠款资金250,000.00美元，占赠款总额的100%。

4.6 应付款合计

2015年12月31日余额为人民币70,430,105.11元，主要是尚未支付的工程款和合同履约保证金。

5.专用账户使用情况

5.1本项目贷款专用账户设在工商银行石家庄东胜科技支行，账号为0402022709000100328，币种为美元。专用账户首次存款7,000,000.00美元。2015年年初余额为7,012,588.04美元，本年度回补10,094,633.99美元，利息收入为2,745.93美元，本年度支付8,205,506.26美元,年末余额8,904,461.7美元。

5.2本项目赠款未设专用账户。

Ⅵ. Notes to the Financial Statements

Notes to the Financial Statements

1. Project overview

Hebei Small Cities and Towns Development Demonstration Sector Project financed by Asian Development Bank and granted by Water Financing Partnership Facility (Loan No. 2574-PRC and Grant No. 0171-PRC) aims to improve the carrying capacity of infrastructures and livelihood of residents in the project cities and towns. The Project involves 18 IAs of the project components covering the water supply, wastewater, district heating, solid waste treatment and environment and sanitation infrastructures of 11 small and medium-sized cities and towns. The Project Agreement was signed on Dec. 17, 2009 and effected in March 2010 and is expected to close before June 30, 2016. It is estimated that the Project will involve a total investment of RMB 1,277,084,200.00, including a loan proceeds of USD 100,000,000.00 from Asian Development Bank and a grant of USD 250,000.00 from Water Financing Partnership Facility.

- Consolidation Scope of the Financial Statements

The scope of preparation of the financial statements covers the financial statements of Hebei Province PMO and the 18 IAs of the project components of Zhaoxian County District Heating, Zhaoxian County Solid Waste Treatment, Zhaoxian County WWTP, Zhengding County Solid Waste Treatment, Huai’an County District Heating, Huai’an County Water Supply and Drainage, Zhuolu County Water Supply, Zhuolu County WWTP, Pingquan County District Heating, Pingquan County Water Supply, Weichang County District Heating, Weichang County Water Supply, Botou City Water Supply, Huanggezhuang WWTP and Baigou Solid Waste Treatment, Longhua WWTP, Zhangbei District Heating and Botou Water Supply Pipeline Rehabilitation.

- Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 31, 2015 of the People’s Bank of China, which is USD 1= RMB 6.4936 yuan.

4. Explanation of Subjects

4.1 Total Project expenditures

The project expenditure in 2015 was RMB 160,122,414.52 yuan, and the cumulative expenditures were RMB 1,034,092,459.11 yuan, which accounted for 80.97% of the total investment plan.

4.2 Total Cash and Bank

On December 31, 2015, the balance was RMB 86,021,081.24 yuan with an increase of RMB26,947,541.80 yuan compared with that of the last year. And the funds in the Special Account were converted to RMB 57,822,012.50 yuan.

4.3 Total Prepaid and Receivable

The balance on Dec. 31, 2015 was RMB38,766,919.65 yuan, mainly comprising of prepaid equipment expenses and construction expenditures.

4.4 Total Project Appropriation Funds

The balance on Dec. 31, 2015 was RMB 495,653,292.70 yuan, which was the counterpart fund allocated by all levels including the province, the city, the county and companies’ own money.

The total planned counterpart funds of the project were RMB627,724,200.00 yuan. By the end of 2015, RMB 504,149,533.00 yuan of the counterpart funds had been allocated, which accounted for 80.31% of the plan.

4.5 Total Project Loan (and Grant)

The balance on December 31, 2015 was RMB 593,078,287.01yuan, including the ADB loan of USD 89,874,576.00 equivalents to RMB 583,609,546.71 yuan and USD 250,000.00 as the grant from Water Financing Partnership Facility, equivalents to RMB1,623,400.00 yuan.

By the end of December 31, 2015, accumulated USD89,874,576.00 of the ADB loan had been withdrawn, accounting for 89.87% of the total, among which the withdrawal for civil works was USD 12,410,981.02 accounting for 67.78% of the category plan; the withdrawal for goods was USD 64,813,919.49 accounting for 86.43% of the category plan; the withdrawal for training and consulting services was USD 1,052,754.85 accounting for 42.11% of the category plan; the withdrawal for the interest and commitment charges was USD 1,596,920.64 accounting for 38.02% of the category plan.

By the end of December 31, 2015, total WFPF grant withdrawn had amounted to USD 250,000.00, accounting for 100.00% of the total grant.

4.6 Total Payable

The balance on December 31, 2015 was RMB 70,430,105.11 yuan, mainly payment in advance and the performance bond.

5. Special Account

5.1 The Special Account of the loan is set in Industrial and Commercial Bank of China, Shijiazhuang Dongsheng Science and Technology Branch, with the account number of 0402022709000100328, and USD as currency Unit. The initial Deposit of the Special Account is USD 7,000,000.00. The beginning balance of 2015 was USD 7,012,588.04 and the reimbursement in the year was USD10,094,633.99. This year the interest earned was USD 2,745.93 and the disbursement was USD 8,205,506.26. Thus, the ending balance was USD 8,904,461.70.

5.2 No special account was opened for the grant under the Project.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

（一）违反国家法规或贷款协定的问题

1. 配套资金未及时足额到位。

配套资金42,529,743.56元不到位。截至2015年12月31日，赵县供热子项目县级财政累计计划配套资金3,487,920.80元，实际县级财政累计配套资金3,316,000.00元，县级财政累计配套资金不到位171,920.80元；张北供热子项目累计计划配套资金37,780,000.00元，实际累计配套资金10,788,100.00元，累计配套资金不到位26,991,900.00元；赵县污水子项目县级财政累计计划配套资金54,100,000.00元，实际县级财政累计配套资金53,802,365.24元，县级财政累计配套资金不到位297,634.76元；赵县垃圾子项目县级财政累计计划配套资金25,267,600.00元，实际县级财政累计配套资金16,218,212.00元，县级财政累计配套资金不到位9,049,388.00元；涿鹿污水子项目县级财政累计计划配套资金52,403,900.00元，实际县级财政累计配套资金46,385,000.00元，县级财政累计配套资金不到位6,018,900.00元。

违反了财政部《国际金融组织贷款赠款项目财务管理暂行办法》（财际〔2011〕10号）第八条 “项目单位应按照国家相关财务会计法律、法规和其它有关规定，明确内部财务职能机构、分工和权限，提高财务管理效率，主要工作职责：……（五）筹措落实项目配套资金……”及第十一条 “ 各出资部门应按照协议约定履行出资责任。项目单位应当按照有关协议以及项目评估报告的要求，及时足额筹集配套资金。”的规定。

根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》（审办外资发〔1999〕51号）第五条“对配套资金不落实、不能按时到位的，应责成有关部门制定详细的资金到位计划，限期到位。”的规定，建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促相关项目单位尽快将配套资金筹措到位。截止到2016年1月，张北供热子项目新增拨款22,200,000.00元；截止到2016年3月，赵县垃圾子项目新增拨款10,197,494.95元。你办已接受审计建议。

2.项目工程款支付依据不充分。

唐山市丰南区惠众污水处理有限公司于2015年1月现金支付石家庄市市政建设总公司土建工程款22,500.00元，后附只有建筑业发票一张，无其他支付依据。

违反了《中华人民共和国会计法》第十四条 “...... 必须按照国家统一的会计制度的规定对原始凭证进行审核，对不真实、不合法的原始凭证有权不予接受，并向单位负责人报告；对记载不准确、不完整的原始凭证予以退回，并要求按照国家统一的会计制度的规定更正、补充......”的规定，根据《中华人民共和国会计法》第十四条的规定，建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室核实有关情况并整改。你办已接受审计建议。

3. 账实不符。

经对唐山市丰南区惠众污水处理有限公司库存现金进行盘点，发现库存现金46,901.00元,与其现金账余额42,684.00元不符。

违反了《中华人民共和国会计法》第十七条“各单位应当定期将会计账簿记录与实物、款项及有关资料相互核对，保证会计账簿记录与实物及款项的实有数额相符、会计账簿记录与会计凭证的有关内容相符、会计账簿之间相对应的记录相符、会计账簿记录与会计报表的有关内容相符。”的规定。根据《中华人民共和国会计法》第二十九条“会计机构、会计人员发现会计账簿记录与实物、款项及有关资料不相符的，按照国家统一的会计制度的规定有权自行处理的，应当及时处理；无权处理的，应当立即向单位负责人报告，请求查明原因，作出处理。”的规定。建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室核实有关情况并整改。你办已接受审计建议。

（二）项目管理方面存在的问题

唐山市丰南区惠众污水处理有限公司现金管理不规范。

唐山市丰南区惠众污水处理有限公司长期大额提取储备现金，2015年1月用现金支付土建工程款22,500.00元。不符合《中华人民共和国现金管理暂行条例》第五条“…使用现金…结算起点定为1000元”的规定。建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促唐山市丰南区惠众污水处理有限公司按照《现金管理暂行条例》的相关规定严格现金管理。你办已接受审计建议。

（三）项目绩效方面存在的问题

利用亚洲开发银行贷款购买的98,000.00元设备闲置。

唐山市丰南区惠众污水处理有限公司利用亚洲开发银行贷款资金采购的COD在线分析仪和氨氮在线分析仪均已到位。唐山市丰南区惠众污水处理有限公司以上述两套设备故障率高，满足不了环保要求的名义于2015年9月7日，又从唐山翔禄环保设备有限公司以440,000.00元的价格购买COD在线分析仪和氨氮在线分析仪。致使利用亚行资金采购的原设备处于闲置状态，闲置设备的账面原值人民币98,000.00元。建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室进行核查，并引以为戒，避免损失浪费的发生。你办已接受审计建议。

（四）上一年度审计发现问题未整改情况

审计发现，2014年审计报告披露的问题中，赵县城区集中供热管网改扩建工程项目未及时办理竣工决算手续问题未得到整改，本年度仍然存在；2015年审计报告披露的问题中，泊头市地表水厂及管网改造项目工程变更报批不及时的问题正在整改中。建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促相关单位切实制定和落实整改措施，完善制度，加强管理，促进项目顺利实施。你办已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

1. Counterpart funds were not allocated adequately and timely.

A total amount of CNY 42,529,743.56 counterpart funds were not allocated. By Dec. 31, 2015, CNY 3,316,000.00 out of the total counterpart investment of CNY 3,487,920.80 due for Zhaoxian Heating Subproject had been made available, resulting in the gap of CNY 171,920.80 in counterpart financing; CNY 10,788,100.00 out of the total counterpart investment of CNY 37,780,000.00 due for Zhangbei Heating Subproject had been made available, resulting in the gap of CNY 26,991,900.00 in counterpart financing; CNY 53,802,365.24 out of the total counterpart investment of CNY 54,100,000.00 due for Zhaoxian WWTP Subproject had been made available, resulting in the gap of CNY 297,634.76 in counterpart financing; CNY 16,218,212.00 out of the total counterpart investment of CNY 25,267,600.00 due for Zhaoxian Solid Waste Subproject had been made available, resulting in the gap of CNY 9,049,388.00 in counterpart financing; CNY 46,385,000.00 out of the total counterpart investment of CNY 52,403,900.00 due for Zhuolu WWTP Subproject had been made available, resulting in the gap of CNY 6,018,900.00 in counterpart financing.

This situation is not complying with the requirements of the Provisional Methods of Financial Management for Projects Utilizing Loans and Grants from International Financial Institutions issued by the Ministry of Finance (MOF International Doc. No. [2011]10). It is stipulated in Article 8 that the “Project units shall follow the national laws and regulations and relevant stipulations on financial accounting and define their internal financial functional body, duty assignments and limits of authority so as to promote the efficiency of financial management. The key duties of such functional body include: …… (V) raising and making available counterpart fund for projects……”. It is stipulated in Article 11 that the “financing bodies shall fulfill their responsibilities of financing according to the agreements. The project units shall follow the requirements of the relevant agreements and project appraisal report to raise and make available the counterpart fund in full amount in a timely manner.”

It is stipulated in Article 5 of the “Notice by the General Office of the National Audit Office on the Guidelines on Implementation of Audits of Projects Utilizing Loans from International Financial Institutions” (NAO Foreign Investment Doc. No. [1999]51) that “the concerned departments shall be instructed to develop a detailed plan and establish a deadline for making available the counterpart fund that is not made available on time.” According to this stipulation, The Project Management Office of Hebei Small Cities and Towns Development Demonstration Sector Project Financed by Asian Development Bank is ordered to make sure that related Government will raise and provide the required counterpart fund as soon as possible. By January 2016, CNY 22,200,000.00 was allocated to Zhangbei Heating Subprojec; by March 2016, CNY 10,197,494.95 was allocated to Zhaoxian Solid Subproject. Your office has accepted our audit suggestion.

2. Supporting evidences for engineering payment were insufficient.

In January 2015， Huizhong WWTP Comay Tangshan Fengnan District payed in cash the civil works costs of CNY22,500.00 to Shijiazhuang Municipal Construction Company, but only with one construction invoice attached.

This situation is not complying with the requirements of Accounting Law of the People’s Republic of China. It is stipulated in Article 14 that “Accounting offices and accounting personnel must, in accordance with the provisions of the State’s unified accounting system, examine and verify the original documents and shall be entitled to deny any unture or illegal original document and report the case to the person in charge of the unit; they may also return any original document which carries any inaccurate or incomplete records and require it to corrected or supplemented in accordance with the State’s unified accounting system ”. According to this stipulation, The Project Management Office of Hebei Small Cities and Towns Development Demonstration Sector Project Financed by Asian Development Bank is ordered to verify the evidences and correct. Your office has accepted our audit suggestion.

3. Inconsistency between the accounts and the real numbers

Auditor checked the cash on hand of Huizhong WWTP of Tangshan Fengnan District, finding that there was cash on hand of CNY 46,901.00 which was inconsistent with account balance of CNY42,684.00.

This situation is not complying with the requirements of Accounting Law of the People’s Republic of China. It is stipulated in Article 14 that “All units shall regularly check the records in their account books against the property in kind, amount of money and related materials, and they shall ensure the conformity between the records in the account books and the actual amount of property in kinds and money, the conformity between the records in the account books and the related content of the accounting documents, the conformity of the corresponding records between the account books, and the conformity between the records in the account books and the related content in the accounting statements. ” It is stipulated in Article 29 of the above law that “Where the accounting office or any accounting personnel discovers any unconformity between the records in account books and property in kind, fund and related materials, they shall handle the case without delay if they have power to handle it on their own according to the provisions of State’s unified accounting system; if they do not have the power to handle the case on their own, they shall immediately report it to the person in charge of the unit and request him to ascertain the cause and handle it.” According to the stipulations, The Project Management Office of Hebei Small Cities and Towns Development Demonstration Sector Project Financed by Asian Development Bank is ordered to verify the evidences and correct. Your office has accepted our audit suggestion.

Issues on project management

Huizhong WWTP of Tangshan Fengnan District did not manage the cash on a standardized basis.

The company often withdrew a large sum of cash reserves, paying in cash the civil works cost of CNY 22,500.00 in January 2015, which is not complying with the Article 5 of Provisional Regulation of the People’s Republic China on Cash Management. It is stipulated that “……in cash ……payment ceiling is CNY 1,000”. According to this stipulation, The Project Management Office of Hebei Small Cities and Towns Development Demonstration Sector Project Financed by Asian Development Bank is ordered to make sure that Huizhong WWTP of Tangshan Fengnan District manage the cash on hand in accordance with the Provisional Regulation. Your office has accepted our audit suggestion.

Issues on project performance

CNY 98,000- worth of equipment procured by ADB loan was idle.

Huizhong WWTP of Tangshan Fengnan District utilizing ADB funds procured COD line analyzer and ammonia-line analyzer. The company thought that those equipment were frequent breakdown and unable to meet environment protection standards, thereby buying the same equipment with CNY 440,000.00 from Tangshang Xianlu Environmental Protection Equipment Co., Ltd on 7 September 2015. As a result, the former CNY 98,000- worth of equipment procured by ADB loan was idle. So, the Project Management Office of Hebei Small Cities and Towns Development Demonstration Sector Project Financed by Asian Development Bank is suggested to check and learn from this case, avoiding losses and waste. Your office has accepted our audit suggestion.

Problems identified in the audit for the previous year remain uncorrected.

It is found during the audit that, among the problems disclosed in the Audit Report of year 2014, the problem remains uncorrected and existing in this year is that the procedure of final accounting of Zhaoxian County Urban District Heating Pipeline Rehabilitation and Expansion Project still remains not fulfilled. Among the problems disclosed in the Audit Report of year 2015, the problem of delay in approval of contract variation of Botou Surface Water and Pipeline Renovation Subproject is under correction. It is thus recommended that the Project Management Office of Hebei Province Small Cities and Towns Development Sector Demonstration Project Financed by Asian Development Bank urges relevant parties to actually develop and implement corrective actions, improve the relevant systems and strengthen management in order to assure smooth implementation of the Project. Your office has accepted our audit suggestion.