中华人民共和国河北省审计厅

He Bei Provincial Audit Office of the People’s Republic of China

审 计 报 告

Audit Report

冀审外资报〔2016〕4号

HEBEI AUDIT REPORT〔2016〕NO.4

项目名称:     亚洲开发银行贷款河北省节能减排促进项目

Project Name:   Hebei Energy Efficiency Improvement and Emission

Reduction Project Financed by the ADB

贷 款 号:     2835—PRC

Loan No.:      2835—PRC

项目执行单位： 河北省利用亚行贷款节能减排促进项目执行中心

Project Entity:   ADB Hebei Energy Efficiency Improvement and

Emission Reduction Project Management Office

会计年度：     2015

Accounting Year: 2015

目   录

Contents

一、审计师意见	1

Ⅰ.Auditor’s Opinion…	3

二、财务报表及财务报表附注	6

Ⅱ.Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	10

iii. Statement of Implementation of Loan Agreement	10

（四）专用账户报表	11

iv. Special Account Statement	11

（五）各子项目单位资金使用分类表…………......………………………13

ⅴ.Classification Table on Utilization of Funds by Each Sub-project Unit	13

（六）人民币循环账户信息表…......………………………………………15

ⅵ.Table of Information on the RMB Circulation Account	15

（七）利差资金表…......……………………………………………………17

ⅶ.Table of Spreads	17

（八）财务报表附注	18

ⅷ. Notes to the Financial Statements	21

三、审计发现的问题及建议	24

Ⅲ.Audit Findings and Recommendations.......................................................25

一、审计师意见

审计师意见

河北省利用亚行贷款节能减排促进项目执行中心：

我们审计了亚洲开发银行贷款河北省节能减排促进项目2015年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表、专用账户报表、各子项目单位资金使用分类表、人民币循环账户信息表和利差资金表等特定目的财务报表及财务报表附注（第6页至第23页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表、贷款协定执行情况表、各子项目单位资金使用分类表、人民币循环账户信息表和利差资金表是你单位的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2.设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了亚洲开发银行贷款河北省节能减排促进项目2015年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们还审查了本期内报送给亚洲开发银行的第HB018至HB019号提款申请书以及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2016年6月27日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311-88606354

传真：86-311-88606120

I. Auditor’s Opinion

Auditor’s Opinion

To ADB Hebei Energy Efficiency Improvement and Emission Reduction Project Management Office

We have audited the special purpose financial statements (from page 6 to page 23) of Hebei Energy Efficiency Improvement and Emission Reduction Project Financed by the ADB, which comprise the Balance Sheet as of December 31, 2015, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, Classification Table on Utilization of Funds by Each Sub-project Unit，Table of Information on the RMB Circulation Account，Table of Spreads，and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component，the Statement of Implementation of Loan Agreement，Classification Table on Utilization of Funds by Each Sub-project Unit，Table of Information on the RMB Circulation Account and Table of Spreads is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hebei Energy Efficiency Improvement and Emission Reduction Project Financed by the ADB as of December 31, 2015, its financial receipts and disbursements, the project implementation and the receipts and disbursements of special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application No.HB018 to HB019 and the attached documents submitted to the ADB during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June  27, 2016

Address: No.195 South Friendship Street, Shijiazhuang City, Hebei Province, P.R.C

Postcode: 050051

Tel.: 86-311-88606354

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2015年12月31日

(As of December 31, 2015)

项目名称：亚洲开发银行贷款河北省节能减排促进项目

Project Name: Hebei Energy Efficiency Improvement and Emission Reduction Project financed by the ADB

编报单位：河北省利用亚行贷款节能减排促进项目执行中心                        货币单位：人民币元

Prepared by: ADB Hebei Energy Efficiency Improvement and Emission Reduction PMO     Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 946,409,048.20 | 1,066,616,405.38 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 400,852,770.59 | 443,696,349.91 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 | 122,741,808.85 | 263,758,069.37- | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | - | - |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 | - | - | 其中:捐赠款 Including: Grants | 30 | - | - |
| 3. 转出投资 Investments Transferred-out | 4 | - | - | 三、项目借款合计 Total Project Loan | 31 | 596,296,550.00 | 649,360,000.00 |
| 4. 在建工程 Construction in Progress | 5 | 823,667,239.35 | 802,858,336.01 | 1. 项目投资借款 Total Project Investment Loan | 32 | 596,296,550.00 | 649,360,000.00 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | - | - | (1) 国外借款 Foreign Loan | 33 | 596,296,550.00 | 649,360,000.00 |
| 其中: 应收生产单位亚行贷款 Including: ADB Loan Receivable | 7 | - | - | 其中: 亚洲开发银行 Including: ADB | 34 | 596,296,550.00 | 649,360,000.00 |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 | - | - | (2) 国内借款 Domestic Loan | 35 | - | - |
| 其中: 拨付亚行贷款Including : Appropriation of ADB Loan | 9 | - | - | 2. 其他借款 Other Loan | 36 | - | - |
| 四、器材 Equipment | 10 | - | - | 四、上级拨入投资借款 Appropriation of Investment Loan | 37 | - | - |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 | - | - | 其中：拨入亚行贷款Including: ADB Loan | 38 | - | - |
| 五、货币资金合计 Total Cash and Bank | 12 | 50,991,845.40 | 44,431,062.03 | 五、企业债券资金 Bond Fund | 39 | - | - |
| 1. 银行存款 Cash in Bank | 13 | 50,649,906.44 | 44,431,062.03 | 六、待冲项目支出 Construction Expenditures to be Offset | 40 | - | - |
| 其中:专用账户存款 Including: Special Account | 14 | 7,350,228.65 | 8,146.29 | 七、应付款合计 Total Payable | 41 | 91,136,319.20 | 61,131,982.82 |
| 2. 现金 Cash on Hand | 15 | 341,938.96 | - | 其中：应付亚行贷款利息 Including:ADB Loan Interest Payable | 42 | - | - |

后续（To be continued）

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 90,937,781.72 | 43,218,619.76 | 应付亚行贷款承诺费 ADB Loan Commitment Fee Payable | 43 | - | - |
| 其中: 应收亚行贷款利息 Including:ADB Loan Interest Receivable | 17 | - | - | 应付亚行贷款资金占用费 ADB Loan Service Fee Payable | 44 | - | - |
| 应收亚行贷款承诺费 ADB Loan Commitment Fee Receivable | 18 | - | - | 八、未交款合计 Other Payables | 45 | 53,035.53 | 77,754.44 |
| 应收亚行贷款资金占用费 ADB Loan Service Fee Receivable | 19 | - | - | 九、上级拨入资金 Appropriation of Fund | 46 | - | - |
| 七、有价证券 Marketable Securities | 20 | - | - | 十、留成收入 Retained Earnings | 47 | - | - |
| 八、固定资产合计 Total Fixed Assets | 21 | - | - |  |  |  |  |
| 固定资产原价 Fixed Assets, Cost | 22 | - | - |  |  |  |  |
| 减:累计折旧 Less: Accumulated Depreciation | 23 | - | - |  |  |  |  |
| 固定资产净值 Fixed Assets, Net | 24 | - | - |  |  |  |  |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | - | - |  |  |  |  |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | - | - |  |  |  |  |
| 资金占用合计 Total Application of Fund | 27 | 1,088,338,675.32 | 1,154,266,087.17 | 资金来源合计 Total Sources of Fund | 48 | 1,088,338,675.32 | 1,154,266,087.17 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款河北省节能减排促进项目

Project Name: Hebei Energy Efficiency Improvement and Emission Reduction Project financed by the ADB

编报单位：河北省利用亚行贷款节能减排促进项目执行中心                     货币单位：人民币元

Prepared by: ADB Hebei Energy Efficiency Improvement and Emission Reduction PMO  Currency Unit: RMB Yuan

|  | 本期 Current Period |  |  | 累计 Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 97,511,866.95 | 95,907,029.32 | 98.35% | 1,170,409,300.00 | 1,093,056,349.91 | 93.39% |
| - 国际金融组织贷款 International Financing | 53,170,610.00 | 53,063,450.00 | 99.80% | 650,000,000.00 | 649,360,000.00 | 99.90% |
| 其中：亚洲开发银行贷款 Including：ADB Loan | 53,170,610.00 | 53,063,450.00 | 99.80% | 650,000,000.00 | 649,360,000.00 | 99.90% |
| 二、配套资金 Counterpart Financing | 44,341,256.95 | 42,843,579.32 | 96.62% | 520,409,300.00 | 443,696,349.91 | 85.26% |
| 资金运用合计 Total Application of Funds | 119,111,231.36 | 120,207,357.18 | 100.92% | 1,170,409,300.00 | 1,066,616,405.38 | 91.13% |
| 1、土建工程 Civil works | 29,949,184.80 | 29,450,812.64 | 98.34% | 160,417,400.00 | 158,931,762.13 | 99.07% |
| 2、设备采购 Procurement of equipment | 47,505,202.91 | 47,361,602.91 | 99.70% | 554,152,400.00 | 536,814,186.42 | 96.87% |
| 3、材料和安装 Materials & installation | 25,848,793.20 | 24,104,772.72 | 93.25% | 305,491,000.00 | 293,693,094.01 | 96.14% |
| 4、咨询服务及培训 Consulting services & training | 6,036,250.45 | 6,050,134.97 | 100.23% | 77,766,300.00 | 43,940,291.65 | 56.50% |
| 5.其他Others | 9,771,800.00 | 13,240,033.94 | 135.49% | 72,582,200.00 | 33,237,071.17 | 45.79% |
| 差异Difference | - | -24,300,327.86 | - | - | 26,439,944.53 | - |
| 1. 应收款变化 Change in Receivables | - | -47,719,161.96 | - | - | 43,218,619.76 | - |
| 2. 应付款变化 Change in Payables | - | 30,004,336.38 | - | - | -61,131,982.82 | - |
| 3. 货币资金变化 Change in Cash and Bank | - | -6,560,783.37 | - | - | 44,431,062.03 | - |
| 4. 其它Other | - | -24,718.91 | - | - | -77,754.44 | - |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款河北省节能减排促进项目

Project Name: Hebei Energy Efficiency Improvement and Emission Reduction Project financed by the ADB

编报单位：河北省利用亚行贷款节能减排促进项目执行中心                                                       货币单位：人民币元

Prepared by: ADB Hebei Energy Efficiency Improvement and Emission Reduction PMO                                    Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred |  |  |  | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1、土建工程 Civil works | 158,931,762.13 | 7,215,820.22 | - | - | - | 151,715,941.91 | - | - |
| 2、设备采购 Procurement of equipment | 536,814,186.42 | 67,980,746.10 | - | - | - | 468,833,440.32 | - | - |
| 3、材料和安装 Materials a& installation | 293,693,094.01 | 44,348,990.52 | 141,016,260.52 | - | - | 108,327,842.97 | - | - |
| 4、咨询服务及培训 Consulting services & training | 43,940,291.65 | 700,000.00 | - | - | - | 43,240,291.65 | - | - |
| 5.其他Others | 33,237,071.17 | 2,496,252.01 | - | - | - | 30,740,819.16 | - | - |
| 合计Total | 1,066,616,405.38 | 122,741,808.85 | 141,016,260.52 | - | - | 802,858,336.01 | - | - |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款河北省节能减排促进项目

Project Name: Hebei Energy Efficiency Improvement and Emission Reduction Project financed by the ADB

编报单位：河北省利用亚行贷款节能减排促进项目执行中心                                   货币单位：USD/人民币元

Prepared by: ADB Hebei Energy Efficiency Improvement and Emission Reduction PMO                Currency Unit: USD /RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals |  | 累计提款数 Cumulative Withdrawals |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 一、土建工程 Civil works | 12,388,000.00 | 2,200,000.00 | 14,285,920.00 | 12,388,000.00 | 80,442,716.80 |
| 二、设备采购 Procurement of equipment | 61,195,000.00 | - | - | 67,570,000.00 | 438,772,552.00 |
| 三、材料和安装 Materials & installation | 26,417,000.00 | 350,000.00 | 2,272,760.00 | 20,042,000.00 | 130,144,731.20 |
| 四、专用账户 Special Account | - | - | - | - | - |
| 总计 Total | 100,000,000.00 | 2,550,000.00 | 16,558,680.00 | 100,000,000.00 | 649,360,000.00 |

（四）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2015年12月31日

(For the period ended December 31, 2015）

项目名称：亚洲开发银行贷款河北省

节能减排促进项目

Project Name: Hebei Energy Efficiency

Improvement and Emission Reduction

Project financed by the ADB

贷款号：2835-PRC  Loan No. 2835-PRC

编报单位：河北省财政厅

Prepared by: Hebei Provincial Finance

开户银行名称：华夏银行股份有限公司

石家庄红旗支行

Depository Bank: Huaxia Bank Co., Ltd.

Shijiazhuang Hongqi sub branch

账号：11651000000255969

Account No. : 11651000000255969

货币种类：美元

Currency: USD

Department

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 1,201,214.03 |
| 增加： Add: | - |
| 本期亚洲开发银行回补总额 Total Amount Deposit by ADB | 2,550,000.00 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 40.48 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct: | - |
| 本期支付总额 Total Amount Withdrawn this Period | 3,750,000.00 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | - |
| 期末余额 Ending Balance | 1,254.51 |

（后续To be continued）

| B部分：专用账户调节 Part B-Account Reconciliation |  | 金 额 Amount |
| --- | --- | --- |
| 1. 亚洲开发银行首次存款总额 Amount advanced by ADB |  | - |
| 减少： Deduct: |  | - |
| 2. 亚洲开发银行回收总额 Total amount advanced to the special Account at 12/31/2015 |  | - |
| 3. 本期期末专用账户首次存款净额 Outstanding amount advanced to the Special Account at 12/31/2015 |  | - |
| 4. 专用账户期末余额 Ending balance of Special Account at 12/31/2015 |  | 1,254.51 |
| 增加： Add: |  | - |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount claimed but not yet credited at 12/31/2015 |  | - |
| 申请书号 Application No. | 金额 Amount | - |
| - | - | - |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period |  | - |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) |  | - |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) |  | 1,254.51 |
| 9. 本期期末专用账户首次存款净额 Total advance to Special Accounted for at 12/31/2015 |  | - |

（五）各子项目单位资金使用分类表

ⅴ.Classification Table on Utilization of Funds by Each Sub-project Unit

| 各子项目单位资金使用分类表 Classification Table on Utilization of Funds by Each Sub-project Unit |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 附注表1 Attachment 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 本期截至2015年12月31日 (For the period ended December 31, 2015） |  |  |  |  |  |  |  |  |  | 货币单位：人民币元 Currency Unit: RMB Yuan |  |  |  |
| 子项目单位 Sub-project Unit | 项目支出 Project Expenditures | 现金存款 Cash and Bank |  | 应收款项 Receivables |  | 配套资金 Counterpart Financing |  | 亚行贷款 提取金额 ADB Loan |  |  |  | 国内贷款 利用金额 Domestic Loan | 应付款项 Payables |
| 河北光源太阳能科技有限公司 Hebei Guangyuan Solar Energy Technology Co., Ltd | 141,016,260.52 | 1,919,658.50 |  |  |  | 57,923,294.16 |  | 74,559,120.00 |  |  |  | - | 10,448,293.55 |
| 河北峰煤焦化有限公司 Hebei Fengmei Coking Co., Ltd | 274,348,616.64 | 3,765,797.46 |  | - |  | 121,590,527.22 |  | 146,745,000.00 |  |  |  | - | 9,778,886.88 |
| 河北前进钢铁集团有限公司 Hebei Qianjin Iron & Steel Group Co., Ltd | 122,741,808.85 | 1,238,106.98 |  | 550.00 |  | 70,349,518.99 |  | 46,181,550.00 |  |  |  | - | 7,385,000.00 |
| 玉锋实业集团有限公司 Yufeng Enterprises Group Co., Ltd | 128,632,621.67 | 2,683,447.40 |  | 42,083,069.76 |  | 62,822,653.23 |  | 104,580,000.00 |  |  |  | - | 5,996,485.60 |
| 河北联冠电极股份有限公司 Hebei Lianguan Carbon Electrode Co., Ltd | 61,163,110.30 | 14,811,560.42 |  | - |  | 34,003,989.40 |  | 35,987,360.00 |  |  |  | - | 5,983,321.32 |

后续（To be continued）

| 子项目单位 Sub-project Unit | 项目支出 Project Expenditures | 现金存款 Cash and Bank | 应收款项 Receivables | 配套资金 Counterpart Financing | 亚行贷款 提取金额 ADB Loan | 国内贷款 利用金额 Domestic Loan | 应付款项 Payables |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 河北兴龙粮食生化有限公司 Hebei Xinglong Grain Biochemical Co., Ltd | 61,538,753.51 | 1,111,793.99 | 1,135,000.00 | 19,297,223.63 | 43,377,005.00 | - | 1,111,318.87 |
| 沧州华润热电有限公司 China Resources Cangzhou Co-generation Co., Ltd | 84,026,992.37 | 6,810,326.04 |  | 13,018,821.81 | 72,341,180.00 | - | 5,477,316.60 |
| 唐山建龙简舟钢铁有限公司Tangshan Jianlong Jianzhou Iron & Steel Co., Ltd | 158,822,906.52 | 12,082,224.95 |  | 64,690,321.47 | 91,263,450.00 | - | 14,951,360.00 |
| 省本级 Provincial | 34,325,335.00 | 8,146.29 | - | - | 34,325,335.00 | - | - |
| 合计 Total | 1,066,616,405.38 | 44,431,062.03 | 43,218,619.76 | 443,696,349.91 | 649,360,000.00 | - | 61,131,982.82 |

（六）人民币循环账户信息表

ⅵ .Table of Information on the RMB Circulation Account

| 人民币循环账户信息表 Table of Information on the RMB Circulation Account |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 附注表2 Attachment 2 |  |  |  |  |  |  |
|  | 本期截至2015年12月31 (For the period ended December 31, 2015） |  |  |  |  | 货币单位：人民币元 Currency Unit: RMB Yuan |
| 子项目单位 Sub-project Unit | 现金流入金额 Inflows | 现金流出金额 Outflows | 偿还利息金额 Interest Paid | 存款余额产生的利息金额Interest generated from the Balance of Deposit |  | 余额 Balance |
| 河北光源太阳能科技有限公司 Hebei Guangyuan Solar Energy Technology Co., Ltd | 9,883,790.54 | 9,702,342.53 | 3,795,397.57 | 5,326.47 |  | 1,919,658.50 |
| 河北峰煤焦化有限公司 Hebei Fengmei Coking Co., Ltd | 7,482,485.54 | 7,498,820.22 | 7,498,669.50 | 2,962.87 |  | 3,765,797.46 |
| 河北前进钢铁集团有限公司 Hebei Qianjin Iron & Steel Group Co., Ltd | 2,420,347.55 | 17,548,107.59 | 2,359,877.20 | 19,054.10 |  | 1,238,106.98 |
| 玉锋实业集团有限公司 Yufeng Enterprises Group Co., Ltd | 5,347,000.33 | 5,344,147.83 | 5,344,038.00 | 2,000.33 |  | 2,683,447.40 |
| 河北联冠电极股份有限公司 Hebei Lianguan Carbon Electrode Co., Ltd | 15,351,777.29 | 14,923,657.89 | 1,111,731.60 | 494.92 |  | 1,000,000.00 |

后续（To be continued）

| 子项目单位 Sub-project Unit | 现金流入金额 Inflows | 现金流出金额 Outflows | 偿还利息金额 Interest Paid | 存款余额产生的利息金额Interest generated from the Balance of Deposit | 余额 Balance |
| --- | --- | --- | --- | --- | --- |
| 河北兴龙粮食生化有限公司 Hebei Xinglong Grain Biochemical Co., Ltd | 4,335,623.75 | 4,282,219.43 | 2,168,650.50 | 932.52 | 1,111,793.99 |
| 沧州华润热电有限公司 China Resources Cangzhou Co-generation Co., Ltd | 3,777,395.03 | 12,181,449.98 | 3,734,629.23 | 42,765.80 | 6,810,326.04 |
| 唐山建龙简舟钢铁有限公司Tangshan Jianlong Jianzhou Iron & Steel Co., Ltd | 4,682,638.93 | 12,987,679.69 | 4,663,562.30 | 19,076.63 | 3,182,224.95 |
| 河北省财政厅 Hebei Provincial Finance Department | 30,480,138.75 | 3,937,731.63 | 3,913,258.29 | 604,086.23 | 48,269,942.72 |

（七）利差资金表

ⅶ. Table of Spreads

| 利差资金表 Table of Spreads |  |  |  |
| --- | --- | --- | --- |
| 附注表3 Attachment 3 |  |  |  |
| 本期截至2015年12月31 (For the period ended December 31, 2015） |  |  | 货币单位：人民币元 Currency Unit: RMB Yuan |
| 子项目单位 Sub-project Unit | 省财政厅收取的利息 Interest Collected by Provincial Finance Bureau | 省财政厅支付亚行利息 Interest Paid to ADB by Provincial Finance Bureau | 利差额 Spreads |
| 河北光源太阳能科技有限公司 Hebei Guangyuan Solar Energy Technology Co., Ltd | 3,795,397.57 | 474,394.14 | 3,321,003.43 |
| 河北峰煤焦化有限公司 Hebei Fengmei Coking Co., Ltd | 7,498,669.50 | 933,689.09 | 6,564,980.41 |
| 河北前进钢铁集团有限公司 Hebei Qianjin Iron & Steel Group Co., Ltd | 2,359,877.20 | 293,837.67 | 2,066,039.53 |
| 玉锋实业集团有限公司 Yufeng Enterprises Group Co., Ltd | 5,344,038.00 | 665,407.37 | 4,678,630.63 |
| 河北联冠电极股份有限公司 Hebei Lianguan Carbon Electrode Co., Ltd | 1,111,731.60 | 228,975.47 | 882,756.13 |
| 河北兴龙粮食生化有限公司 Hebei Xinglong Grain Biochemical Co., Ltd | 2,168,650.50 | 275,993.30 | 1,892,657.20 |
| 沧州华润热电有限公司 China Resources Cangzhou Co-generation Co., Ltd | 3,734,629.23 | 460,282.60 | 3,274,346.63 |
| 唐山建龙简舟钢铁有限公司Tangshan Jianlong Jianzhou Iron & Steel Co., Ltd | 4,663,562.30 | 580,678.64 | 4,082,883.66 |
| 合计 Total | 30,676,555.90 | 3,913,258.29 | 26,763,297.61 |

（八）财务报表附注

财务报表附注

1.项目概况

亚洲开发银行贷款河北省节能减排促进项目贷款号为2835-PRC，旨在通过项目的实施，改善河北省能效强度，减少排放，并增加河北省对重点工业领域能源效率的投资。亚洲开发银行贷款河北省节能减排促进项目首批子项目涉及6个市8家子项目单位，首批子项目包括干熄焦发电项目、资源综合利用发电项目、热电设备改造项目、能源管理中心项目、能量系统优化项目、循环水余热余压利用项目以及中高温热集中式太阳能热水节能服务项目等子项目，总投资约11.7亿元人民币，其中利用亚洲开发银行贷款1亿美元，折合人民币650,000,000.00元。项目协议于2012年3月6日签订，2012年6月20日生效，2017年6月30日为关账日。经初步测算，首批子项目建成后，预计年节约标煤约27万吨，减排二氧化碳约70万吨，减排二氧化硫约1600吨。

2. 财务报表编制范围

本财务报表的编制范围包括河北省利用亚行贷款节能减排促进项目执行中心、8家子项目单位财务报表及省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2015年12月31日汇率，即USD 1=人民币6.4936元。

4.报表科目说明

4.1项目支出

2015年项目支出人民币120,207,357.18元，累计支出人民币  1,066,616,405.38元，占总投资计划的91.13 %。

4.2货币资金

2015年12月31日货币资金余额为人民币44,431,062.03元，其中专用账户存款折合人民币8,146.29元。

4.3预付及应收款

2015年12月31日余额为人民币43,218,619.76元。

4.4项目拨款

2015年12月31日余额为人民币443,696,349.91元，是8家子项目单位到位的配套资金。

项目计划配套资金总额人民币520,409,300.00元，截至2015年12月31日累计到位配套人民币443,696,349.91元，占计划的85.26%。

4.5项目借款

2015年12月31日余额为人民币649,360,000.00元，其中：亚洲开发银行贷款额为100,000,000.00美元，折合人民币649,360,000.00元。

截至2015年12月31日，累计提取亚洲开发银行贷款资金100,000,000.00美元，占贷款总额的100.00%。其中：土建工程类累计提款12,388,000.00美元，占该类计划的100.00%；设备采购类累计提款67,570,000.00美元，占该类计划的110.42%；材料和安装类累计提款20,042,000.00美元，占该类计划的75.87%。

4.6应付款

2015年12月31日余额为人民币61,131,982.82元。

4.7未交款

2015年12月31日余额为人民币77,754.44元。

5.专用账户使用情况

本项目专用账户设在华夏银行石家庄红旗支行，账号：11651000000255969，币种为美元，年末余额1,254.51美元。

6.其他需要说明的事项

6.1 2015年12月31日人民币循环账户余额为人民币 69,981,298.04 元，其中：现金流入金额人民币83,761,197.71元，现金流出人民币88,406,156.79元。

6.2  2015年利差金额为人民币26,763,297.61元。

6.3各子项目单位资金使用分类表中,省本级项目支出人民币34,325,335.00元是调整的汇兑损益。

## ⅷ. Notes to the Financial Statements

Notes to the Financial Statements

1. Project overview

The Loan No. of Hebei Energy Efficiency Improvement and Emission Reduction Project Financed by the ADB is 2835-PRC. Its aim is to improve energy intensity of Hebei Province, reduce emission, and increase the investment in key industrial sectors in Hebei Province. The Hebei Energy Efficiency Improvement and Emission Reduction Project Financed by the ADB involves 8 subprojects in 6 cities. The main project activities include CDQ, resources utilization power generation, power generation equipment retrofit, energy management center, energy system optimization, waste heat and pressure utilization, and medium-and-high temperature solar heat water supply. The total investment plan of the project was RMB 1.17 billion yuan, among which the total ADB loan amount was USD 100,000,000.00, equivalent to RMB 650,000,000.00 yuan.The Project Agreement was signed on March 6, 2012 and came into effect on June 20, 2012. The account of the project will be closed before June 30, 2017.  According to the preliminary estimates, 270,000 tons coal will be saved, CO2 700,000 tons and SO2 1600 tons emission will be reduced every year after the completion of the project.

2. Consolidation Scope of the Financial Statements

Consolidation scope of the financial statements covers the financial statements of ADB Hebei Energy Efficiency Improvement and Emission Reduction Project Management Office and 8 sub-borrowers, as well as the Special Account set in the Hebei Financial Bureau.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 31, 2015 of the People’s Bank of China, which is USD 1= RMB 6.4936 yuan.

4. Explanation of Subjects

4.1 Total Project expenditures

The project expenditure in 2015 was RMB120,207,357.18 yuan, and the cumulative expenditures were RMB 1,066,616,405.38  yuan, which accounted for 91.13% of the total investment plan.

4.2 Cash and Bank

On December 31, 2015, the balance was RMB44,431,062.03 yuan. And the funds in the Special Account were converted to RMB8,146.29 yuan.

4.3 Prepaid and Receivable

Its balance on December 31, 2015 was RMB43,218,619.76 yuan.

4.4 Project Appropriation Funds

The balance on December 31, 2015 was RMB443,696,349.91 yuan, which was the counterpart funds allocated by 8 sub-borrowers.

The total planned counterpart funds of this project were RMB520,409,300.00  yuan. By the end of 2015, RMB 443,696,349.91 yuan of the counterpart funds had been allocated, which  accounted for85.26% of the plan.

4.5 Project Loan

The balance on December 31, 2015 was RMB649,360,000.00yuan, including the ADB loan USD100,000,000.00, equivalent to RMB649,360,000.00 yuan.

By the end of December 31, 2015, accumulated USD100,000,000.00 of the ADB loan had been withdrawn, accounting for 100.00% of the total, among which the withdrawal for civil works was USD12,388,000.00, accounting for   100.00% of the category plan; the withdrawal for equipment was USD 67,570,000.00, accounting for 110.42% of the category plan; the withdrawal for materials and installation was USD 20,042,000.00, accounting for 75.87% of the category plan.

4.6 Payable

The balance on December 31, 2015was RMB 61,131,982.82yuan.

4.7 Other Payables

The balance on December 31, 2015was RMB 77,754.44yuan.

5. Special Account

The Special Account of this project is set in Shijiazhuang Hongqi sub branch, Huaxia Bank Co., Ltd. with the account number of 11651000000255969, and USD as currency Unit. The ending balance was USD 1,254.51.

6. Other items to be specified

6.1 The balance in the RMB Circulation Account by December 31, 2015 is RMB 69,981,298.04yuan, among which, inflows of cash is RMB 83,761,197.71 yuan, outflows of cash is RMB88,406,156.79 yuan.

6.2 The Spreads in 2015 is RMB26,763,297.61 yuan.

6.3 In Classification Table on Utilization of Funds by Each Sub-project Unit,the Project Expenditures of Provincial RMB 34,325,335.00 yuan is the change of foreign exchange rate.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况，项目绩效及上年度审计建议整改落实情况。我们未发现该项目存在问题。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We have not found issues.