中 华 人 民 共 和 国 河 北 省 审 计 厅

Hebei Provincial Audit Office of the People's Republic of China

审  计  报  告

# Audit Report

冀审外资报〔2016〕5号

HEBEI AUDIT REPORT〔2016〕No.5

项 目 名 称:  亚洲开发银行贷款、GEF赠款

白洋淀生态建设与环境综合治理项目

Project Name:   Integrated Ecosystem and Water Resources

Management in the Baiyangdian Basin Project

Financed by the ADB and Granted by GEF

贷 款 号:     2428—PRC

Loan No.:      2428—PRC

赠 款 号：    0194—PRC

Grant No.：    0194—PRC

项目执行单位：保定市白洋淀亚行贷款项目管理办公室

Project Entity:  Baoding Baiyangdian ADB-Loan Project

Management Office

会 计 年 度：  2015

Accounting Year: 2015

目  录

Contents

一、审计师意见	1

Ⅰ.Auditor’s Opinion…	3

二、财务报表及财务报表附注	5

Ⅱ.Financial Statements and Notes to the Financial Statements	5

（一）资金平衡表	5

i. Balance Sheet	5

（二）项目进度表	7

ii. Summary of Sources and Uses of Funds by Project Component	7

（三）贷款协定执行情况表	9

iii. Statement of Implementation of Loan Agreement	9

（四）赠款协定执行情况表	10

iv. Statement of Implementation of Grant Agreement	10

（五）专用账户报表	11

v. Special Account Statement	11

（六）财务报表附注	14

vi. Notes to the Financial Statements	17

三、审计发现的问题及建议	20

Ⅲ.Audit Findings and Recommendations	23

一、审计师意见

审计师意见

保定市白洋淀亚行贷款项目管理办公室：

我们审计了亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目2015年12月31日的资金平衡表及截至该日同年度的项目进度表、贷、赠款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第5页至第19页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷、赠款协定执行情况表是你单位的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

（1）按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制项目财务报表，并使其实现公允反映；

（2）设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）导致保留意见的事项

我们发现，2015年度顺平县林业局虚报冒领亚洲开发银行贷款，涉及金额目前无法核实。

（四）保留意见

我们认为，除“（三）导致保留意见的事项”段所述事项对财务报表产生的影响外，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目2015年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（五）其他事项

我们审查了本期内报送给亚洲开发银行的第HB023、HB024号提款申请书以及所附资料。我们认为，第HB023号提款申请书及所附资料依据不充分。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2016年7月28日

地址：中国 河北省 石家庄市 友谊南大街195号

邮政编码：050051

电话：86-311-88606354

传真：86-311-88606120

I. Auditor’s Opinion

Auditor’s Opinion

# To Baoding Baiyangdian ADB-Loan Project Management Office

We have audited the special purpose financial statements (from page 5 to page 19) of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin project financed by the ADB and granted by GEF, which comprise the Balance Sheet as of December 31, 2015, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan (Grant) Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan (Grant) Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Basis for Qualified Opinion

We found that, in 2015 Shunping County Forestry Bureau made fraudulent applications for and withdrew the project funds of the ADB loan, the amount can’t verify until now.

Qualified Opinion

In our opinion, except for the effects of the matter described in the Basis for Qualified Opinion paragraph, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin project financed by the ADB and granted by GEF as of 12 31,2015, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement.

Other Matter

We also examined the withdrawal application No.HB023、HB024 and the attached documents submitted to the ADB during the period. In our opinion, the withdrawal application No.HB023 and the attached documents lack supporting evidence.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

July 28, 2016

Address: No.195 South Friendship Street, Shijiazhuang City, Hebei，PRC

Postcode: 050051

Tel.: 86-311-88606354

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一） 资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2015年12月31日

（As of December 31.2015）

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project

financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                             货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office            Currency Unit: RMB Yuan

| 资金占用 Application of Fund | 行次 line No. | 期初数Beginning Balance | 期末数 Ending Balance | 资金来源 Sources of Fund | 行次 line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - 项目支出合计 Total Project Expenditures | 1 | 870,642,052.26 | 932,206,740.74 | - 项目拨款合计 Total Project Appropriation Funds | 1 | 614,205,008.74 | 603,481,135.28 |
| 1.交付使用资产 Fixed Assets Transferred | 2 | 96,264,646.98 | 248,407,701.33 | 二、项目借（赠）款合计 Total Project Loan （Grant） | 2 | 348,642,719.14 | 411,205,091.13 |
| 2.待核销项目支出 Construction Expenditures to be Disposed | 3 | 404,446.36 | 1,427,247.66 | - 项目投资借款 Total Project Investment Loan | 3 | 344,244,665.17 | 406,305,564.36 |
| 3.转出投资 Investments Transferred-out | 4 | - | - | ⑴国外借款 Foreign Loan | 4 | 310,953,235.17 | 370,614,134.36 |
| 4.在建工程 Construction in Process | 5 | 773,972,958.92 | 682,371,791.75 | 亚洲开发银行贷款 Asian Development Bank Loan | 5 | 310,953,235.17 | 370,614,134.36 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | - | - | ⑵国内借款 Domestic Loan | 6 | 33,291,430.00 | 35,691,430.00 |
| 三、器材 Equipment | 7 | - | 55,609.60 | 2.其他借款 Other Loan | 7 | 1,800,000.00 | 2,142,422.13 |
| 四、货币资金合计 Total Cash and Bank | 8 | 56,893,122.82 | 87,397,852.13 | 3. GEF赠款 GEF Grant | 8 | 2,598,053.97 | 2,757,104.64 |
| 1.银行存款 Cash in Bank | 9 | 56,857,824.77 | 87,364,909.09 | 三、待冲项目支出 Construction Expenditures to be Offset | 9 | - | - |
| 其中：专用账户存款 Including: Special Account | 10 | 37,826,977.08 | 59,638,412.55 | 四、应付款合计 Total Payables | 10 | 36,690,818.59 | 83,542,699.50 |
| 2.现金 Cash on Hand | 11 | 35,298.05 | 32,943.04 | 其中：应付亚行贷款利息 Including: Asian Development Bank Loan Interest Payable | 11 | - | - |

（后续To be continued）

| 资金占用 Application of Fund | 行次 line No. | 期初数Beginning Balance | 期末数 Ending Balance | 资金来源 Sources of Fund | 行次 line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 五、预付及应收款合计 Total Prepaid and Receivable | 12 | 71,988,903.45 | 78,578,284.62 | 应付亚行贷款承诺费 Including: Asian Development Bank Loan Commitment Fee Payable | 12 | - | - |
| 其中：应收亚行贷款利息 Including: Asian Development Bank Loan Interest Receivable | 13 | - | - | 五、留成收入 Retained Earnings | 13 | 62,647.06 | 86,676.18 |
| 应收亚行贷款承诺费 Including: Asian Development Bank Loan Commitment Fee Receivable | 14 | - | - |  | 14 | - | - |
| 六、固定资产合计 Total Fixed Assets | 15 | 77,115.00 | 77,115.00 |  | 15 | - | - |
| 资金占用合计 Total Application of Fund | 16 | 999,601,193.53 | 1,098,315,602.09 | 资金来源合计 Total Sources of Fund | 16 | 999,601,193.53 | 1,098,315,602.09 |

（二） 项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项   目   进   度   表（一）

SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENT I

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                                         货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                              Currency Unit: RMB Yuan

| 项 目 内 容 Project Component | 本期 Current Period |  |  | 累计 Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 本年计划额 Current year Budget | 本期发生额 Current Period Actual | 本期完成比 % completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 % completed |
| 资金来源合计 Total sources of Funds | 88,213,759.28 | 51,838,498.53 | 58.76% | 1,464,345,190.00 | 1,014,686,226.41 | 69.29% |
| 一、亚洲开发银行贷款 Asian Development Bank Loan | 92,727,033.13 | 59,660,899.19 | 64.34% | 649,360,000.00 | 370,614,134.36 | 57.07% |
| 二、配套资金Counterpart Fund | -4669704.84 | -7981451.33 | 170.92% | 795,666,730.00 | 641,314,987.41 | 80.60% |
| 1. 中央配套资金 Counterpart Funds of Central Government | 9,257,811.17 | 9,257,811.17 | 100.00% | 181,940,938.90 | 181,940,938.90 | 100.00% |
| 2.省级配套资金 Counterpart Funds of Provincal Government | - | - | - | 37,990,000.00 | 37,990,000.00 | 100.00% |
| 3.市县级配套资金Counterpart Funds of City or County Government | -17,269,938.14 | -19,990,300.86 | 115.75% | 575,735,791.10 | 365,538,568.10 | 63.49% |
| 4、其它 Others | 3,342,422.13 | 2,751,038.36 | 82.31% | - | 55,845,480.41 | - |
| 三、GEF赠款 GEF Grant | 156,430.99 | 159,050.67 | 101.67% | 19,318,460.00 | 2,757,104.64 | 14.27% |
| 资金运用合计 Total Application of funds | 60,306,820.76 | 61,564,688.48 | 102.09% | 1,464,345,190.00 | 932,206,740.74 | 63.66% |
| 1. 交付使用资产 Fixed Assess Transferred | 152,146,326.35 | 152,143,054.35 | 100.00% | - | 248,407,701.33 | - |
| 2. 在建工程 Construction in Progress | -91,839,505.59 | -91,601,167.17 | 99.74% | 1,464,345,190.00 | 682,371,791.75 | 46.60% |
| 3. 其它 Others | - | 1,022,801.30 | - | - | 1,427,247.66 | - |
| 差异 Difference | - | -9,726,189.95 | - | - | 82,479,485.67 | - |
| 1.应收账款变化 Change in Accounts Receivable |  | 6,589,381.17 |  |  | 78,578,284.62 | - |
| 2.应付账款变化 Change in Accounts Payable |  | -46,851,880.91 |  |  | -83,542,699.50 |  |
| 3.货币资金 Change in Cash and Bank |  | 30,504,729.31 |  |  | 87,397,852.13 |  |
| 4.其它 Other |  | 31,580.48 |  |  | 46,048.42 |  |

项   目   进   度   表(二)

SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENT II

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                                             货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                                    Currency Unit: RMB Yuan

| 项目工程内容 Description | 项目支出 Project Expenditure |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 累 计 Grand Total | 已 交 付 资 产 Asset Transferred |  |  |  | 在建工程 Work in Progress | 待核销项目支出 Construction Expenditures | 转出投资 Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.建安工程投资 Construction Engneering Investment | 432,657,240.22 | - | - | - | - | 432,657,240.22 | - | - |
| 2.设备投资 Equipment Investmen | 169,034,999.13 | - | - | - | - | 169,034,999.13 | - | - |
| 3.待摊投资 Amortized Investment | 79,269,552.40 | - | - | - | - | 79,269,552.40 | - | - |
| 4.其他投资 Other Investment | 1,410,000.00 | - | - | - | - | 1,410,000.00 | - | - |
| 5、待核销项目支出Construction Expenditures to be disposed | 1,427,247.66 | - | - | - | - | - | 1,427,247.66 | - |
| 6、已交付资产 Assets Transferred | 248,407,701.33 | 248,407,701.33 | - | - | - | - | - | - |
| 合计 Total | 932,206,740.74 | 248,407,701.33 | - | - | - | 682,371,791.75 | 1,427,247.66 | - |

（三） 贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷款协定执行情况表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                               货币单位：美元/人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                  Currency Unit: USD/RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) |  | 累计提款数 (Cumulative Withdrawals) |  |
| --- | --- | --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1.土建工程 Civil Works | 48,000,000.00 | 1,758,475.43 | 11,418,836.05 | 21,697,698.60 | 140,896,175.63 |
| 2.设备 Equipments | 35,520,000.00 | 182,033.51 | 1,182,052.80 | 22,903,120.82 | 148,723,750.35 |
| 3.咨询 Consulting | 1,750,000.00 | 23,300.84 | 151,306.34 | 710,265.34 | 4,612,179.37 |
| 4.培训 Training | 500,000.00 |  |  |  |  |
| 5.利息承诺费 Interest & Commitment Fee | 12,000,000.00 | 292,289.36 | 1,898,010.19 | 1,762,670.07 | 8,997,259.56 |
| 6.未分配 Unallocated | 2,230,000.00 | - | - | - | - |
| 7.专用账户 Special Account | - | 4,000,000.00 | 25,974,400.00 | 10,000,000.00 | 64,936,000.00 |
| 总计 Total | 100,000,000.00 | 6,256,099.14 | 40,624,605.38 | 57,073,754.83 | 370,614,134.36 |

（四） 赠款协定执行情况表

ⅳ. Statement of Implementation of Grant Agreement

赠款协定执行情况表

STATEMENT OF IMPLEMENTATION OF GRANT AGREEMENT

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                   货币单位：美元/人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                    Currency Unit: USD/RMB Yuan

| 类 别 Category | 核定赠款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) |  | 累计提款数 (Cumulative Withdrawals) |  |
| --- | --- | --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1.工程 Civil Works | 360,000.00 | - | - | - | - |
| 2.货物 Goods | 113,000.00 | - | - | 24,626.04 | 159,911.65 |
| 3.其它 Others | 753,000.00 | - | - | - | - |
| 4.咨询服务 Consulting Service | 1,749,000.00 | - | - | 228,311.36 | 1,482,562.65 |
| 5.专用账户 Special Account | - | - | - | 171,650.60 | 1,114,630.34 |
| 总计 Total | 2,975,000.00 | - | - | 424,588.00 | 2,757,104.64 |

（五）专用账户报表

ⅴ Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name：Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project

financed by the ADB and granted by GEF

开户银行名称：中国建设银行股份有限公司河北省分行直属支行

Depository Bank：China Construction Bank Ltd. Hebei Branch Zhishu subbranch

贷款号：2428－PRC                                       账号：13014005100220100755

Loan No. 2428－PRC                                 Account No. : 13014005100220100755

编制单位：河北省财政厅                                           货币种类：美元

| A部分：本期专用账户收支情况 Part A—Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 6,010,009.67 |
| 增加： Add： | - |
| 本期亚洲开发银行回补总额 Total Amount Deposited this Period by Asian Development Bank | 5,963,809.78 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 3,028.42 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct： | - |
| 本期支付总额 Total Amount Withdrawn this Period | 2,946,372.09 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | - |
| 期末余额 Ending Balance | 9,030,475.78 |

Prepared by: Hebei Provincial Finance Department                        Currency: USD

（后续To be continued）

| B部分：专用账户调节 Part B—Account Reconciliation |  | 金额 Amount |
| --- | --- | --- |
| 1.亚洲开发银行首次存款总额 Amount Advanced by Asian Development Bank |  | 10,000,000.00 |
| 减少： Deduct： |  | - |
| 2.亚洲开发银行回收总额 Total Amount Recovered by Asian Development Bank |  | - |
| 3.本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period |  | 10,000,000.00 |
| 4.专用账户期末余额 Ending Balance of Special Account |  | 9,030,475.78 |
| 增加： Add： |  | - |
| 5.截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  | - |
| 申请书号 Application No. | 金额 Amount |  |
| 6.截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period |  | 982,562.31 |
| 7.服务费累计支出（如未含5和6栏中） Cumulative Service Charges (If not included in item 5. or 6.) |  | - |
| 减少： Deduct： |  |  |
| 8.利息收入（存入专用账户部分） Interest Earned (If included in Special Account) |  | 13,038.09 |
| 9.本期期末专用账户首次存款净额 Total Advance to Special Account Accounted for at the End of this Period |  | 10,000,000.00 |

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2015年12月31日

(For the period ended December 31,2015)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

开户银行名称: 工商银行石家庄市新华支行

Depository Bank: ICBC Shijiazhuang Xinhua sub branch

赠款号：0194—PRC                                                                  账号: 0402022709000100727

GEF Grant No. 0194—PRC                                                             Account No. : 0402022709000100727

编报单位：河北省财政厅                                                                                货币种类：美元

Prepared by: Hebei Provincial Finance Department                                                             Currency: USD

| 本期专用账户收支情况 Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 1.期初余额 Beginning Balance | 171,879.05 |
| 加：2.本期回补额 Add：Amount deposited this Period by GEF | - |
| 3.利息收入 Interest earned this Period | 81.40 |
| 4.不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditure | - |
| 减: 5.本期支付额 Deduct：Amount Withdrawn this Period | 18,252.95 |
| 6.银行手续费 Band Service Charges this Period |  |
| 7.期末余额 Ending Balance | 153,707.50 |

（六)财务报表附注

财务报表附注

1．项目情况

亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目贷款号为2428-PRC（赠款号为0194-PRC），于2009年3月27日生效。贷款项目计划总投资人民币1,464,345,190.00元，其中：亚洲开发银行贷款100,000,000.00美元，GEF赠款2,975,000.00美元，国内配套资金人民币795,666,730.00元。

2.财务报表编制范围

亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目是一个综合性流域生态环境保护项目，项目由蠡县留史镇污水处理有限公司、高碑店市白沟镇污水处理厂、蠡县污水处理有限公司、徐水县恒兴市政工程有限公司、蠡县辛兴纺织城综合开发有限公司、易县钰泉城市建设开发有限公司、定兴县城建市政有限公司、满城县玉泉水务有限公司、雄县污水处理厂、唐县房地产开发有限公司、定州市自来水公司、保定市水利局、易县水务局供水公司、清苑县祥太水务有限责任公司、顺平县林业局、保定市溪源污水厂污泥处理中心项目办公室、安新县白洋淀湿地保护区管理处和涞水县林业局等18个单位分别实施，各子项目独立核算。该项目2015年度财务报告，由保定市白洋淀亚行贷款管理办公室根据上述子项目实施单位编制的20个子项目年度报告与专用账户有关数据资料汇总形成。

3．主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

4．报表科目说明

4.1 项目支出合计

2015年项目支出人民币61,564,688.48元，累计支出人民币932,206,740.74元，占总投资计划的63.66%。

4.2 货币资金合计

2015年12月31日货币资金余额为人民币 87,397,852.13元，比上年增加人民币30,504,729.31元，其中专用账户存款折合人民币59,638,412.09元。

4.3预付及应收款合计

2015年12月31日余额为人民币78,578,284.62元，主要是预付工程款费用。

4.4项目拨款合计

2015年12月31日余额为人民币603,481,135.28元，是中央、省、市、县各级到位的配套资金。

项目计划配套资金总额人民币795,666,730.00元，截至2015年12月31日累计到位配套人民币641,314,987.41元，占计划的80.60%。

4.5 项目借（赠）款合计

2015年12月31日余额为折合人民币411,205,091.13元，其中：亚洲开发银行贷款为57,073,754.83美元，折合人民币370,614,134.36元；GEF赠款为424,588.00美元，折合人民币2,757,104.64元。

截至2015年12月31日，累计提取亚洲开发银行贷款资金57,073,754.83美元，占贷款总额的57.07%。其中：土建工程类累计提款21,697,698.60美元，占该类计划的45.20%；设备类累计提款22,903,120.82美元，占该类计划的64.48%；培训类、咨询服务类累计提款710,265.34美元，占该类计划的31.57%；利息和承诺费1,762,670.07美元，占该类计划的14.69%。

截至2015年12月31日，累计提取GEF赠款资金424,588.00美元，占赠款总额的14.27%。其中：货物类累计提款24,626.04美元，占该类计划的21.79%；咨询服务类累计提款228,311.36美元，占该类计划的13.05%。

4.6 应付款合计

2015年12月31日余额为人民币83,542,699.50元，主要是尚未支付的工程款。

5.专用账户使用情况

5.1本项目贷款专用账户设在中国建设银行股份有限公司河北省分行直属支行，账号为13014005100220100755，币种为美元。专用账户首次存款10,000,000.00美元。2015年年初余额为6,010,009.67美元，本年度回补5,963,809.78美元，利息收入为3,028.42美元，本年度支付2,946,372.09美元，年末余额9,030,475.78美元。

5.2本项目赠款专用账户设在工商银行石家庄市新华支行，账号为0402022709000100727，币种为美元。专用账户首次存款171,650.60美元。2015年年初余额为171,879.05美元，本年度利息收入为81.40美元，本年度支付18,252.95美元，年末余额153,707.50美元。

6.汇率采用情况

按照中国人民银行2015年12月31日汇率，即USD1＝人民币6.4936元。

(ⅵ). Notes to the Financial Statements

## Notes to the Financial Statements

1. Project overview

The Loan No. of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project Financed by the Asian Development Bank and granted by GEF is 2428-PRC(the Grant No. is 0194-PRC). The project entered into force on March 27, 2009. The total investment estimates RMB 1,464,345,190.00 yuan with USD 100,000,000.00 loan financed by the ADB. The GEF grant is USD 2,975,000.00. The counterpart funds is RMB 795,666,730.00 yuan

2. Consolidation Scope of the Financial Statements

Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project is a comprehensive ecological and environmental protection project. The project comprises 20 sub-projects, and involve 18 implementation entities (PIA),including Liushi town wastewater treatment company; Baigou wastewater treatment plant; Li county wastewater treatment company; Xushui county Hengxing municipal engineering company; Xinxing town textile city comprehensive development company; Yi county Yuquan urban construction development Company; Dingxing county urban construction municipal Company; Mancheng county Yuquan city construction development Company; Xiong county development company; Tang county real estate development company; Dingzhou city water supply company; Baoding water resource bureau;Yi County WSC; Qingyuan District Xiangtai Water Service Co.Ltd; Shunping County Forestry Bureau; Baoding Xiyuan WTP; Anxin Wetland Projection Management Office; and Laishui County Forestry Bureau. All subprojects have independent accounting. The financial report of 2015, which Baoding Baiyangdian ADB loan management office collect the data of the 18 sub-projects implementation entities in the preparation of the annual report and the special account.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

4. Explanation of Subjects

4.1 Total Project expenditures

The project expenditure in 2015 was RMB 61,564,688.48 yuan, and the cumulative expenditures were RMB 932,206,740.74 yuan, which accounted for 63.66% of the total investment plan.

4.2 Total Cash and Bank

On December 31, 2015, the balance was RMB 87,397,852.13 yuan with a increase of RMB 30,504,729.31 yuan compared with that of the last year. And the funds in the Special Account were converted to RMB 59,638,412.09 yuan.

4.3 Total Prepaid and Receivable

Its balance on December 31, 2015 was RMB 78,578,284.62 yuan, mainly the payment in advance.

4.4 Total Project Appropriation Funds

The balance on December 31, 2015 was RMB 603,481,135.28 yuan, which was the counterpart fund allocated by all levels including the central, the provincial, the city and the county.

The total planned counterpart funds of the project were RMB 795,666,730.00 yuan. By the end of 2015, RMB 641,314,987.41 yuan of the counterpart funds had been allocated, which accounted for 80.60 % of the plan.

4.5 Total Project Loan（Grant）

The balance on December 31, 2015 was RMB 411,205,091.13 yuan, including the ADB loan of USD 57,073,754.83 equivalents to RMB 370,614,134.36 yuan and the GEF grant of USD 424,588.00 equivalents to RMB 2,757,104.64 yuan.

By the end of December 31, 2015, accumulated USD 57,073,754.83 of the ADB loan had been withdrawn, accounting for 57.07% of the total, among which the withdrawal for civil works was USD 21,697,698.60 accounting for 45.20% of the category plan; the withdrawal for Equipments was USD 22,903,120.82 accounting for 64.48% of the category plan; the withdrawal for training and consulting services was USD 710,265.34 accounting for 31.57% of the category plan; the withdrawal for the interest and commitment charges is 1,762,670.07 accounting for 14.69% of the category plan.

By the end of December 31, 2015, accumulated USD 424,588.00 of the GEF grant had been withdrawn, accounting for 14.27% of the total, among which the withdrawal for the goods was USD 24,626.04 accounting for 21.79% of the category plan; the withdrawal for the consulting services was USD 228,311.36 accounting for 13.05% of the category plan.

4.6 Total Payable

The balance on December 31, 2015 was RMB 83,542,699.50 yuan, mainly payment in advance and the performance bond.

5. Special Account

5.1 The Special Account of the loan is set in China Construction Bank Ltd. Hebei Branch Zhishu sub branch, with the account number of 13014005100220100755, and USD as currency Unit. The initial Deposit of the Special Account is USD 10,000,000.00. The beginning balance of 2015 was USD 6,010,009.67 and the reimbursement in the year was USD 5,963,809.78. This year the interest earned was USD 3,028.42. This year the disbursement was USD 2,946,372.09. Thus, the ending balance was USD 9,030,475.78.

5.2 The Special Account of the grant is set in ICBC Shijiazhuang Xinhua sub branch, with the account number of 0402022709000100727, and USD as currency Unit. The initial Deposit of the Special Account is USD 171,650.60. The beginning balance of 2015 was USD 171,879.05.This year the interest earned was USD 81.40 and the disbursement was USD 18,252.95.Thus, the ending balance was USD 153,707.50.

6. Exchange rate adopted

The exchange rate adopted in the financial statements was the exchange rate on December 31, 2015 of the People’s Bank of China, which is USD 1= RMB 6.4936 yuan.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况，项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

违反国家法规或贷款协定的问题

1.虚报冒领亚洲开发银行贷款。

2015年，专用账户支付顺平县子项目亚洲开发银行贷款人民币17,561,241.98元，其中土建工程人民币11,201,312.67元，苗木及肥料采购人民币6,359,929.31元。顺平县林业局提交的提款报账申请材料显示，截至2015年底，整地、客土、修路等土建工程全部由保定东兴建设有限公司完成；保定市万景环境景观工程有限公司、河北利奥肥业有限公司联合体供应的苗木及肥料已全部到货并验收。审计抽查了项目区12户村民，整地都是村民自行完成并且未收到肥料。顺平县林业局存在虚报冒领亚洲开发银行贷款行为。

上述行为违反了《国际金融组织和外国政府贷款赠款管理办法》（财政部38号令）第二十八条“……任何单位和个人均不得以虚报、冒领或者其他手段骗取贷款资金… …”的规定。

根据《财政违法行为处罚处分条例》第十二条“国家机关及其工作人员有下列行为之一的，责令改正，调整有关会计账目，追回被挪用、骗取的有关资金，没收违法所得。对单位给予警告或者通报批评。对直接负责的主管人员和其他直接责任人员给予降级处分；情节较重的，给予撤职处分；情节严重的，给予开除处分：（一）以虚报、冒领等手段骗取政府承贷或者担保的外国政府贷款、国际金融组织贷款”的规定，责成你办核查上述事项，追回虚报冒领款项，并追究相关单位及人员的责任。

2.投标人弄虚作假骗取中标。

2015年，保定市万景环境景观工程有限公司、河北利奥肥业有限公司联合体通过伪造会计师事务所审计报告，提供虚假的财务状况编制投标文件，骗取中标顺平县和涞水县生态发展项目苗木及肥料采购合同，涉及金额人民币13,147,961.16元，其中顺平县7,066,588.12元，涞水县6,081,373.04元。

上述行为违反了《中华人民共和国招标投标法》第三十三条“投标人不得以低于成本的报价竞标，也不得以他人名义投标或者以其他方式弄虚作假，骗取中标”和《中华人民共和国招标投标法实施条例》第四十二条“投标人有下列情形之一的，属于招标投标法第三十三条规定的以其他方式弄虚作假的行为：（二）提供虚假的财务状况或者业绩”的规定。

根据《中华人民共和国招标投标法》第五十四条“投标人以他人名义投标或者以其他方式弄虚作假，骗取中标的，中标无效、给招标人造成损失的，依法承担赔偿责任；构成犯罪的，依法追究刑事责任。依法必须进行招标的项目的投标人有前款所列行为尚未构成犯罪的，处中标项目金额千分之五以上千分之十以下的罚款，对单位直接负责的主管人员和其他直接责任人员处单位罚款数额百分之五以上百分之十以下的罚款；有违法所得的，并处没收违法所得；情节严重的，取消其一年至三年内参加依法必须进行招标的项目的投标资格并予以公告，直至由工商行政管理机关吊销营业执照”的规定进行处理处罚。鉴于你办已向两县发改局移送处理，责成你办将处理结果在河北省招标投标综合网进行公告。

3.招标采购评标报告部分内容不真实，有关行政部门监督不到位。

顺平县苗木及肥料招标采购评标报告显示：“为确保1号投标人（保定市万景环境景观工程有限公司、河北利奥肥业有限公司联合体）的财务审计报告属实，保定市发展和改革委员会向1号投标人投标文件中提供的会计师事务所发函咨询相关情况，经核实，该审计报告不存在问题”。经审计核实，保定市发展和改革委员会盖章登记本中没有发函用章记录，且评标报告中所提到的会计师事务所未收到保定市发展和改革委员会相应函证文件。因此，顺平县苗木及肥料招标采购评标报告部分内容不真实，且有关行政部门存在监督不到位问题。

上述行为违反了《中华人民共和国招标投标法》第七条“有关行政监督部门依法对招标投标活动实施监督，依法查处招标投标活动中的违法行为”的规定。

根据《中华人民共和国招标投标法》第六十三条“对招标投标活动依法负有行政监督职责的国家机关工作人员徇私舞弊、滥用职权或者玩忽职守，构成犯罪的，依法追究刑事责任；不构成犯罪的，依法给予行政处分”的规定，此问题将移送保定市纪委处理。

4.配套资金未及时足额到位人民币14,882,000.00元。

截至2015年12月31日，顺平县子项目应到位配套资金人民币14,882,000.00元，实际全部未到位。

上述行为违反了财政部《国际金融组织贷款赠款项目财务管理暂行办法》（财际〔2011〕10号）第十一条“各出资部门应按照协议约定履行出资责任。项目单位应当按照有关协议以及项目评估报告的要求，及时足额筹集配套资金”的规定。

根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》（审办外资发[1999]51号）第五条“对配套资金不落实、不能按时到位的，应责成有关部门制定详细的资金到位计划，限期到位。仍然不能按时到位的，可建议本级财政部门做出预算安排，必要时可建议上一级财政部门从该地区预算中强制扣款以弥补配套资金不足，情节特别严重的，建议取消项目”的规定进行处理。责成你办督促顺平县财政局制定资金到位计划，限期到位。

Ⅲ.Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

1. Shunping County Forestry Bureau made fraudulent applications for and withdrew the ADB loan.

In 2015, the ADB loan of RMB17,561,241.98 yuan is paid for Shunping subproject from the Special Account , of which RMB 11,201,312.67 yuan civil works, procurement of seedlings and fertilizers RMB6,359,929.31yuan. According to the withdrawal reimbursement application materials submitted by Shunping County Forestry Bureau, as of the end of 2015, Baoding Dongxing Construction Co. has complete all other civil works construction, including site preparation, new soil, and road etc; Seedlings and fertilizer supplying by Baoding Wanjing Environmental Landscape Engineering Co., Ltd. and Hebei Liao fertilizer Co., Ltd. have arrived and been accepted.Audited checks, 12 villagers’ site preparation in the project area are completed on their own, don’t receive fertilizer. Shunping County Forestry Bureau exist fraudulent applications for and withdrew ADB loan.

The above practice violated Article 28 of Management Methods for International Financial Organizations and Foreign Governments Loan and Grant (MOF Order [2006] No.38), which stipulates that any unit or individual shall not defraud of funds by making fraudulent application and claim or by other means.

According to Article 12 of Financial Penalties for Illegal Disposal Regulations, which stipulates that state organs and their staff, any of the following acts shall be ordered to correct, adjust the relevant accounting records, to recover the misappropriated the funds fraudulently obtained, shall be confiscated. On unit shall be given a warning or reprimand, the person in charge and other directly responsible personnel directly responsible shall be demoted; the circumstances are serious, be dismiss; the serious cases, be fired:(2) fraudulent applications for and withdrew and other means to cheat Government guaranteed those loans or loans from foreign governments, international financial organizations. We urged that your office verify the provisions of the above matters, recover fraudulent applications for and withdrew funds, and investigate related units and personnel.

2. Bidder resort to false and deceptive means to win the bid through cheating.

In 2015, Baoding Wanjing Environmental Landscape Engineering Co., Ltd. and Hebei Liao fertilizer Co., Ltd. bid cheat Shunping County Laishui and ecological development seedlings and fertilizer procurement project, provide false financial situation of the preparation of tender documents by falsifying Accounting Firms’ audit report, involving the contract amount of RMB 13,147,961.16 yuan, of which Shunping County RMB 7,066,588.12, Laishui 6,081,373.04 yuan.

The above practice violated Article 33 of Tendering and Bidding Law of the People's Republic of China, which stipulates that a bidder shall not bid in competition at a price below cost, nor shall he bid in the name of another person or resort to any other false and deceptive means to win the bid through cheating, and Article 42 of Regulation on the Implementation of the Tendering and  Bidding Law of the People's Republic of China, which stipulates that the following circumstances bidders bidding, the provisions of Article 33 of the bidding law belong to the otherwise fraudulent behavior: (2)provide false financial position or performance.

According to Article 54 of Tendering and Bidding Law of the People's Republic of China, which stipulates that, the winning of the bid is invalid if the bidder submits his bid in the name of others or resorts to other means of deception to win the bid by cheating. If a loss is caused to the tender, liability for compensation shall be imposed according to law. If a crime is constituted, criminal responsibility shall be pursued according to law. If the actions set forth in the preceding paragraph by a bidder of a project subject to tender according to law do not constitute a crime, a fine exceeding 0.5 per cent and not exceeding 1 percent of the sum of the bid won shall be imposed. The person in-charge and other persons directly responsible of the unit shall be imposed a fine exceeding 5 percent but not exceeding 10 per cent of the fine imposed on the unit. Any illegal gains shall be confiscated concurrently. If the violation is serious, the qualification to take part in bidding for projects subject to tender according to law shall be canceled for one to three years and the cancellation shall be public announced. Further its business license may even be revoked by the administrative office of industry and commerce. In view of your office has transferred to two counties Development and Reform Bureau processing, we urged your office to do the processing results in an integrated network for Hebei bidding announcement.

3. Part of bidding evaluation report is untrue; the relevant administrative departments are not in place.

According to the Shunping county seedlings and fertilizer bidding evaluation report: "To ensure that the financial audit reports of bidders No.1 (Baoding Wanjing Environmental Landscape Engineering Co., Ltd. and Hebei Liao fertilizer Co., Ltd.) were true, Baoding development and reform Commission confirmed the accounting firm in the bidding document, and verified that the audit report is no problem. " Audited verification, the stamp registered letter of Baoding Development and Reform Commission has no record, and the Accounting Firm mentioned in bidding evaluation report did not receive confirmations of Baoding Development and Reform Commission. Therefore, part of Shunping County seedlings and fertilizer bidding evaluation report is untrue, and related administrative department is not in place to supervise.

The above practice violated Article 7 of Tendering and Bidding Law of the People's Republic of China, which stipulates that all tendering and bidding activities and the parties involved shall be subject to legally constituted supervision. Relevant departments for administrative supervision shall undertake supervision of the tendering and bidding activities according to law, and investigate and deal with the any illegal actions therein.

According to Article 63 of Tendering and Bidding Law of the People's Republic of China, which stipulates that if officials having the responsibilities for administrative supervision of the tendering and bidding activities according to law play favorite, abuse authority or neglect their duty of office and such actions constitute a crime, criminal responsibility shall be pursued according to law. If the actions do not constitute a crime, administrative sanctions shall be imposed according to law. This problem will be transferred to Baoding City Commission for Discipline Inspection.

4. Counterpart funds were not allocated adequately and instantly.

According to the Sunping subproject investment plan, by the end of 2015, counterpart funds planned for the project reached RMB14,882,000.00 yuan, but didn’t actually made available.

The above practice violated Article 11 of Interim Financial Management Methods for Loans and Grants from International Financial Organizations (MOF International [2011]No.10), which stipulates that each contribution department shall perform the contributing obligations as provided by the agreement, and the project unit shall raise funds in full amount in a timely manner in accordance with the requirements of relevant agreements and project evaluation reports.

According to Article 5 of Notice Issued by General Office of National Audit Office on Guidelines for Audit Sanction of International Financial Organization Loan Project (Audit Office Foreign Investment Issue [1999] No. 51), which stipulates that Failing to fulfill and have counterpart funds in place on time, the appropriate departments shall be instructed to make out detailed funds fulfillment plans so as to have the funds in place within a stated time, we urge your office supervise Shunping County Finance Bureau to have counterpart funds in place as soon as possible. Your office has accepted our audit suggestion.