中华人民共和国河北省审计厅

He Bei Provincial Audit Office of the People’s Republic of China

审 计 报 告

Audit Report

冀审外资报〔2014〕1号

HEBEI AUDIT REPORT〔2014〕NO.1

项 目 名 称:  亚洲开发银行贷款、GEF赠款

白洋淀生态建设与环境综合治理项目

Project Name:   Integrated Ecosystem and Water Resources

Management in the Baiyangdian Basin Project

Financed by the ADB and Granted by GEF

贷 款 号:     2428—PRC

Loan No.:      2428—PRC

赠 款 号：    0194—PRC

Grant No.：    0194—PRC

项目执行单位：保定市白洋淀亚行贷款项目管理办公室

Project Entity:  Baoding Baiyangdian ADB-Loan Project

Management Office

会 计 年 度：  2013

Accounting Year: 2013

目  录

Contents

一、审计师意见	1

Ⅰ.Auditor’s Opinion…	3

二、财务报表及财务报表附注	5

Ⅱ.Financial Statements and Notes to the Financial Statements	5

（一）资金平衡表	5

i. Balance Sheet	5

（二）项目进度表	7

ii. Summary of Sources and Uses of Funds by Project Component	7

（三）贷款协定执行情况表	9

iii. Statement of Implementation of Loan Agreement	9

（四）赠款协定执行情况表	10

iv. Statement of Implementation of Grant Agreement	10

（五）专用账户报表	11

v. Special Account Statement	11

（六）财务报表附注	14

vi. Notes to the Financial Statements	17

三、审计发现的问题及建议	20

Ⅲ.Audit Findings and Recommendations	21

一、审计师意见

审计师意见

保定市白洋淀亚行贷款项目管理办公室：

我们审计了亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目2013年12月31日的资金平衡表及截至该日同年度的项目进度表、贷、赠款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第5页至第19页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷、赠款协定执行情况表是你单位的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

（1）按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制项目财务报表，并使其实现公允反映；

（2）设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制，公允反映了亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目2013年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内报送给亚洲开发银行的第HB016至HB020号提款申请书以及所附资料。我们认为，这些资料均符合贷、赠款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2014年6月27日

地址：中国 河北省 石家庄市 友谊南大街195号

邮政编码：050051

电话：86-311-88606354

传真：86-311-88606120

I. Auditor’s Opinion

Auditor’s Opinion

# To Baoding Baiyangdian ADB-Loan Project Management Office

We have audited the special purpose financial statements (from page 5 to page 19) of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin project financed by the ADB and granted by GEF, which comprise the Balance Sheet as of December 31, 2013, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan (Grant) Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan (Grant) Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin project financed by the ADB and granted by GEF as of 12 31,2013, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement.

Other Matter

We also examined the withdrawal application No.HB016 to NO.HB020 and the attached documents submitted to the ADB during the period. In our opinion, those documents comply with the project loan (grant) agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 27, 2014

Address: No.195 South Friendship Street, Shijiazhuang City, Hebei，PRC

Postcode: 050051

Tel.: 86-311-88606354

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一） 资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2013年12月31日

（As of December 31.2013）

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project

financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                             货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office            Currency Unit: RMB Yuan

| 资金占用 Application of Fund | 行次 line No. | 期初数Beginning Balance | 期末数 Ending Balance | 资金来源 Sources of Fund | 行次 line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 项目支出合计 Total Project Expenditures | 1 | 786,050,378.96 | 837,239,305.25 | 项目拨款合计 Total Project Appropriation Funds | 1 | 5,99,391,376.69 | 605,642,288.74 |
| 1.交付使用资产 Fixed Assets Transferred | 2 | 48,263,086.91 | 95,918,163.85 | 二、项目借（赠）款合计 Total Project Loan （Grant） | 2 | 268,550,016.33 | 319,470,837.83 |
| 2.待核销项目支出 Construction Expenditures to be Disposed | 3 | 885,780.39 | 492,553.10 | 项目投资借款 Total Project Investment Loan | 3 | 264,081,268.46 | 315,082,167.25 |
| 3.转出投资 Investments Transferred-out | 4 | 0.00 | 0.00 | ⑴国外借款 Foreign Loan | 4 | 249,082,539.46 | 286,070,438.25 |
| 4.在建工程 Construction in Process | 5 | 736,901,511.66 | 740,828,588.30 | 亚洲开发银行贷款 Asian Development Bank Loan | 5 | 249,082,539.46 | 286,070,438.25 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | - | - | ⑵国内借款 Domestic Loan | 6 | 14,998,729.00 | 29,011,729.00 |
| 三、器材 Equipment | 7 | - | - | 2.其他借款 Other Loan | 7 | 1,800,000.00 | 1,800,000.00 |
| 四、货币资金合计 Total Cash and Bank | 8 | 51,391,338.92 | 53,440,694.12 | 3. GEF赠款 GEF Grant | 8 | 2,668,747.87 | 2,588,670.58 |
| 1.银行存款 Cash in Bank | 9 | 51,290,871.97 | 53404970.07 | 三、待冲项目支出 Construction Expenditures to be Offset | 9 | - | - |
| 其中：专用账户存款 Including: Special Account | 10 | 27,551,476.97 | 33,933,811.72 | 四、应付款合计 Total Payables | 10 | 61,081,411.98 | 50,083,918.95 |
| 2.现金 Cash on Hand | 11 | 100,466.95 | 35,724.05 | 其中：应付亚行贷款利息 Including: Asian Development Bank Loan Interest Payable | 11 | - | - |

（后续To be continued）

| 资金占用 Application of Fund | 行次 line No. | 期初数Beginning Balance | 期末数 Ending Balance | 资金来源 Sources of Fund | 行次 line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 五、预付及应收款合计 Total Prepaid and Receivable | 12 | 91,544,118.61 | 84,486,220.27 | 应付亚行贷款承诺费 Including: Asian Development Bank Loan Commitment Fee Payable | 12 | - | - |
| 其中：应收亚行贷款利息 Including: Asian Development Bank Loan Interest Receivable | 13 | - | - | 五、留成收入 Retained Earnings | 13 | 40,146.49 | 46,289.12 |
| 应收亚行贷款承诺费 Including: Asian Development Bank Loan Commitment Fee Receivable | 14 | - | - |  | 14 | - | - |
| 六、固定资产合计 Total Fixed Assets | 15 | 77,115.00 | 77,115.00 |  | 15 | - | - |
| 资金占用合计 Total Application of Fund | 16 | 929,062,951.49 | 975,243,334.64 | 资金来源合计 Total Sources of Fund | 16 | 929,062,951.49 | 975,243,334.64 |

（二） 项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项   目   进   度   表（一）

SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENT I

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                                         货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                              Currency Unit: RMB Yuan

| 项 目 内 容 Project Component | 本期 Current Period | 累计 Cumulative |
| --- | --- | --- |
|  | 本年计划额 Current year Budget | 本期发生额 Current Period Actual | 本期完成比 % completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 % completed |
| 资金来源合计 Total sources of Funds | 53,956,656.09 | 57,171,733.55 | 105.96% | 2,075,299,040.00 | 925,113,126.57 | 44.58% |
| 一、亚洲开发银行贷款 Asian Development Bank Loan | 30,526,651.09 | 36,987,898.79 | 121.17% | 799,000,000.00 | 286,070,438.25 | 35.80% |
| 二、配套资金Counterpart Fund | 21,472,138.00 | 20,263,912.05 | 94.37% | 1,276,299,040.00 | 636,454,017.74 | 49.87% |
| 1. 中央配套资金 Counterpart Funds of Central Government | 2,000,000.00 | 2,000,000.00 | 100.00% | - | 172,683,127.73 | - |
| 2.省级配套资金 Counterpart Funds of Provincal Government | - | - | - | - | 37,990,000.00 | - |
| 3.市县级配套资金Counterpart Funds of City or County Government | 5,009,138.00 | 4,250,912.05 | 84.86% | 1,276,229,040.00 | 375,769,161.01 | 29.44% |
| 4、其它 Others | 14,463,000.00 | 14,013,000.00 | 96.89% | - | 50,011,729.00 | - |
| 三、GEF赠款 GEF Grant | 1,957,867.00 | -80,077.29 | -4.09% | - | 2,588,670.58 | - |
| 资金运用合计 Total Application of funds | 53,891,410.22 | 51,188,926.29 | 94.99% | 2,075,599,040.00 | 837,239,305.25 | 40.34% |
| 1. 交付使用资产 Fixed Assess Transferred | 49,897,617.58 | 47,655,076.94 | 95.51% | - | 95,918,163.85 | - |
| 2. 在建工程 Construction in Progress | 3,993,792.64 | 3,927,076.64 | 98.33% | 1,371,621,640.00 | 740,828,588.30 | 54.01% |
| 3. 其它 Others | - | -393,227.29 |  | 703,977,400.00 | 492,553.10 | 0.07% |
| 差异 Difference | - | 5,982,807.26 | - | - | 87,873,821.32 | - |
| 1.应收账款变化 Change in Accounts Receivable |  | -7,057,898.34 |  |  | 84,486,220.27 |  |
| 2.应付账款变化 Change in Accounts Payable |  | 10,997,493.03 |  |  | -50,083,918.95 |  |
| 3.货币资金 Change in Cash and Bank |  | 2,049,355.20 |  |  | 53,440,694.12 |  |
| 4.其它 Other |  | -6,142.63 |  |  | 30,825.88 |  |

项   目   进   度   表(二)

SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENT II

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                                             货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                                    Currency Unit: RMB Yuan

| 项目工程内容 Description | 项目支出 Project Expenditure |
| --- | --- |
|  | 累 计 Grand Total | 已 交 付 资 产 Asset Transferred | 在建工程 Work in Progress | 待核销项目支出 Construction Expenditures | 转出投资 Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.建安工程投资 Construction Engneering Investment | 490,017,128.76 | - | - | - | - | 490,017,128.76 | - | - |
| 2.设备投资 Equipment Investmen | 189,881,908.43 | - | - | - | - | 189,881,908.43 | - | - |
| 3.待摊投资 Amortized Investment | 59,519,551.11 | - | - | - | - | 59,519,551.11 | - | - |
| 4.其他投资 Other Investment | 1,410,000.00 | - | - | - | - | 1,410,000.00 | - | - |
| 5、待核销项目支出Construction Expenditures to be disposed | 492,553.10 | - | - | - | - | - | 492,553.10 | - |
| 6、已交付资产 Assets Transferred | 95,918,163.85 | 95,918,163.85 | - | - | - | - | - | - |
| 合计 Total | 837,239,305.25 | 95,918,163.85 | - | - | - | 740,828,588.30 | 492,553.10 | - |

（三） 贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷款协定执行情况表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                               货币单位：美元/人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                  Currency Unit: USD/RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) | 累计提款数 (Cumulative Withdrawals) |
| --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1.土建工程 Civil Works | 48,000,000.00 | 3,531,527.43 | 21,531,369.59 | 17,410,432.01 | 106,149,662.92 |
| 2.设备 Equipments | 35,520,000.00 | 3,354,544.85 | 20,452,324.50 | 21,879,583.38 | 133,397,631.91 |
| 3.咨询 Consulting | 1,750,000.00 | 123,725.89 | 754,344.38 | 413,423.79 | 2,520,603.51 |
| 4.培训 Training | 500,000.00 |  |  |  |  |
| 5.利息承诺费 Interest & Commitment Fee | 12,000,000.00 | 282,721.30 | 1,723,723.49 | 1,217,198.89 | 7,421,139.91 |
| 6.未分配 Unallocated | 2,230,000.00 | - | - | - | - |
| 7.专用账户 Special Account | - | - | - | 6,000,000.00 | 36,581,400.00 |
| 总计 Total | 100,000,000.00 | 7,292,519.47 | 44,461,761.96 | 46,920,638.07 | 286,070,438.25 |

（四） 赠款协定执行情况表

ⅳ. Statement of Implementation of Grant Agreement

赠款协定执行情况表

STATEMENT OF IMPLEMENTATION OF GRANT AGREEMENT

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                   货币单位：美元/人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                    Currency Unit: USD/RMB Yuan

| 类 别 Category | 核定赠款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) | 累计提款数 (Cumulative Withdrawals) |
| --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1.工程 Civil Works | 360,000.00 | - | - | - | - |
| 2.货物 Goods | 113,000.00 | - | - | - | - |
| 3.其它 Others | 753,000.00 | - | - | - | - |
| 4.咨询服务 Consulting Service | 1,749,000.00 | - | - | 224,588.00 | 1,369,290.58 |
| 5.专用账户 Special Account | - | - | - | 200,000.00 | 1,219,380.00 |
| 总计 Total | 2,975,000.00 | - | - | 424,588.00 | 2,588,670.58 |

（五）专用账户报表

ⅴ Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name：Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project

financed by the ADB and granted by GEF

开户银行名称：中国建设银行股份有限公司河北省分行直属支行

Depository Bank：China Construction Bank Ltd. Hebei Branch Zhishu subbranch

贷款号：2428－PRC                                       账号：13014005100220100755

Loan No. 2428－PRC                                 Account No. : 13014005100220100755

编制单位：河北省财政厅                                           货币种类：美元

| A部分：本期专用账户收支情况 Part A—Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 4,183,296.45 |
| 增加： Add： |  |
| 本期亚洲开发银行回补总额 Total Amount Deposited this Period by Asian Development Bank | 7,009,79817 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 1,106.55 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct： |  |
| 本期支付总额 Total Amount Withdrawn this Period | 5,803,967.71 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | - |
| 期末余额 Ending Balance | 5,390,233.46 |

Prepared by: Hebei Provincial Finance Department                        Currency: USD

（后续To be continued）

| B部分：专用账户调节 Part B—Account Reconciliation | 金额 Amount |
| --- | --- |
| 1.亚洲开发银行首次存款总额 Amount Advanced by Asian Development Bank | 6,000,000.00 |
| 减少： Deduct： |  |
| 2.亚洲开发银行回收总额 Total Amount Recovered by Asian Development Bank | - |
| 3.本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period | 6,000,000.00 |
| 4.专用账户期末余额 Ending Balance of Special Account | 5,390,233.46 |
| 增加： Add： |  |
| 5.截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period | 617,217.75 |
| 申请书号 Application No. | 金额 Amount |  |
| HB007 | 50,293.00 |  |
| HB008 | 104,322.02 |  |
| HB010 | 319,038.32 |  |
| HB012 | 143,564.41 |  |
| 6.截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period | - |
| 7.服务费累计支出（如未含5和6栏中） Cumulative Service Charges (If not included in item 5. or 6.) | - |
| 减少： Deduct： |  |
| 8.利息收入（存入专用账户部分） Interest Earned (If included in Special Account) | 7,451.21 |
| 9.本期期末专用账户首次存款净额 Total Advance to Special Account Accounted for at the End of this Period | 6,000,000.00 |

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

开户银行名称: 工商银行石家庄市新华支行

Depository Bank: ICBC Shijiazhuang Xinhua sub branch

赠款号：0194—PRC                                                                  账号: 0402022709000100727

GEF Grant No. 0194—PRC                                                             Account No. : 0402022709000100727

编报单位：河北省财政厅                                                                                货币种类：美元

Prepared by: Hebei Provincial Finance Department                                                             Currency: USD

| 本期专用账户收支情况 Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 1.期初余额 Beginning Balance | 200,042.50 |
| 加：2.本期回补额 Add：Amount deposited this Period by GEF | - |
| 3.利息收入 Interest earned this Period | 98.53 |
| 4.不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditure | - |
| 减: 5.本期支付额 Deduct：Amount Withdrawn this Period | 24,626.04 |
| 6.银行手续费 Band Service Charges this Period |  |
| 7.期末余额 Ending Balance | 175,514.99 |

（六)财务报表附注

财务报表附注

1．项目情况

亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目贷款号为2428-PRC（赠款号为0194-PRC），于2009年3月27日生效。贷款项目计划总投资人民币2,075,299,040.00元，其中：亚洲开发银行贷款100,000,000.00美元（折合人民币799,000,000.00元），国内配套资金人民币1,276,299,040.00元。GEF赠款项目计划投资2,975,000.00美元。

2.财务报表编制范围

亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目是一个综合性流域生态环境保护项目，项目由蠡县留史镇污水处理有限公司、高碑店市白沟镇污水处理厂、蠡县污水处理有限公司、徐水县恒兴市政工程有限公司、蠡县辛兴纺织城综合开发有限公司、易县钰泉城市建设开发有限公司、定兴县城建市政有限公司、满城县玉泉水务有限公司、雄县污水处理厂、唐县房地产开发有限公司、定州市自来水公司、保定市水利局、安新县白洋淀湿地保护区管理处和涞水县林业局等14个单位分别实施，各子项目独立核算。该项目2013年度财务报告，由保定市白洋淀亚行贷款管理办公室根据上述14个子项目实施单位编制的年度报告与专用账户有关数据资料汇总形成。

3．主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

4．报表科目说明

4.1 项目支出合计

2013年项目支出人民币51,188,926.29元，累计支出人民币837,239,305.25元，占总投资计划的40.34%。

4.2 货币资金合计

2013年12月31日货币资金余额为人民币 53,440,694.12元，比上年增加人民币2,049,355,20元，其中专用账户存款折合人民币33,933,811.72元。

4.3预付及应收款合计

2013年12月31日余额为人民币84,486,220.27元，主要是预付工程款费用。

4.4项目拨款合计

2013年12月31日余额为人民币605,642,288.74元，是中央、省、市、县各级到位的配套资金。

项目计划配套资金总额人民币1,276,299,040.00元，截至2013年12月31日累计到位配套人民币 636,454,017.74元，占计划的49.87%。

4.5 项目借（赠）款合计

2013年12月31日余额为折合人民币319,470,837.83元，其中：亚洲开发银行贷款为46,920,638.07美元，折合人民币286,070,438.25元；GEF赠款为424,588.00美元，折合人民币2,588,670.58元。

截至2013年12月31日，累计提取亚洲开发银行贷款资金46,920,638.07美元，占贷款总额的46.92%。其中：土建工程类累计提款17,410,432.01美元，占该类计划的36.27%;设备类累计提款21,879,583.38美元，占该类计划的61.60%；培训类、咨询服务类累计提款413,423.79美元，占该类计划的18.37%；利息和承诺费1,217,198.89美元，占该类计划的10.14%。

截至2013年12月31日，累计提取GEF赠款资金424,588.00美元，占赠款总额的14.27%。其中：咨询服务类累计提款224,588.00美元，占该类计划的12.84%。

4.6 应付款合计

2013年12月31日余额为人民币50,083,918.95元，主要是尚未支付的工程款。

5.专用账户使用情况

5.1本项目贷款专用账户设在中国建设银行股份有限公司河北省分行直属支行，账号为13014005100220100755，币种为美元。专用账户首次存款6,000,000.00美元。2013年年初余额为4,183,296.45美元，本年度回补7,009,798.17美元，利息收入为1,106.55美元，本年度支付5,803,967.71美元，年末余额5,390,233.46美元。

5.2本项目赠款专用账户设在工商银行石家庄市新华支行，账号为0402022709000100727，币种为美元。专用账户首次存款200,000.00美元。2013年年初余额为200,042.50美元，本年度利息收入为98.53美元，本年度支付24,626.04美元，年末余额175,514.99美元。

6.汇率采用情况

按照中国人民银行2013年12月31日汇率，即USD1＝人民币6.0969元。

(ⅵ). Notes to the Financial Statements

## Notes to the Financial Statements

1. Project overview

The Loan No. of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project Financed by the Asian Development Bank and granted by GEF is 2428-PRC(the Grant No. is 0194-PRC). The project entered into force on March 27,2009. The total investment estimates RMB 2,075,000,000.00 yuan with USD 100,000,000.00 loan financed by the ADB. The GEF grant is USD 2,975,000.00.

2. Consolidation Scope of the Financial Statements

Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project is a comprehensive ecological and environmental protection project. The project comprises 12 sub-projects, and involve 12 implementation entities (PIA),including (i) Liushi town wastewater treatment company;(ii)Baigou wastewater treatment plant;(iii) Li county wastewater treatment company;(iv) Xushui county Hengxing municipal engineering company;(v) Xinxing town textile city comprehensive development company;(vi) Yi county Yuquan urban construction development Company; (vii) Dingxing county urban construction municipal Company; (viii) Mancheng county Yuquan city construction development Company; (ix) Xiong county development company; (x) Tang county real estate development company; (xi) Dingzhou city water supply company; (xii) Baoding water resource bureau. All subprojects have independent accounting. The financial report of 2013,which Baoding Baiyangdian ADB loan management office collect the data of the 12 sub-projects implementation entities in the preparation of the annual report and the special account.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

4. Explanation of Subjects

4.1 Total Project expenditures

The project expenditure in 2013 was RMB51,188,926.29 yuan, and the cumulative expenditures were RMB 837,239,305.25 yuan, which accounted for 40.34 % of the total investment plan.

4.2 Total Cash and Bank

On December 31, 2013, the balance was RMB53,440,694.12 yuan with a increase of RMB2,049,355,20 yuan compared with that of the last year. And the funds in the Special Account were converted to RMB33,933,811.72yuan.

4.3 Total Prepaid and Receivable

Its balance on December 31, 2013 was RMB84,486,220.27 yuan, mainly the payment in advance.

4.4 Total Project Appropriation Funds

The balance on December 31, 2013 was RMB605,642,288.74 yuan, which was the counterpart fund allocated by all levels including the central, the provincial, the city and the county.

The total planned counterpart funds of the project were RMB 1,276,299,040.00 yuan. By the end of 2013, RMB 636,454,017.74 yuan of the counterpart funds had been allocated, which accounted for 49.87 % of the plan.

4.5 Total Project Loan（Grant）

The balance on December 31, 2013 was RMB 319,470,837.83 yuan, including the ADB loan of USD 46,920,638.07 equivalents to RMB 286,070,438.25 yuan and the GEF grant of USD 424,588.00 equivalents to RMB 2,588,670.58 yuan.

By the end of December 31, 2013, accumulated USD 46,920,638.07 of the ADB loan had been withdrawn, accounting for 46.92% of the total, among which the withdrawal for civil works was USD 17,410,432.01 accounting for 36.27% of the category plan; the withdrawal for Equipments was USD 21,879,583.38 accounting for 61.60% of the category plan; the withdrawal for training and consulting services was USD 413,423.79 accounting for 18.37% of the category plan; the withdrawal for the interest and commitment charges is 1,217,198.89 accounting for 10.14% of the category plan.

By the end of December 31, 2013, accumulated USD 424,588.00 of the GEF grant had been withdrawn, accounting for 14.27% of the total, among which the withdrawal for the consulting services was USD 224,588.00 accounting for 12.84%

4.6 Total Payable

The balance on December 31, 2013 was RMB 50,083,918.95 yuan, mainly payment in advance and the performance bond.

5. Special Account

5.1 The Special Account of the loan is set in China Construction Bank Ltd. Hebei Branch Zhishu sub branch, with the account number of 13014005100220100755, and USD as currency Unit. The initial Deposit of the Special Account is USD 6,000,000.00. The beginning balance of 2013 was USD 4,183,296.45 and the reimbursement in the year was USD 7,009,798.17. This year the interest earned was USD 1,106.55 and the disbursement was USD 5,803,967.71. Thus, the ending balance was USD 5,390,233.46.

5.2 The Special Account of the grant is set in ICBC Shijiazhuang Xinhua sub branch, with the account number of 0402022709000100727, and USD as currency Unit. The initial Deposit of the Special Account is USD 200,000.00. The beginning balance of 2013 was USD 200,042.50.This year the interest earned was USD 98.53 and the disbursement was USD24.626.04.Thus, the ending balance was USD 179,514.99.

6. Exchange rate adopted

The exchange rate adopted in the financial statements was the exchange rate on December 31, 2013 of the People’s Bank of China, which is USD 1= RMB 6.0969 yuan.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况，项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

（一）违反国家法规或贷款协定的问题

1、挪用项目资金人民币819,904.47元。白沟镇污水处理厂将项目建设资金人民币819,904.47元用于污水厂运行。

上述做法违反了财政部《国际金融组织和外国政府贷款赠款管理办法》（2006年财政部第38号令）第二十八条“……不得以任何理由和形式滞留、截留、挪用贷款资金或者擅自改变贷款资金用途”。建议你办责成白沟镇污水处理厂归还所挪用资金。你办已接受审计建议。

2、配套资金未及时足额到位，影响项目建设进度。定州供水子项目应到位配套资金人民币41,412,500元，实际到位人民币14,163,000元，占计划的34.2%。由于配套资金不到位，影响了项目的实施效果。建议你办责成定州供水子项目执行单位积极筹措配套资金，确保项目按计划完成。你办已接受审计建议。

（二）项目管理方面存在的问题

由于管理人员发生变动等原因，易县供水子项目尚未开工建设；贷款项目和赠款项目的咨询服务合同未按计划执行，造成目前没有咨询服务专家协助项目工作，影响了项目的开展。建议你办采取有效措施，促进项目顺利实施。你办已接受审计建议。

Ⅲ.Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

1.Project funds as RMB819,904.47yuan misappropriated. Baigou Town Waste Water Treatment Plant subproject misappropriated RMB 819,904.47 yuan project construction funds and financed the wastewater treatment plant operation.

The above practice was against Article 28 of Management Methods for International Financial organizations and Foreign Governments Loan and Grant (MOF Order [2006] No.38), which stipulates that any unit or individual shall not defraud of funds by making fraudulent application and claim or by other means, and shall not retain, withhold, misappropriate or change the usage of the funds for any reason. We suggested that BPMO urge the Baigou Town WWTP to return the misappropriated funds.Your entity accepted the suggestion.

2.The delayed and insufficient counterpart funds influenced the implementation of the subproject. The total amount of counterpart funds for Dingzhou WSS subproject was RMB 41,412,500yuan,but RMB 14,163,000 yuan was actually made available,accounting for only 34.2% of the total amount of counterpart funds.The implementation effect of the subproject was affected ed by insufficient counterpart fund. We suggested that BPMO instruct the EA of Dingzhou WSS subproject to make efforts to raise counterpart funds to achieve a completion of the project on schedule.Your entity accepted the suggestion.

Issues on project management

Due to the changes in the management staff, Yi County WSS subproject did not start construction on schedule. The consultancy services for Loan and Grant subprojects failed the operation in accordance with the contracts, which delayed the implementation of the project since no consultancy services was being performed by any expert. We suggested that BPMO to take effective measures and promote the smooth implementation of the project.Your entity accepted the suggestion.