中华人民共和国河北省审计厅

He Bei Provincial Audit Office of the People’s Republic of China

审 计 报 告

Audit Report

冀审外资报〔2014〕3号

HEBEI AUDIT REPORT〔2014〕NO.3

项 目 名 称:  亚洲开发银行贷款、水融资伙伴基金计划赠款

河北小城镇发展示范项目

Project Name:   Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank and

Granted by the Water Financing Partnership Facility

贷款号:       2574—PRC

Loan No.:      2574—PRC

赠款号：      0171—PRC

Grant No.：    0171—PRC

项目执行单位：河北省亚洲开发银行贷款小城镇发展示范项目

管理办公室

Project Entity:   Hebei Small Cities and Towns Development

Demonstration Sector Project Financed by the

Asian Development Bank Management Office

会计年度：      2013

Accounting Year:  2013

目  录

Contents

一、审计师意见	1

Ⅰ.Auditor’s Opinion…	3

二、财务报表及财务报表附注	6

Ⅱ.Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	11

iii. Statement of Implementation of Loan Agreement	11

（四）赠款协定执行情况表	12

iv. Statement of Implementation of Grant Agreement	12

（五）专用账户报表	13

v. Special Account Statement	13

（六）财务报表附注	16

vi. Notes to the Financial Statements	19

三、审计发现的问题及建议	22

Ⅲ.Auditor Findings and Recommendations	25

一、审计师意见

审计师意见

河北省亚洲开发银行贷款小城镇发展示范项目管理办公室：

我们审计了亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目2013年12月31日的资金平衡表及截至该日同年度的项目进度表、贷、赠款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第6页至第21页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷、赠款协定执行情况表是你办的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

（1）按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制项目财务报表，并使其实现公允反映；

（2）设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制，公允反映了亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目2013年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内报送给亚洲开发银行的第HB021至HB027号和SCT02至SCT08号提款申请书以及所附资料。我们认为，这些资料均符合贷、赠款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2014年6月27日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311—88606354

传真：86-311—88606120

I. Auditor’s Opinion

Auditor’s Opinion

# To Hebei Small Cities and Towns Development Demonstration Sector Project Financed by the Asian Development Bank Management Office

We have audited the special purpose financial statements (from page 6 to page 21) of Hebei Small Cities and Towns Development Demonstration Sector project financed by the ADB and granted by the Water Financing Partnership Facility , which comprise the Balance Sheet as of December 31, 2013, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan (Grant) Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan (Grant) Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial  Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures

selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hebei Small Cities and Towns Development Demonstration Sector project financed by the ADB and granted by the Water Financing Partnership Facility as of December 31, 2013, its financial receipts and disbursements, the project implemntation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement.

Other Matter

We also examined the withdrawal application No.HB021 to HB027 and SCT02 to SCT08 and the attached documents submitted to the ADB during the period. In our opinion, those documents comply with the project loan (grant) agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 27 , 2014

Address: No. 195 South Friendship Street, Shijiazhuang City, Hebei Province, P.R. China

Postcode: 050051

Tel.: 86-311-88606354

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2013年12月31日

(As of December 31, 2013)

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室               货币单位：人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office   Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 548,186,844.62 | 693,222,931.41 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 281,218,547.05 | 352,389,838.85 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 | - |  | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | 121,964.84 | 1,524,225.00 |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 | - |  | 其中: 亚行水融资伙伴基金计划赠款 Including: WFPF Grants | 30 | 121,964.84 | 1,524,225.00 |
| 3. 转出投资 Investments Transferred-out | 4 | - |  | 三、项目借款合计 Total Project Loan | 31 | 287,372,833.33 | 369,165,209.03 |
| 4. 在建工程 Construction in Progress | 5 | 548,186,844.62 | 693,222,931.41 | 1. 项目投资借款 Total Project Investment Loan | 32 | 287,372,833.33 | 369,165,209.03 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | - |  | (1) 国外借款 Foreign Loan | 33 | 283,017,865.52 | 364,007,868.73 |
| 其中:应收生产单位亚行贷款 Including: Asian Development Bank Investment Loan Receivable | 7 | - |  | 其中: 亚洲开发银行 Including: Asian Development Bank | 34 | 283,017,865.52 | 364,007,868.73 |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 | - |  |  | 35 |  |  |
| 其中:拨付亚行贷款 Including :Appropriation of Asian Development Bank Investment Loan | 9 | - |  |  | 36 | - |  |
| 四、器材 Equipment | 10 | 5,240,309.00 | 5,406,240.90 |  | 37 | - |  |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 | - |  | (2) 国内借款 Domestic Loan | 38 | 4,354,967.81 | 5,157,340.30 |
| 五、货币资金合计 Total Cash and Bank | 12 | 22,927,317.62 | 50,858,930.28 | 2. 其他借款 Other Loan | 39 | - |  |
| 1. 银行存款 Cash in Bank | 13 | 22,829,103.87 | 50,826,270.53 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 | - |  |
| 其中:专用账户存款 Including: Special Account | 14 | 11,016,621.81 | 42,742,199.23 | 其中:拨入亚行贷款 Including: Asian Development Bank Loan | 41 | - |  |
| 2. 现金 Cash on Hand | 15 | 98,213.75 | 32,659.75 | 五、企业债券资金 Bond Fund | 42 | - |  |

后续（To be continued）

续（ continued）

| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 24,221,560.78 | 21,017,308.97 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 | - | - |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 其中:应收亚行贷款利息 Including: Asian Development Bank Loan Interest Receivable | 17 | - | - | 七、应付款合计 Total Payable | 44 | 32,241,781.13 | 47,810,291.76 |
| 应收亚行贷款承诺费 Asian Development Bank Loan Commitment Fee Receivable | 18 | - | - | 其中:应付亚行贷款利息 Including: Asian Development Bank Loan Interest Payable | 45 | - | - |
| 应收亚行贷款资金占用费 Asian Development Bank Loan Service- Fee Receivable | 19 | - | - | 应付亚行贷款承诺费 Asian Development Bank Loan Commitment Fee Payable | 46 | - | - |
| 七、有价证券 Marketable Securities | 20 | - | - | 应付亚行贷款资金占用费 Asian Development Bank Loan Service Fee Payable | 47 | - | - |
| 八、固定资产合计 Total Fixed Assets | 21 | 1,040,697.70 | 1,058,952.31 | 八、未交款合计 Other Payables | 48 | 0.00 | 0.00 |
| 固定资产原价 Fixed Assets, Cost | 22 | 1,065,077.07 | 1,094,102.53 | 九、上级拨入资金 Appropriation of Fund | 49 | 610,900.00 | 610,900.00 |
| 减:累计折旧 Less: Accumulated Depreciation | 23 | 24,379.37 | 35,150.22 | 十、留成收入 Retained Earnings | 50 | 50,703.37 | 63,899.23 |
| 固定资产净值 Fixed Assets, Net | 24 | 1,040,697.70 | 1,058,952.31 |  |  | - | - |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | - | - |  |  | - | - |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | - | - |  |  | - | - |
| 资金占用合计 Total Application of Fund | 27 | 601,616,729.72 | 771,564,363.87 | 资金来源合计 Total Sources of Fund | 51 | 601,616,729.72 | 771,564,363.87 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2013年12月31日

(For the period ended December 31, 2013）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室              货币单位：人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office  Currency Unit: RMB Yuan

|  | 本期 Current Period | 累计 Cumulative |
| --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 140,481,884.00 | 154,365,927.66 | 109.88% | 1,504,003,200.00 | 723,690,172.88 | 48.12% |
| 国际金融组织贷款 International Financing | 60,521,484.00 | 80,990,003.21 | 133.82% | 700,000,000.00 | 364,007,868.73 | 52.00% |
| 1. 亚洲开发银行 Asian Development Bank | 60,521,484.00 | 80,990,003.21 | 133.82% | 700,000,000.00 | 364,007,868.73 | 52.00% |
| 二、配套资金 Counterpart Financing | 79,960,400.00 | 71,973,664.29 | 90.01% | 804,003,200.00 | 358,158,079.15 | 44.55% |
| 1.财政拨款 Government | 52,463,900.00 | 44,136,262.57 | 84.13% | 804,003,200.00 | 223,495,212.54 | 27.80% |
| 2.企业自筹 Selfcollected | 27,496,500.00 | 24,265,875.03 | 88.25% |  | 85,236,371.91 |  |
| 3.国债 State Bond |  | 2,769,154.20 |  |  | 44,269,154.40 |  |
| 4.国内借款 Domestic Loan |  | 802,372.49 |  |  | 5,157,340.30 |  |
| 三、赠款 Grants |  | 1,402,260.16 |  |  | 1,524,225.00 |  |
| 其中: 亚行水融资伙伴基金计划赠款 Including: WFPF Grants |  | 1,402,260.16 |  |  | 1,524,225.00 |  |
| 资金运用合计 Total Application of Funds |  | 145,036,086.79 |  |  | 693,222,931.41 |  |
| 一、项目支出 Expenditure |  | 145,036,086.79 |  |  | 693,222,931.41 |  |
| 1.已交付使用资产Assets Tansferred |  |  |  |  |  |  |
| 2.在建工程 Work in Progress |  | 145,036,086.79 |  |  | 693,222,931.41 |  |
| 1).建安工程投资 Investment of constr.& Erection Works |  | 76,947,918.39 |  |  | 361,308,610.51 |  |
| 2).设备投资 Investment of Equip |  | 48,495,392.54 |  |  | 264,110,848.65 |  |

后续（To be continued）

续（ continued）

| 3).待摊投资 Prepaid Investment |  | 19,592,775.86 |  |  | 67,803,472.25 |  |
| --- | --- | --- | --- | --- | --- | --- |
| 4).其他投资 Other Invesyment | - |  |  |  |  |  |
| 3.其他 Others |  |  |  |  |  |  |
| 二、库存物资 Goods in Stock |  |  |  |  |  |  |
| 差异 Difference |  | 9,329,840.87 |  |  | 30,467,241.47 |  |
| 1. 应收款变化Change in ceivables |  | -3,204,251.81 |  |  | 21,017,308.97 |  |
| 2. 应付款变化Change in Payables |  | -15,568,510.63 |  |  | -47,810,291.76 |  |
| 3. 货币资金变化Change in Cash and Bank |  | 27,931,612.66 |  |  | 50,858,930.28 |  |
| 4.其他 Others |  | 170,990.65 |  |  | 6,401,293.98 |  |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2013年12月31日

(For the period ended December 31, 2013）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室                                                     货币单位：人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office                                    Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |
| --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.已交付使用资产Assets ansferred | - | - | - | - | - | - | - | - |
| 2.在建工程 Work in Progress | 693,222,931.41 | - | - | - | - | 693,222,931.41 | - | - |
| 1).建安工程投资 Investment of constr.& Erection Works | 361,308,610.51 |  |  |  | - | 361,308,610.51 | - | - |
| 2).设备投资 Investment of Equip | 264,110,848.65 |  |  |  | - | 264,110,848.65 | - | - |
| 3).待摊投资 Prepaid Investment | 67,803,472.25 |  |  |  | - | 67,803,472.25 | - | - |
| 4).其他投资 Other Invesyment | - |  |  |  | - | - | - | - |
| 3. 其他 Others | - | - | - | - | - | - | - | - |
| 合计 Total | 693,222,931.41 | - | - | - | - | 693,222,931.41 | - | - |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2013年12月31日

(For the period ended December 31, 2013）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室                          货币单位：美元/人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office        Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals | 累计提款数 Cumulative Withdrawals |
| --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 1.土建 Civil Works | 25,500,000.00 | 2,875,003.82 | 16,330,223.65 | 9,229,124.38 | 56,269,048.43 |
| 其中：霸州 Bazhou | 5,280,000.00 | 0.00 | 0.00 | 0.00 | 000 |
| 赵县 Zhaoxian | 2,390,000.00 | 0.00 | -246,562.40 | 1,307,329.77 | 7,970,658.87 |
| 正定 Zhengding | 1,060,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后续子项目 Subsequent Subprojects | 16,770,000.00 | 2,875,003.82 | 16,576,786.05 | 7,921,794.61 | 48,298,389.56 |
| 2.货物 Goods | 67,800,000.00 | 11,256,533.74 | 62,894,223.58 | 41,668,712.82 | 254,049,975.19 |
| 其中：霸州 Bazhou | 5,550,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 赵县 Zhaoxian | 10,710,000.00 | 292,481.74 | 348,481.10 | 7,899,856.20 | 48,164,633.27 |
| 正定 Zhengding | 4,090,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 后续子项目 Subsequent Subprojects | 47,450,000.00 | 10,964,052.00 | 62,545,742.48 | 33,768,856.62 | 205,885,341.92 |
| 3.咨询服务、培训考察 Consulting & Training. | 2,500,000.00 | 207,432.29 | 1,142,229.25 | 856,767.85 | 5,223,627.91 |
| 其中：霸州 Bazhou | 290,000 | 0.00 | 0.00 | 0.00 | 0.00 |
| 赵县 Zhaoxian | 350,000.00 | 29,345.75 | 160,676.52 | 126,066.77 | 768,616.49 |
| 正定 Zhengding | 140,000.00 | 10,779.29 | 59,185,71 | 45,426.93 | 276,963.45 |
| 后续子项目 Subsequent Subprojects | 1,720,000.00 | 167,307.25 | 922,367.02 | 685,274.15 | 4,178,047.97 |
| 4.先征费 Advancee Cost | - | 0.00 | 0.00 | 0.00 | 0.00 |
| 5.利息和承诺费 Interest and Commitment Fee Payable | 4,200,000.00 | 337,687.98 | 1,943,526.73 | 949,157.31 | 5,786,917.20 |
| 6.未分配 Unallocated | - | 0.00 | 0.00 | 0.00 | 0.00 |
| 7.专用账户 Special Account | - | - | -1,320,200.00 | 7,000,000.00 | 42,678,300.00 |
| 总计 Total | 100,000,000.00 | 14,676,657.83 | 80,990,003.21 | 59,703,762.36 | 364,007,868.73 |

美元与人民币兑换率为:1美元=6.0969人民币(Exchange Rate :US$1=RMB 6.0969 yuan)

（四） 赠款协定执行情况表

ⅳ. Statement of Implementation of Grant Agreement

赠款协定执行情况表

STATEMENT OF IMPLEMENTATION OF GRANT AGREEMENT

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室                               货币单位：美元/人民币元

Prepared by: Hebei Small Cities and Towns Development Demonstration

Sector Project Financed by the Asian Development Bank Management Office               Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定赠款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) | 累计提款数 (Cumulative Withdrawals) |
| --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1. 薪酬与津贴 Remuneration and Per Diem | 125,800.00 | 158,250.00 | 964,834.43 | 158,250.00 | 964,834.43 |
| 1A 国际专家 International | 54,300.00 | 60,750.00 | 370,386.68 | 60,750.00 | 370,386.68 |
| 1B 国内专家 National | 71,500.00 | 97,500.00 | 594,447.75 | 97,500.00 | 594,447.75 |
| 2. 机票 Air Travel | 11,650.00 | 5,000.00 | 30,484.50 | 5,000.00 | 30,484.50 |
| 2A 国际机票 International | 4,500.00 | 2,000.00 | 12,193.80 | 2,000.00 | 12,193.80 |
| 2B 国内机票 National | 7,150.00 | 3,000.00 | 18,290.70 | 3,000.00 | 18,290.70 |
| 3. 设备 Equipment | 32,000.00 | 595.84 | -26.84 | 20,000.00 | 121,938.00 |
| 4. 培训、研讨会、考察 Training/Workshop/Study Tours | 53,550.00 | 53,750.00 | 327,708.37 | 53,750.00 | 327,708.37 |
| 4A 培训 Training | 10,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 4B 研讨会 Workshop | 10,000.00 | 53,750.00 | 327,708.37 | 53,750.00 | 327,708.37 |
| 4C 考察 Study Tours | 33,550.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 5. 其它 Miscellaneous | 27,000.00 | 13,000.00 | 79,259.70 | 13,000.00 | 79,259.70 |
| 5A 内陆交通 Land Transportation | 4,500.00 | 2,500.00 | 15,242.25 | 2,500.00 | 15,242.25 |
| 5B 办公室 Office | 3,300.00 | 4,000.00 | 24,387.60 | 4,000.00 | 24,387.60 |
| 5C 通讯 Communications | 3,000.00 | 3,500.00 | 21,339.15 | 3,500.00 | 21,339.15 |
| 5D 笔译、口译 Translation/Interpretation | 10,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 5E 报告编制 Report Preparation | 6,200.00 | 3,000.00 | 18,290.70 | 3,000.00 | 18,290.70 |
| 总计 Total | 250,000.00 | 230,595.84 | 1,402,260.16 | 250,000.00 | 1,524,225.00 |

（五）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2013年12月31日

(For the period ended December 31, 2013）

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns

Development Demonstration Sector

project financed by the ADB and granted

by the Water Financing Partnership Facility

贷款号：2574-PRC

Loan No.	2574-PRC

编报单位：河北省财政厅

Prepared by: The Finance Department of  Hebei  Province

开户银行名称：中国工商银行石家庄新华支行

Depository Bank: Shijiazhuang Xinhua branch, ICBC

账号：      0402022709000100328

Account No. : 0402022709000100328

货币种类：美元

Currency: USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 1,752,704.13 |
| 增加： Add: | 14,341,383.74 |
| 本期亚行回补总额 Total Amount Deposited this Period by Asian Development Bank | 14,338,969.85 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 2,413.89 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct: | 9,083,607.26 |
| 本期支付总额 Total Amount Withdrawn this Period | 9,083,607.26 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | - |
| 期末余额 Ending Balance | 7,010,480.61 |

（后续To be continued）

续（ continued）

| B部分：专用账户调节 Part B-Account Reconciliation | 金 额 Amount |
| --- | --- |
| 1.亚行首次存款总额 Amount Advanced by Asian Development Bank | 7,000,000.00 |
| 减少： Deduct: | - |
| 2. 亚行回收总额 Total Amount Recovered by Asian Development Bank | - |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period | 7,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account | 7,010,480.61 |
| 增加： Add: | - |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  |
| 申请书号 Application No. | 金额 Amount | - |
|  |  | - |
|  |  | - |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period | 0.00 |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) | - |
| 减少： Deduct: | - |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) | 10,480.61 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period | 7,000,000.00 |

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2013年12月31日

(For the period ended December 31,2013)

项目名称：亚洲开发银行贷款、水融资伙伴基金计划赠款河北小城镇发展示范项目

Project Name: Hebei Small Cities and Towns Development Demonstration Sector project financed

by the ADB and granted by the Water Financing Partnership Facility

开户银行名称:XX

Depository Bank:XX

赠款号：0171—PRC                                                   账号:XX

GEF Grant No. 0171—PRC                                               Account No. :XX

编报单位：河北省亚洲开发银行贷款小城镇发展示范项目管理办公室         货币种类：美元

Prepared by: Hebei Small Cities and Towns Development

Demonstration Sector Project Financed by the Asian

Development Bank Management Office                            Currency: USD

| 本期专用账户收支情况 Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 1.期初余额 Beginning Balance |  |
| 加：2.本期回补额 Add：Amount deposited this Period by GEF |  |
| 3.利息收入 Interest earned this Period |  |
| 4.不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditure |  |
| 减: 5.本期支付额 Deduct：Amount Withdrawn this Period |  |
| 6.银行手续费 Band Service Charges this Period |  |
| 7.期末余额 Ending Balance |  |

（六）财务报表附注

财务报表附注

1．项目情况

亚洲开发银行贷款、水融资伙伴计划河北小城镇发展示范贷款项目(贷款号为2574—PRC、赠款号为0171—PRC）旨在提高项目城镇基础设施承载能力，改善居民生活。该项目涉及15个子项目实施机构，主要项目内容包括12个中小城镇供水、供热、垃圾、河道治理和环卫设施。项目协议于2009年12月17日签订，2010年3月生效，预计2016年6月30日前关闭。项目计划总投资为人民币1,504,003,200元人民币，其中亚洲开发银行贷款100,000,000.00美元，亚行水融资伙伴计划赠款250,000.00美元。

2.财务报表编制范围

本财务报表的编制范围包括河北省项目办、赵县供热、赵县垃圾、赵县污水、正定垃圾、怀安供热、怀安给排水、涿鹿供水、涿鹿污水、平泉供热、平泉供水、围场供热、围场供水、泊头供水、黄各庄污水、白沟垃圾等15个子项目单位的财务报表。

3．主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2013年12月31日汇率，即USD1=RMB 6.0969yuan.

4．报表科目说明

4.1 项目支出合计

2013年项目支出人民币145,036,086.79元，累计支出人民币693,222,931.41元，占总投资计划的46.09%。

4.2 货币资金合计

2013年12月31日货币资金余额为人民币50,858,930.28元，比上年增加人民币27,931,612.66元，其中专用账户存款折合人民币42,742,199.23元。

4.3预付及应收款合计

2013年12月31日余额为人民币21,017,308.97元，主要是预付设备价款、工程款费用。

4.4项目拨款合计

2013年12月31日余额为人民币352,389,838.85元，是省、市、县各级政府到位的配套、国债资金。

项目计划配套资金总额人民币804,003,200.00元，截至2013年12月31日到位配套人民币358,158,079.15元，占计划的44.55%。

4.5 项目借（赠）款合计

2013年12月31日余额为折合人民币370,689,434.03元，其中：亚洲开发银行贷款为59,703,762.36美元，折合人民币364,007,868.73元；水融资伙伴赠款为250,000.00美元，折合人民币1,524,225.00元。

截至2013年12月31日，累计提取亚洲开发银行贷款资金59,703,762.36美元，占贷款总额的59.70%。其中：工程类累计提款9,229,124.38美元，占该类计划的36.19%;货物类累计提款41,668,712.82美元，占该类计划的61.46%；培训类、咨询服务类累计提款856,767.85美元，占该类计划的34.27%；利息和承诺费本金化949,157.31美元，占该类计划的22.60%。

截至2013年12月31日，累计提取水融资伙伴赠款资金250,000.00美元，占赠款总额的100.00%，主要用于支付咨询专家费用、国内研讨会议费、购置办公设备。

4.6 应付款合计

2013年12月31日余额为人民币47,810,291.76元，主要是尚未支付的工程款和合同履约保证金。

5.专用账户使用情况

5.1本项目贷款专用账户设在工商银行石家庄新华支行，账号为0402022709000100328，币种为美元。专用账户首次存款7,000,000.00美元。2013年年初余额为1,752,704.13美元，本年度回补14,338,969.85美元，利息收入为2,413.89美元，本年度支付9,083,607.26美元，年末余额7,010,480.61元。

5.2本项目赠款未设专用账户。

## Ⅵ. Notes to the Financial Statements

Notes to the Financial Statements

1. Project overview

Hebei Small Cities and Towns Development Demonstration Sector Project financed by Asian Development Bank and granted by Water Financing Partnership Facility (Loan No. 2574-PRC and Grant No. 0171-PRC) aims to improve the carrying capacity of infrastructures and livelihood of residents in the project cities and towns. The Project involves 15 IAs of the project components covering the water supply, district heating, solid waste treatment, river rehabilitation and environment and sanitation infrastructures of 12 small and medium-sized cities and towns. The Project Agreement was signed on Dec. 17, 2009 and effected in March 2010 and is expected to close before June 30, 2016. It is estimated that the Project will involve a total investment of RMB 1,504,003,200.00yuan, including a loan proceeds of USD 100,000,000.00 from Asian Development Bank and a grant of USD 250,000.00 from Water Financing Partnership Facility.

2. Consolidation Scope of the Financial Statements

The scope of preparation of the financial statements covers the financial statements of Hebei Province PMO and the 15 IAs of the project components of Zhaoxian County District Heating, Zhaoxian County Solid Waste Treatment, Zhaoxian County WWTP, Zhengding County Solid Waste Treatment, Huai’an County District Heating, Huai’an County Water Supply and Drainage, Zhuolu County Water Supply, Zhuolu County WWTP, Pingquan County District Heating, Pingquan County Water Supply, Weichang County District Heating, Weichang County Water Supply, Botou City Water Supply, Huanggezhuang WWTP and Baigou Solid Waste Treatment.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 31, 2013 of the People’s Bank of China, which is USD 1= RMB 6.0969 yuan.

4. Explanation of Subjects

4.1 Total Project expenditures

The project expenditure in 2013 was RMB 145,036,086.79 yuan, and the cumulative expenditures were RMB 693,222,931.41 yuan, which accounted for 46.09% of the total investment plan.

4.2 Total Cash and Bank

On December 31, 2013, the balance was RMB 50,858,930.28 yuan with a increase of RMB 27,931,612.66 yuan compared with that of the last year. And the funds in the Special Account were converted to RMB 42,742,199.23 yuan.

4.3 Total Prepaid and Receivable

The balance on Dec. 31, 2013 was RMB 21,017,308.97 yuan, mainly comprising of prepaid equipment expenses and construction expenditures.

4.4 Total Project Appropriation Funds

The balance on Dec. 31, 2013 was RMB 352,389,838.85 yuan, which was the counterpart fund allocated by all levels including the province, the city and the county.

The total planned counterpart funds of the project were RMB 804,003,200.00 yuan. By the end of 2013, RMB 358,158,079.15 yuan of the counterpart funds had been allocated, which accounted for 44.55% of the plan.

4.5 Total Project Loan (and Grant)

The balance on December 31, 2013 was RMB 370,689,434.03 yuan, including the ADB loan of USD 59,703,762.36 equivalents to RMB 364,007,868.73 yuan and USD 250,000.00 as the grant from Water Financing Partnership Facility, equivalents to RMB 1,524,225.00 yuan.

By the end of December 31, 2013, accumulated USD 59,703,762.36 of the ADB loan had been withdrawn, accounting for 59.70% of the total, among which the withdrawal for civil works was USD 9,229,124.38 accounting for 36.19% of the category plan; the withdrawal for goods was USD 41,668,712.82 accounting for 61.46% of the category plan; the withdrawal for training and consulting services was USD 856,767.85 accounting for 34.27% of the category plan; the withdrawal for the interest and commitment charges was USD 949,157.31 accounting for 22.60% of the category plan.

By the end of December 31, 2013, total WFPF grant withdrawn had amounted to USD 250,000.00, accounting for 100.00% of the total grant and mainly used to cover the costs and expenses of the Consultant, domestic workshops and purchase of office equipment.

4.6 Total Payable

The balance on December 31, 2013 was RMB 47,810,291.76 yuan, mainly payment in advance and the performance bond.

5. Special Account

5.1 The Special Account of the loan is set in Industrial and Commercial Bank of China, Shijiazhuang Xinhua Branch, with the account number of 0402022709000100328, and USD as currency Unit. The initial Deposit of the Special Account is USD 7,000,000.00. The beginning balance of 2013 was USD 1,752,704.13 and the reimbursement in the year was USD 14,338,969.85. This year the interest earned was USD 2,413.89 and the disbursement was USD 9,083,607.26. Thus, the ending balance was USD 7,010,480.61.

5.2 No special account was opened for the grant under the Project.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

（一）违反国家法规或贷款协定的问题

配套资金19,530,861.20元不到位。截至2013年12月31日，涿鹿供水子项目应配套资金15,282,000.00元，实际配套10,610,900.00元，配套资金不到位4,671,100.00元；怀安供水子项目应配套资金6,715,000.00元，实际配套3,562,591.00元，配套资金不到位3,152,409.00元；泊头市地表水厂及管网改造工程子项目应配套资金42,393,600.00元，实际配套30,686,247.80元，配套资金不到位11,707,352.20元。

违反了财政部《国际金融组织贷款赠款项目财务管理暂行办法》（财际〔2011〕10号）第八条 “项目单位应按照国家相关财务会计法律、法规和其它有关规定，明确内部财务职能机构、分工和权限，提高财务管理效率，主要工作职责：……（五）筹措落实项目配套资金……”及第十一条 “ 各出资部门应按照协议约定履行出资责任。项目单位应当按照有关协议以及项目评估报告的要求，及时足额筹集配套资金。”的规定。

根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》（审办外资发〔1999〕51号）第五条“对配套资金不落实、不能按时到位的，应责成有关部门制定详细的资金到位计划，限期到位。”的规定，建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促涿鹿县财政局、涿鹿县供水公司、怀安县供水公司、怀安县财政局、泊头市自来水公司尽快将配套资金筹措到位。你办已接受审计建议。

怀安县财政局2014年5月5日到位配套资金2,880,000.00元；涿鹿县财政局2014年5月30日到位配套资金1,200,000.00元。

（二）内部控制方面存在的问题

平泉供水项目库存材料管理不规范。平泉供水项目库存材料管理存在项目内与项目外材料混放、混用、借用、记账不及时、材料帐记载的库存材料型号和数量不准确等不规范之处。建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促平泉县自来水公司完善库存材料管理制度，加强对项目的管理和监督检查。你办已接受审计建议。

（三）项目管理方面存在的问题

1、赵县城区集中供热管网改扩建工程未及时办理竣工决算手续。赵县城区集中供热管网改扩建工程于2011年10月15日竣工并运行，截至目前，共运行三个供暖周期，运行情况基本达到设计要求。截至审计日，供热主管道采购及安装工程、二级换热站设备采购及安装工程、首站主要设备采购及安装工程尚未进行竣工决算审计。

违反了财政部《国际金融组织贷款赠款项目财务管理暂行办法》（财际〔2011〕10号）第三十八条 “ 固定资产管理（一）在建工程项目交付使用后，应在一个年度内办理完毕竣工决算手续。……”  的规定。根据以上规定，建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促赵县城建投资有限公司尽快办理该项目竣工决算手续。你办已接受审计建议。

2、赵县城区集中供热管网改造扩建工程工程合同变更未审批。赵县城区集中供热管网改造扩建工程合同中标价为6,937,197.95元，供热管网井室、土方、管理用房和首站项目调整增加投资额10,948,169.25元，没有报省项目办审核和亚行审批。

违反了《河北省亚洲开发银行贷款小城镇发展示范项目工程合同变更管理暂行办法》第二十一条 “县（市）项目办、财政局和市财政局审核签署初步意见。县（市）项目办、市财政局对业主提出的工程内容变更申请及提供的相关资料、价格调整依据进行审核，并签署初步审核意见后，报省项目办。”、第二十二条 “省项目办审核签署意见。……咨询专家组的意见进行全面审核，签署意见后，报亚行审批。”、第二十三条 “亚行审批。亚行对省项目办提出的变更申请进行审核后，出具不反对意见。”的规定。根据以上规定，建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促赵县城建投资有限公司按规定办理变更审批手续。你办已接受审计建议。

（四）上一年度审计发现问题未整改情况

审计发现，上一年度审计报告中披露的4个问题中，白沟垃圾综合处理厂项目建设用地使用手续不完备问题未得到全部整改，本年度仍然存在。建议河北省亚洲开发银行贷款小城镇发展示范项目管理办公室督促高碑店市白沟镇景蒸市政工程有限公司切实制定和落实整改措施，促进项目顺利实施。你办已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

Counterpart fund in a total amount of RMB 19,530,861.20yuan is not made available. By December 31, 2013, Zhuolu Water Supply Subproject that is supposed to provide a counterpart fund of RMB 15,282,000.00yuan had only made available RMB 10,610,900.00 yuan as the counterpart fund, leaving a gap of RMB 4,671,100.00yuan; Huai’an Water Supply Subproject that is supposed to provide a counterpart fund of RMB 6,715,000.00yuan had only made available RMB 3,562,591.00yuan as the counterpart fund, leaving a gap of RMB 3,152,409.00yuan; Botou Water Supply and Pipeline Reconstruction Subproject that is supposed to provide a counterpart fund of RMB 42,393,600.00yuan had only made available RMB 30,686,247.80yuan as the counterpart fund, leaving a gap of RMB 11,707,352.20yuan.

This situation is not complying with the requirements of the Provisional Methods of Financial Management for Projects Utilizing Loans and Grants from International Financial Institutions issued by the Ministry of Finance (MOF International Doc. No. [2011]10). It is stipulated in Article 8 that the “Project units shall follow the national laws and regulations and relevant stipulations on financial accounting and define their internal financial functional body, duty assignments and limits of authority so as to promote the efficiency of financial management. The key duties of such functional body include: …… (V) raising and making available counterpart fund for projects……”. It is stipulated in Article 11 that the “financing bodies shall fulfill their responsibilities of financing according to the agreements. The project units shall follow the requirements of the relevant agreements and project appraisal report to raise and make available the counterpart fund in full amount in a timely manner.”

It is stipulated in Article 5 of the “Notice by the General Office of the National Audit Office on the Guidelines on Implementation of Audits of Projects Utilizing Loans from International Financial Institutions” (NAO Foreign Investment Doc. No. [1999]51) that “the concerned departments shall be instructed to develop a detailed plan and establish a deadline for making available the counterpart fund that is not made available on time.” According to this stipulation, the Project Management Office of the ADB-financed Small City and Town Development Demonstration Project of Hebei Province is recommended to make sure that Zhuolu County Financial Bureau, Zhuolu County Water Supply Company, Huai’an County Water Supply Company, Huai’an County Financial Bureau and Botou Water Supply Company will raise and make available the counterpart fund as soon as possible. Your office has accepted our audit suggestion.

On May 5, 2014, Huai’an County Financial Bureau provided a counterpart fund of RMB 2,880,000.00yuan; on May 30, 2014, Zhuolu County Financial Bureau provided a counterpart fund of RMB 1,200,000.00yuan.

Issues on internal control

Pingquan Water Supply Subproject has the problem of non-standard management of material in stocks. Such problem is reflected in the mixed storage and mixed use of materials belonging to and not belonging to the Subproject, borrowing and untimely recording of material utilization, inaccurate records of material model and quantity in stocks. the Project Management Office of the ADB-financed Small City and Town Development Demonstration Project of Hebei Province is recommended to make sure that Pingquan Water Supply Company to improve its management system of materials in stocks and make stronger efforts in project management and supervisory inspections. Your office has accepted our audit suggestion.

Issues on Project Management

1. The final accounting procedure was not fulfilled in a timely manner for Zhaoxian County District Heating Pipeline Reconstruction and Expansion Subproject. Completed and put into service on October 15, 2011, Zhaoxian County District Heating Pipeline Reconstruction and Expansion Subproject has been in operation for three heating cycles substantially complying with the design requirements. However, by the date of audit, the final accounting audit had not been implemented for the main heating pipeline procurement and installation package, the secondary heat exchanger station equipment procurement and installation package and the primary station key equipment procurement and installation package under the Subproject.

This situation does not comply with the requirements of Article 38 of the Provisional Methods of Financial Management for Projects Utilizing Loans and Grants from International Financial Institutions issued by the Ministry of Finance (MOF International Doc. No. [2011]10). It is stipulated in Article 38 that “the final accounting procedure for fixed asset management projects shall be fulfilled within 1 year after such projects are handed over and put into operation….”. According to the aforesaid requirement, the Project Management Office of the ADB-financed Small City and Town Development Demonstration Project of Hebei Province is recommended to make sure that Zhaoxian Urban Construction and Investment Co., Ltd. will fulfill the procedure of final accounting for this subproject as soon as possible. Your office has accepted our audit suggestion.

2.Contract variations arising in the Zhaoxian County District Heating Pipeline Reconstruction and Expansion Subproject have not been reviewed and approved. The bid price of the Zhaoxian District Heating Pipeline Reconstruction and Expansion Subproject is RMB 6,937,197.95yuan. An additional investment of RMB 10,948,169.25yuan was incurred from variations of the heating pipeline wells and rooms, earthwork, management space and primary station components without submitted to PMO and ADB for review and approval.

This situation does not comply with the requirements of Article 21, 22 and 23 of the “Provisional Methods for Management of Contract Variations of Hebei Province ADB-financed Small City and Town Development Demonstration Project”. It is required in Article 21 that “the county (city) PMO, county finance bureaus and city finance bureaus shall review and make preliminary comments the contract variations proposed and relevant documents provided by the Employer as well as the price adjustment basis and then submit such variations to the Provincial PMO”. In Article 22, it is required that “the Provincial PMO will review and make comments. … the comments made by the Consultant expert team will be fully reviewed and commented and then submitted to ADB for approval.” In Article 23, it is required that “ADB will review the variation application submitted by the Provincial PMO and then produce no-objection comments.” According to these stipulations, the Project Management Office of the ADB-financed Small City and Town Development Demonstration Project of Hebei Province is recommended to make sure that Zhaoxian Urban Construction and Investment Co., Ltd. will fulfill the review and approval procedure for the contract variations according to the respective stipulations. Your office has accepted our audit suggestion.

The Followed-up of previous recommendations

During the audit, it is found that, among the 4 problems disclosed in the audit report of the previous year, the problem of incomplete implementation of the construct land use approval procedure still exists with Baigou Solid Waste Comprehensive Treatment Subproject. The Project Management Office of the ADB-financed Small City and Town Development Demonstration Project of Hebei Province is recommended to make sure that Gaobeidian Baigou Town Jingzhen Municipal Construction Co., Ltd. will actually develop and implement correction actions to promote the smooth implementation of the subproject. Your office has accepted our audit suggestion.