中华人民共和国河北省审计厅

Hebei Provincial Audit Office of the People’s Republic of China

审 计 报 告

Audit Report

冀审外资报〔2015〕2号

HEBEI AUDIT REPORT〔2015〕NO.2

项目名称：   世界银行贷款河北省节水灌溉二期项目

Project Name:  Hebei Province Water Saving Irrigation Project Ⅱfinanced by the World Bank

贷 款 号：    8153-CN

Loan No .:     8153-CN

项目执行单位：河北省世行节水项目管理办公室

Project Entity:  Hebei Water Saving Project by the World Bank Management Office

会计期间：     2014

Accounting Year：2014

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	5

Ⅱ. Financial Statements and Notes to the Financial Statements	5

（一）资金平衡表	5

i. Balance Sheet	5

（二）项目进度表	7

ii. Summary of Sources and Uses of Funds by Project Component	7

（三）贷款协定执行情况表	10

iii. Statement of Implementation of Loan Agreement	10

（四）专用账户报表	11

iv. Special Account Statement	11

（五）财务报表附注	13

v. Notes to the Financial Statements	16

三、审计发现的问题及建议	20

III. Audit Findings and Recommendations	22

一、审计师意见

审计师意见

河北省世行节水项目管理办公室：

我们审计了世界银行贷款河北省节水灌溉二期项目2014年12月31日的资金平衡表及截至该日同期间的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第6页至第20页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了世界银行贷款节水灌溉二期项目2014年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内报送给世界银行的第3,4,5 号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2015年6月26日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-0311-88606354

传真：86-0311-88606120

I. Auditor’s Opinion

Auditor’s Opinion

To Hebei Water Saving Project by the World Bank Management Office

We have audited the special purpose financial statements (from page 6 to page 20) of HeBei Province Water Saving irrigation ProjectⅡby the World Bank, which comprise the Balance Sheet as of December 31, 2014, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of HeBei Province Water Saving irrigation ProjectⅡby the World Bank as of December 31, 2014, its financial receipts and disbursements, the project implementation and the receipts and disbursements of special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application No. 3,4,5 and the attached documents submitted to the World Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June  26 , 2015

Address: No.195 You Yi Road, shi jia zhuang City, He Bei Province, P.R. China

Postcode: 050051

Tel.: 86-0311-88606354

Fax: 86-0311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2014年12月31日

(As of December 31, 2014)

项目名称：世界银行贷款河北省节水灌溉二期项目

Project Name: HeBei Province Water Saving irrigation ProjectⅡby the World Bank

编报单位：河北省世行节水项目管理办公室                               货币单位：人民币元

Prepared by: Hebei Water Saving Project by the World Bank Management Office   Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 41,145,721.30 | 96,874,828.20 | 一、项目拨款合计 Total Project Appropriation Funds |  | 8,222,081.94 | 19,019,310.06 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 | 0.00 | 0.00 | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | 0.00 | 0.00 |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 | 0.00 | 0.00 | 其中:捐赠款 Including: Grants | 30 | 0.00 | 0.00 |
| 3. 转出投资 Investments Transferred-out | 4 | 0.00 | 0.00 | 三、项目借款合计 Total Project Loan | 31 | 14,496,192.47 | 40,396,134.21 |
| 4. 在建工程 Construction in Progress | 5 | 41,145,721.30 | 96,874,828.20 | 1. 项目投资借款 Total Project Investment Loan | 32 | 14,496,192.47 | 40,396,134.21 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | 0.00 | 0.00 | (1) 国外借款 Foreign Loan | 33 | 14,496,192.47 | 40,396,134.21 |
| 其中:应收生产单位世行贷款 Including: World Bank Investment Loan Receivable | 7 | 0.00 | 0.00 | 其中:国际开发协会 Including: IDA | 34 | 0.00 | 0.00 |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 | 0.00 | 0.00 | 国际复兴开发银行 IBRD | 35 | 14,496,192.47 | 40,396,134.21 |
| 其中:拨付世行贷款 Including :Appropriation of World Bank Investment Loan | 9 | 0.00 | 0.00 | 技术合作信贷 Technical Cooperation | 36 | 0.00 | 0.00 |
| 四、器材 Equipment | 10 | 0.00 | 0.00 | 联合融资 Co- Financing | 37 | 0.00 | 0.00 |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 | 0.00 | 0.00 | (2) 国内借款 Domestic Loan | 38 | 0.00 | 0.00 |
| 五、货币资金合计 Total Cash and Bank | 12 | 13,704,911.16 | 13,876,952.61 | 2. 其他借款 Other Loan | 39 | 0.00 | 0.00 |
| （后续To be continued） |  |  |  |  |  |  |  |
| 1. 银行存款 Cash in Bank | 13 | 13,703,951.96 | 13,605,509.11 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 | 0.00 | 0.00 |
| 其中:专用账户存款 Including: Special Account | 14 | 12,195,266.55 | 12,243,876.57 | 其中:拨入世行贷款 Including: World Bank Loan | 41 | 0.00 | 0.00 |
| 2. 现金 Cash on Hand | 15 | 959.20 | 271,443.50 | 五、企业债券资金 Bond Fund | 42 | 0.00 | 0.00 |
| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 0.00 | 68,580.25 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 | 0.00 | 0.00 |
| 其中:应收世行贷款利息 Including: World Bank Loan Interest Receivable | 17 | 0.00 | 0.00 | 七、应付款合计 Total Payable | 44 | 32,129,741.00 | 51,394,644.33 |
| 应收世行贷款承诺费 World Bank Loan Commitment Fee Receivable | 18 | 0.00 | 0.00 | 其中:应付世行贷款利息 Including: World Bank Loan Interest Payable | 45 | 0.00 | 0.00 |
| 应收世行贷款资金占用费 World Bank Loan Service- Fee Receivable | 19 | 0.00 | 0.00 | 应付世行贷款承诺费 World Bank Loan Commitment Fee Payable | 46 | 0.00 | 0.00 |
| 七、有价证券 Marketable Securities | 20 | 0.00 | 0.00 | 应付世行贷款资金占用费 World Bank Loan Service Fee Payable | 47 | 0.00 | 0.00 |
| 八、固定资产合计 Total Fixed Assets | 21 | 0.00 | 0.00 | 八、未交款合计 Other Payables | 48 | 0.00 | 0.00 |
| 固定资产原价 Fixed Assets, Cost | 22 | 0.00 | 0.00 | 九、上级拨入资金 Appropriation of Fund | 49 | 0.00 | 0.00 |
| 减:累计折旧 Less: Accumulated Depreciation | 23 | 0.00 | 0.00 | 十、留成收入 Retained Earnings | 50 | 2,617.05 | 10,272.46 |
| 固定资产净值 Fixed Assets, Net | 24 | 0.00 | 0.00 |  |  | - | - |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | 0.00 | 0.00 |  |  | - | - |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | 0.00 | 0.00 |  |  | - | - |
| 资金占用合计 Total Application of Fund | 27 | 54,850,632.46 | 110,820,361.06 | 资金来源合计 Total Sources of Fund | 51 | 54,850,632.46 | 110,820,361.06 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2014年12月31日

(For the period ended December 31, 2014）

项目名称：世界银行贷款河北省节水灌溉二期项目

Project Name: HeBei Province Water Saving irrigation ProjectⅡby the World Bank

编报单位：河北省世行节水项目管理办公室                                  货币单位：人民币元

Prepared by: Hebei Water Saving Project by the World Bank Management Office     Currency Unit: RMB Yuan

|  | 本期 Current Period |  |  | 累计 Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 79329926.00 | 36697169.86 | 46.26% | 272839617.00 | 59415444.27 | 21.78% |
| - 国际金融组织贷款 International Financing | 42442066.00 | 25899941.74 | 61.02% | 136400000.00 | 40396134.21 | 29.62% |
| 1. 国际复兴开发银行 IBRD | 42442066.00 | 25899941.74 | 61.02% | 136400000.00 | 40396134.21 | 29.62% |
| 二、配套资金 Counterpart Financing | 36887860.00 | 10797228.12 | 29.27% | 136439617.00 | 19019310.06 | 13.94% |
| 1.中央配套 Central investment | 4740000.00 |  |  | 20000000.00 |  |  |
| 2.省级配套 Province investment |  |  |  | 20000000.00 |  |  |
| 3.地市级配套 City investment |  |  |  |  |  |  |
| 4.县级配套 County investment | 24379610.00 | 5759937.00 | 23.63% | 68548660.00 | 6995837.11 | 10.21% |
| 5.乡镇及农民自筹 Town level fund and farmer self-collected funds | 7768250.00 | 5037291.12 | 64.84% | 27890957.00 | 12023472.95 | 43.11% |
| 资金运用合计（按项目内容） Total Application of Funds (by Project Component) | 79329926.00 | 55773306.90 | 70.31% | 272839617.00 | 96874828.20 | 35.51% |
| 1.水利工程和节水措施 Irrigation works and Water saving measures | 54387296.00 | 49719157.18 | 91.42% | 177352655.00 | 81373134.68 | 45.88% |
| 2.农业节水措施及支持服务 Water saving measures and sevice | 8034460.00 | 4759194.22 | 59.23% | 30220775.00 | 10999787.37 | 36.40% |
| 3.管理措施和机构发展 Management measures and Institutional development | 3751200.00 | 500820.18 | 13.35% | 13527000.00 | 1167029.18 | 8.63% |
| 4.环境保护及征地 Environmental protection and Land requisition | 1177300.00 | 707901.00 | 60.13% | 4591700.00 | 1567829.68 | 34.14% |
| 5.项目管理与实施 Project Management and Implementation | 3300030.00 | 981854.04 | 29.75% | 12712996.00 | 2389024.64 | 18.79% |
| 6.贷款利息及先征费 Loan interest and Front-end fee | 2131260.00 | 304.21 | 0.01% | 10593880.00 | 307057.71 | 2.90% |
| （后续To be continued） |  |  |  |  |  |  |
| 7. 预备费 Reserve funds | 6548380.00 |  |  | 23840611.00 |  |  |
| 8. 汇兑损益 Exchange gain or loss |  | -895923.93 |  | 0.00 | -938035.06 |  |
| 差异 Difference |  | -19076137.04 |  | 0.00 | -37459383.93 |  |
| 1. 应收款变化 Change in Receivables |  | 68580.25 |  |  | 68580.25 |  |
| 2. 应付款变化 Change in Payables |  | 19264903.33 |  | 0.00 | 51394644.33 |  |
| 3. 货币资金变化 Change in Cash and Bank |  | 123431.43 |  | 0.00 | 13876952.61 |  |
| 4. 其它 Other |  | 3245.39 |  | 0.00 | 10272.46 |  |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2014年12月31日

(For the period ended December 31, 2014）

项目名称：世界银行贷款节水灌溉二期项目

Project Name: HeBei Province Water Saving irrigation ProjectⅡby the World Bank

编报单位：河北省世行节水项目管理办公室                                                                                货币单位：人民币元

Prepared by: Hebei Water Saving Project by the World Bank Management Office                                                          Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred |  |  |  | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.水利工程和节水措施Irrigation works and Water saving measures | 81373134.68 |  |  |  |  | 81373134.68 |  |  |
| 2.农业节水措施及支持服务Water saving measures and sevice | 10999787.37 |  |  |  |  | 10999787.37 |  |  |
| 3.管理措施和机构发展Management measures and Institutional development | 1167029.18 |  |  |  |  | 1167029.18 |  |  |
| 4.环境保护及征地Environmental protection and land requisition | 1567829.68 |  |  |  |  | 1567829.68 |  |  |
| 5.项目管理与实施Project management and Implementation | 2398024.64 |  |  |  |  | 2398024.64 |  |  |
| 6.贷款利息及先征费Loan interest and front-end fee | 307057.71 |  |  |  |  | 307057.71 |  |  |
| 7.预备费Reserve funds |  |  |  |  |  |  |  |  |
| 8.汇兑损益exchange gain or loss | -938035.06 |  |  |  |  | -938035.06 |  |  |
| 合计 Total | 96874828.20 |  |  |  |  | 96874828.20 |  |  |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2014年12月31日

(For the period ended December 31, 2014）

项目名称：世界银行贷款节水灌溉二期项目

Project Name: HeBei Province Water Saving irrigation ProjectⅡby the World Bank

编报单位：河北省世行节水项目管理办公室                                                     货币单位：美元/人民币元

Prepared by: Hebei Water Saving Project by the World Bank Management Office                  Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals |  | 累计提款数 Cumulative Withdrawals |  |
| --- | --- | --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 1.土建工程项目 Civil Works | 15770000.00 | 3418481.97 | 20917691.18 | 3681056.18 | 22524382.77 |
| 2.货物（WUA部分除外）Goods | 2490000.00 | 667368.32 | 4083626.75 | 732427.41 | 4481723.33 |
| 3.咨询服务与培训 Consulting & Training | 1250000.00 | 128352.12 | 785386.62 | 128352.12 | 785386.62 |
| 4.农民用水协会 WUAS | 440000.00 | 9918.53 | 60691.49 | 9918.53 | 60691.49 |
| 5.先征费 Front-end fee | 50000.00 |  |  | 50000.00 | 305950.00 |
| 6.专用账户 Special Account |  |  |  | 2000000.00 | 12238000.00 |
| 合计 Total | 20000000.00 | 4224120.94 | 25847396.04 | 6601754.24 | 40396134.21 |

（四）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2014年12月31日

(For the period ended December 31, 2014）

项目名称：世界银行贷款河北省节水灌溉二期项目

Project Name: HeBei Province Water Saving irrigation ProjectⅡby the World Bank

世界银行贷款号：LN8153-CN

WB Loan No.:    LN8153-CN

编报单位：河北省财政厅

Prepared by: The Finance Department of Hebei Provice

开户银行名称：中国民生银行石家庄分行Depository Bank: China Minsheng Banking Corporation Shijiazhuang Branch

账号：600876043

Account No. : 600876043

货币种类：美元

Currency: USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 2,000,240.54 |
| 增加： Add: |  |
| 本期世行回补总额 Total Amount Deposited this Period by World Bank | 4,224,120.94 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 749.84 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct: |  |
| 本期支付总额 Total Amount Withdrawn this Period | 4,224,120.94 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | 30 |
| 期末余额 Ending Balance | 2,000,960.38 |

（后续To be continued）

| B部分：专用账户调节 Part B-Account Reconciliation 金 额 Amount. 1. 世行首次存款总额 Amount Advanced by World Bank | 2,000,000.00 |
| --- | --- |
| 减少： Deduct: | - |
| 2. 世界银行回收总额 Total Amount Recovered by World Bank | - |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period | 2,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account | 2,000,960.38 |
| 增加： Add: | - |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period | 0 |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period | - |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) | 30 |
| 减少： Deduct: | - |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) | 990.38 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period | 2,000,000.00 |

（五）财务报表附注

财务报表附注

1.项目概况

世界银行贷款河北省节水灌溉二期项目贷款额度为2,000万美元。项目建设期5年，项目目标是发展以低压管道灌溉、渠道衬砌为主的高效节水灌溉，提高灌溉水利用率。项目协定于2012年3月15日签订，9月3日正式启动。

世行二期节水项目涉及河北省邯郸市的馆陶、肥乡、临漳、鸡泽、曲周、大名、涉县、邱县和唐山市的滦南、乐亭共10个县。项目计划总投资27,211.4万元，其中世行贷款2,000万美元，国内配套资金13,600万元。

2. 财务报表编制范围

本财务报表的编制范围包括河北省项目办及10个县项目办的财务报表及省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算期间为2014年1月1日至2014年12月31日。

3.3本项目会计核算以 “权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2014年12月31日汇率，即USD1=人民币6.119元。

- 报表科目说明

4.1项目支出

本年度项目支出人民币55773306.90元，累计支出人民币96874828.20元，占总投资计划的36%。

4.2货币资金

2014年12月31日货币资金余额为人民币13876952.61元，其中专用账户存款折合人民币12243876.57元。

4.3预付及应收款

2014年12月31日余额为人民币68580.25元。

4.4项目拨款

2014年12月31日余额为人民币19019310.06元，是县级配套资金和乡镇及农民自筹资金。

项目计划配套资金总额人民币136439617元，截至2014年12月31日配套资金本年度计划额人民币36887860元，占项目配套资金总计划27%，其中：中央本年度计划配套人民币4740000元，占本期配套资金计划额13%；县级本年度计划配套人民币24379610元，占本期配套资金计划额66%；县镇及农民自筹本年度计划配套人民币7768250元，占本期配套资金计划额21%。

截至2014年12月31日到位配套资金人民币10797228.12元，占本年度配套资金计划的29.27%，其中：中央级配套资金到位人民币0元，占本年度配套资金计划的0%；县级配套资金到位人民币5759937元，占本年度配套资金计划的23.63%；乡镇及农民配套资金到位人民币5037291.12元，占本期配套资金计划的64.84%。

4.5项目借款

2014年12月31日余额为人民币40396134.21元，其中：国际复兴开发银行贷款额为6601754.24美元，折合人民币40396134.21元。

截至2014年12月31日，本年度提取世界银行贷款资金4224120.94美元，占贷款总额的21%。其中：工程类本年度提款3418481.97美元，占该类计划的22%;货物类本年度提款667368.32美元，占该类计划的27%；咨询服务与培训类本年度提款128352.12美元，占该类计划的10%；农民用水协会类本年度提款9918.53美元，占该类计划的2%；先征费类本年度提款0美元，占该类计划的0%；专用账户2000000.00美元，为首次存款额。

4.6应付款

2014年12月31日余额为人民币51394644.33元，主要是应付工程款。

4.7留成收入

2014年12月31日余额人民币10272.46元，主要是银行存款利息收入。

5.专用账户使用情况

本项目专用账户设在民生银行石家庄市维明支行，账号为 600876043，币种为美元。专用账户首次存款 2000000美元。2014年年初余额2000240.54美元，本年度回补4224120.94美元，利息收入794.84美元，本年度支付4224120.94美元，服务费支出30美元，年末余额2000960.38美元。

## v. Notes to the Financial Statements

Notes to the Financial Statements

1. Project overview

The Word Bank for Water-Saving Irrigation Project Ⅱloan amount of Hebei Province is 20 million dollars. Project construction period is 5 years. The primary mission of project is developing low pressure pipeline and high efficient water-saving by canal lining. Increasing efficiency of irrigation water and faming drought resisting water, expand the area of diverting water from the Yellow River. Project agreement was signed on March 15th 2012, officially launch on September 3rd.

This project involved 10 counties in Guantao、Feixiang、Linzhang、Jize、Quzhou、Daming、Shexian、Qiuxian of Handan and laoting、Luannan of Tangshan.  The total investment plan of the project was RMB272,114,000 yuan, among which the total World Bank loan amount was USD20,000,000, equivalent to RMB136,000,000 yuan.

2. Consolidation Scope of the Financial Statements

Consolidation scope of the financial statements covers the financial statements of Hebei Water Saving Project by the World Bank Management Office, 10 project offices of county level, as well as the Special Account set in the Provincial Finance Department.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 31, 2014 of the People’s Bank of China, which is USD1= RMB6.1190yuan.

4. Explanation of Subjects

4.1 Total Project expenditures

The project expenditure in 2014 was RMB55,773,306.90 yuan, and the cumulative expenditures were RMB96,874,828.20yuan, which accounted for 36% of the total investment plan.

4.2 Cash and Bank

On December 31, 2014, the balance was RMB13,876,952.61 yuan. And the funds in the Special Account were converted to RMB12,243,876.57 yuan.

4.3 Prepaid and Receivable

Its balance was RMB68,580.25yuan on December 31, 2014.

4.4 Project Appropriation Funds

December 31, 2014,the balance was RMB19,019,310.06 yuan, which was the counterpart funds allocated by the city and the county.

The total planned counterpart funds of this project were RMB136439617yuan. By the end of 2014,RMB 36887860 yuan of domestic fund had been allocated, which accounted for 27% of the plan. The central matching fund was RMB4740000 yuan which accounted for 13% of the plan.The county level investment fund was RMB 24,379,610 yuan which accounted for 66%. The town level fund and farmer self-collected funds were RMB 7,768,250yuan which is 21% of total.

The total culmutive was RMB 10,797,228.12yuan which accounted 29.27%. Among them, the central investment was 0 RMB which was accounted 0%. County level funds were RMB5,759,937yuan which accounted 23.63% of year investment plan. The towns and farmer self-collected funds was RMB 5,037,291.12yuan which was accounted64.84% of the year investment plan.

4.5 Project Loan

The balance on December 31, 2014 was RMB40,396,134.21yuan, including the IBRD loan USD6,601,754.24, equivalent to RMB40,396,134.21yuan.

By the end of December 31, 2014, accumulated USD4,224,120.94 of the World Bank loan had been withdrawn, accounting for 21% of the total, among which the withdrawal for civil works was USD3,418,481.97, accounting for 22% of the category plan; the withdrawal for goods was USD667,368.32, accounting for 27% of the category plan; The consultation services and accumulative drawing category was USD128,352.12,  accounted for 10% of the category plan. The withdrawal for training was USD9,918.53, accounting for 2% of the category plan; the withdrawal for consulting services was USD0.00, accounting for 0% of the category plan. The front-end fee accumulative drawing was USD0,00which accounted for 0% of the plan. Specified account saved USD2,000,000 in the first time deposit.

4.6 Payable

The balance on December 31, 2014 was RMB51,394,644.33 yuan, mainly payable civil works.

4.7 Retained Earnings

The balance on December 31, 2014 was RMB10,272.46 yuan, mainly interest earned of bank deposit.

5. Special Account

The Special Account of this project is set in Weimin Branch, Minsheng Bank of Shijiazhuang, with the account number of 600876043, and USD as currency Unit. The initial Deposit of the Special Account is USD 2,000,000.00. The beginning balance of 2014 was USD2,000,240.54and the reimbursement in the year was USD4,224,120.94. This year the interest earned was USD794.84and the disbursement was USD4,224,120.94. The bank charge fee was USD30.Thus, the ending balance was USD2,000,960.38.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效情况。我们发现存在如下问题：

（一）违反国家法规或贷款协定的问题

1、配套资金未及时足额到位，影响项目建设进度。

截止2014年12月31日，该项目本期计划应到位中央、县级、乡镇及农民自筹配套资金人民币36,887,860.00元，实际到位配套资金人民币10797228.12元，仅占本期计划的29.27%，由于配套资金没有及时足额到位，在一定程度上导致了拖欠工程款的情况。项目本期计划未按时完成情况（详见附表）。

截止2014年底各级配套资金情况

| 单位 | 中央配套 |  | 县级配套 |  | 乡镇及农民自筹 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Unit | Central investment |  | County level investment |  | Farmer self-collected funds |  |
|  | 本期计划数 | 实际配套 | 本期计划数 | 实际配套 | 本期计划数 | 实际配套 |
|  | No. of current period | Actual No. | No. of current period | Actual No. | No. of current period | Actual No. |
| 大名县 | 1000000.00 | 0.00 | 3376000.00 | 0.00 | 1028600.00 | 269616.00 |
| 肥乡县 | 603000.00 | 0.00 | 2612200.00 | 1173137.00 | 803800.00 |  |
| 鸡泽县 | 500000.00 | 0.00 | 2058400.00 | 0.00 | 639600.00 | 0.00 |
| 馆陶县 | 490100.00 | 0.00 | 1099400.00 | 500000.00 | 662300.00 | 275111.00 |
| 曲周县 |  |  | 7530200.00 | 0.00 | 907200.00 | 690512.40 |
| 邱县 | 1246900.00 | 0.00 | 0.00 | 0.00 | 981500.00 | 981543.00 |
| 临漳县 |  | 0.00 | 1611200.00 | 660000.00 | 924550.00 | 1128399.90 |
| 涉县 | 500000.00 | 0.00 | 2401700.00 | 3426800.00 | 740200.00 | 861000.00 |
| 乐亭县 | 400000.00 | 0.00 | 1507410.00 | 0.00 | 392000.00 | 0.00 |
| 滦南县 |  | 0.00 | 2183100.00 | 0.00 | 688500.00 | 831108.82 |
| 合计 | 4740000.00 | 0.00 | 24379610.00 | 5759937.00 | 7768250.00 | 5037291.12 |

上述做法违反了财政部《国际金融组织贷款赠款项目财务管理暂行办法》（财际〔2011〕10号）第八条 “项目单位应按照国家相关财务会计法律、法规和其它有关规定，明确内部财务职能机构、分工和权限，提高财务管理效率，主要工作职责：……（五）筹措落实项目配套资金……”及第十一条 “ 各出资部门应按照协议约定履行出资责任。项目单位应当按照有关协议以及项目评估报告的要求，及时足额筹集配套资金。”的规定。根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》（审办外资发〔1999〕51号）第五条“对配套资金不落实、不能按时到位的，应责成有关部门制定详细的资金到位计划，限期到位。”的规定。建议你办积极筹措配套资金，确保项目按计划完成。你办已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

1. Counterpart funds were not allocated adequately and instantly which affected the project construction progress.

According to the project investment plan, by the end of  2014, counterpart funds planned for the project reached RMB 36,887,860.00 yuan, but RMB10797228.12 yuan was actually made available, accounting for only 29.27% of the total amount of plan counterpart funds. To some extent, this led to defaults of payment for engineering. The project implementation effect was also affected.（see table）

截止2014年底各级配套资金情况

| 单位 | 中央配套 |  | 县级配套 |  | 乡镇及农民自筹 |  |
| --- | --- | --- | --- | --- | --- | --- |
| Unit | Central investment |  | County level investment |  | Farmer self-collected funds |  |
|  | 本期计划数 | 实际配套 | 本期计划数 | 实际配套 | 本期计划数 | 实际配套 |
|  | No. of current period | Actual No. | No. of current period | Actual No. | No. of current period | Actual No. |
| 大名县 | 1000000.00 | 0.00 | 3376000.00 | 0.00 | 1028600.00 | 269616.00 |
| 肥乡县 | 603000.00 | 0.00 | 2612200.00 | 1173137.00 | 803800.00 |  |
| 鸡泽县 | 500000.00 | 0.00 | 2058400.00 | 0.00 | 639600.00 | 0.00 |
| 馆陶县 | 490100.00 | 0.00 | 1099400.00 | 500000.00 | 662300.00 | 275111.00 |
| 曲周县 |  |  | 7530200.00 | 0.00 | 907200.00 | 690512.40 |
| 邱县 | 1246900.00 | 0.00 | 0.00 | 0.00 | 981500.00 | 981543.00 |
| 临漳县 |  | 0.00 | 1611200.00 | 660000.00 | 924550.00 | 1128399.90 |
| 涉县 | 500000.00 | 0.00 | 2401700.00 | 3426800.00 | 740200.00 | 861000.00 |
| 乐亭县 | 400000.00 | 0.00 | 1507410.00 | 0.00 | 392000.00 | 0.00 |
| 滦南县 |  | 0.00 | 2183100.00 | 0.00 | 688500.00 | 831108.82 |
| 合计 | 4740000.00 | 0.00 | 24379610.00 | 5759937.00 | 7768250.00 | 5037291.12 |

This above practice is not complying with the requirements of the Provisional Methods of Financial Management for Projects Utilizing Loans and Grants from International Financial Institutions issued by the Ministry of Finance (Caiji [2011]No.10). It is stipulated in Article 8 that the “Project units shall follow the national laws and regulations and relevant stipulations on financial accounting and define their internal financial functional body, duty assignments and limits of authority so as to promote the efficiency of financial management. The key duties of such functional body include: …… (V) raising and making available counterpart fund for projects……”. It is stipulated in Article 11 that the “financing bodies shall fulfill their responsibilities of financing according to the agreements. The project units shall follow the requirements of the relevant agreements and project appraisal report to raise and make available the counterpart fund in full amount in a timely manner.” It is stipulated in Article 5 of the “Notice by the General Office of the National Audit Office on the Guidelines on Implementation of Audits of Projects Utilizing Loans from International Financial Institutions” (NAO Foreign Investment Doc. No. [1999]51) that “the concerned departments shall be instructed to develop a detailed plan and establish a deadline for making available the counterpart fund that is not made available on time.” We suggested your office to take active measures to raise counterpart funds and ensure the project completion as planned. Your office accepted the suggestion.