中 华 人 民 共 和 国 河 北 省 审 计 厅

Hebei Provincial Audit Office of the People's Republic of China

审  计  报  告

# Audit Report

冀审外资报〔2015〕4号

HEBEI AUDIT REPORT〔2015〕NO.4

项 目 名 称:  亚洲开发银行贷款、GEF赠款

白洋淀生态建设与环境综合治理项目

Project Name:   Integrated Ecosystem and Water Resources

Management in the Baiyangdian Basin Project

Financed by the ADB and Granted by GEF

贷 款 号:     2428—PRC

Loan No.:      2428—PRC

赠 款 号：    0194—PRC

Grant No.：    0194—PRC

项目执行单位：保定市白洋淀亚行贷款项目管理办公室

Project Entity:  Baoding Baiyangdian ADB-Loan Project

Management Office

会 计 年 度：  2014

Accounting Year: 2014

目  录

Contents

一、审计师意见	1

Ⅰ.Auditor’s Opinion…	3

二、财务报表及财务报表附注	5

Ⅱ.Financial Statements and Notes to the Financial Statements	5

（一）资金平衡表	5

i. Balance Sheet	5

（二）项目进度表	7

ii. Summary of Sources and Uses of Funds by Project Component	7

（三）贷款协定执行情况表	9

iii. Statement of Implementation of Loan Agreement	9

（四）赠款协定执行情况表	10

iv. Statement of Implementation of Grant Agreement	10

（五）专用账户报表	11

v. Special Account Statement	11

（六）财务报表附注	14

vi. Notes to the Financial Statements	17

三、审计发现的问题及建议	20

Ⅲ.Audit Findings and Recommendations	21

一、审计师意见

审计师意见

保定市白洋淀亚行贷款项目管理办公室：

我们审计了亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目2014年12月31日的资金平衡表及截至该日同年度的项目进度表、贷、赠款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第5页至第19页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷、赠款协定执行情况表是你单位的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

（1）按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制项目财务报表，并使其实现公允反映；

（2）设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷、赠款协定的要求编制，公允反映了亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目2014年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内报送给亚洲开发银行的第HB021至HB022号提款申请书以及所附资料。我们认为，这些资料均符合贷、赠款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2015年6月26日

地址：中国 河北省 石家庄市 友谊南大街195号

邮政编码：050051

电话：86-311-88606354

传真：86-311-88606120

I. Auditor’s Opinion

Auditor’s Opinion

# To Baoding Baiyangdian ADB-Loan Project Management Office

We have audited the special purpose financial statements (from page 5 to page 19) of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin project financed by the ADB and granted by GEF, which comprise the Balance Sheet as of December 31, 2014, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan (Grant) Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan (Grant) Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin project financed by the ADB and granted by GEF as of 12 31,2014, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan (grant) agreement.

Other Matter

We also examined the withdrawal application No.HB021 to NO.HB022 and the attached documents submitted to the ADB during the period. In our opinion, those documents comply with the project loan (grant) agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 26, 2015

Address: No.195 South Friendship Street, Shijiazhuang City, Hebei，PRC

Postcode: 050051

Tel.: 86-311-88606354

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一） 资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2014年12月31日

（As of December 31.2014）

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project

financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                             货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office            Currency Unit: RMB Yuan

| 资金占用 Application of Fund | 行次 line No. | 期初数Beginning Balance | 期末数 Ending Balance | 资金来源 Sources of Fund | 行次 line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| - 项目支出合计 Total Project Expenditures | 1 | 837,239,305.25 | 871,157,575.62 | - 项目拨款合计 Total Project Appropriation Funds | 1 | 605,642,288.74 | 614,205,008.74 |
| 1.交付使用资产 Fixed Assets Transferred | 2 | 95,918,163.85 | 96,264,646.98 | 二、项目借（赠）款合计 Total Project Loan （Grant） | 2 | 319,470,837.83 | 349,158,242.50 |
| 2.待核销项目支出 Construction Expenditures to be Disposed | 3 | 492,553.10 | 404446.36 | - 项目投资借款 Total Project Investment Loan | 3 | 315,082,167.25 | 344,760,188.53 |
| 3.转出投资 Investments Transferred-out | 4 | - | - | ⑴国外借款 Foreign Loan | 4 | 286,070,438.25 | 311,468,758.53 |
| 4.在建工程 Construction in Process | 5 | 740,828,588.30 | 774,488,482.28 | 亚洲开发银行贷款 Asian Development Bank Loan | 5 | 286,070,438.25 | 311,468,758.53 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | - | - | ⑵国内借款 Domestic Loan | 6 | 29,011,729.00 | 33,291,430.00 |
| 三、器材 Equipment | 7 | - | - | 2.其他借款 Other Loan | 7 | 1,800,000.00 | 1,800,000.00 |
| 四、货币资金合计 Total Cash and Bank | 8 | 53,440,694.12 | 56,893,122.82 | 3. GEF赠款 GEF Grant | 8 | 2,588,670.58 | 2,598,053.97 |
| 1.银行存款 Cash in Bank | 9 | 53,404,970.07 | 56,857,824.77 | 三、待冲项目支出 Construction Expenditures to be Offset | 9 | - | - |
| 其中：专用账户存款 Including: Special Account | 10 | 33,933,811.72 | 37,826,977.08 | 四、应付款合计 Total Payables | 10 | 50,083,918.95 | 36,690,818.59 |
| 2.现金 Cash on Hand | 11 | 35,724.05 | 35,298.05 | 其中：应付亚行贷款利息 Including: Asian Development Bank Loan Interest Payable | 11 | - | - |

（后续To be continued）

| 资金占用 Application of Fund | 行次 line No. | 期初数Beginning Balance | 期末数 Ending Balance | 资金来源 Sources of Fund | 行次 line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 五、预付及应收款合计 Total Prepaid and Receivable | 12 | 84,486,220.27 | 71,988,903.45 | 应付亚行贷款承诺费 Including: Asian Development Bank Loan Commitment Fee Payable | 12 | - | - |
| 其中：应收亚行贷款利息 Including: Asian Development Bank Loan Interest Receivable | 13 | - | - | 五、留成收入 Retained Earnings | 13 | 46,289.12 | 62,647.06 |
| 应收亚行贷款承诺费 Including: Asian Development Bank Loan Commitment Fee Receivable | 14 | - | - |  | 14 | - | - |
| 六、固定资产合计 Total Fixed Assets | 15 | 77,115.00 | 77,115.00 |  | 15 | - | - |
| 资金占用合计 Total Application of Fund | 16 | 975,243,334.64 | 1,000,116,716.89 | 资金来源合计 Total Sources of Fund | 16 | 975,243,334.64 | 1,000,116,716.89 |

（二） 项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项   目   进   度   表（一）

SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENT I

本期截至2014年12月31日

(For the period ended December 31,2014)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                                         货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                              Currency Unit: RMB Yuan

| 项 目 内 容 Project Component | 本期 Current Period |  |  | 累计 Cumulative |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | 本年计划额 Current year Budget | 本期发生额 Current Period Actual | 本期完成比 % completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 % completed |
| 资金来源合计 Total sources of Funds | 37,373,861.92 | 38,250,124.67 | 102.34% | 2,075,299,040.00 | 963,363,251.24 | 46.42% |
| 一、亚洲开发银行贷款 Asian Development Bank Loan | 25,059,675.92 | 25,398,320.28 | 101.35% | 799,000,000.00 | 311,468,758.53 | 38.98% |
| 二、配套资金Counterpart Fund | 10,156,319.00 | 12,842,421.00 | 126.45% | 1,276,299,040.00 | 649,296,438.74 | 50.87% |
| 1. 中央配套资金 Counterpart Funds of Central Government | - | - | - | - | 172,683,127.73 | - |
| 2.省级配套资金 Counterpart Funds of Provincal Government | - | - | - | - | 37,990,000.00 | - |
| 3.市县级配套资金Counterpart Funds of City or County Government | 5,656,618.00 | 8,562,720.00 | 151.38% | 1,276,229,040.00 | 384,331,881.01 | 30.11% |
| 4、其它 Others | 4,499,701.00 | 4,279,701.00 | 95.11% | - | 54,291,430.00 | - |
| 三、GEF赠款 GEF Grant | 2,157,867.00 | 9,383.39 | 0.43% | - | 2,598,053.97 | - |
| 资金运用合计 Total Application of funds | 28,983,606.04 | 33,918,270.37 | 117.03% | 2,075,599,040.00 | 871,157,575.62 | 41.97% |
| 1. 交付使用资产 Fixed Assess Transferred | 346,483.13 | 346,483.13 | 100.00% | - | 96,264,646.98 | - |
| 2. 在建工程 Construction in Progress | 28,725,229.65 | 33,659,893.98 | 117.18% | 1,371,621,640.00 | 774,488,482.28 | 56.47% |
| 3. 其它 Others | -88,106.74 | -88,106.74 | 100.00% | 703,977,400.00 | 404,446.36 | 0.06% |
| 差异 Difference | - | 4,331,854.30 | - | - | 92,205,675.62 | - |
| 1.应收账款变化 Change in Accounts Receivable |  | -12,497,316.82 |  |  | 71,988,903.45 | - |
| 2.应付账款变化 Change in Accounts Payable |  | 13,393,100.36 |  |  | -36,690,818.59 |  |
| 3.货币资金 Change in Cash and Bank |  | 3,452,428.70 |  |  | 56,893,122.82 |  |
| 4.其它 Other |  | -16,357.94 |  |  | 14,467.94 |  |

项   目   进   度   表(二)

SUMMARY OF SOURCES AND USES OF FUNDS BY PROJECT COMPONENT II

本期截至2014年12月31日

(For the period ended December 31,2014)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                                             货币单位：人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                                    Currency Unit: RMB Yuan

| 项目工程内容 Description | 项目支出 Project Expenditure |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 累 计 Grand Total | 已 交 付 资 产 Asset Transferred |  |  |  | 在建工程 Work in Progress | 待核销项目支出 Construction Expenditures | 转出投资 Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.建安工程投资 Construction Engneering Investment | 505,876,540.50 | - | - | - | - | 505,876,540.50 | - | - |
| 2.设备投资 Equipment Investmen | 201,232,600.56 | - | - | - | - | 201,232,600.56 | - | - |
| 3.待摊投资 Amortized Investment | 65,969,341.22 | - | - | - | - | 65,969,341.22 | - | - |
| 4.其他投资 Other Investment | 1,410,000.00 | - | - | - | - | 1,410,000.00 | - | - |
| 5、待核销项目支出Construction Expenditures to be disposed | 404,446.36 | - | - | - | - | - | 404,446.36 | - |
| 6、已交付资产 Assets Transferred | 96,264,646.98 | 96,264,646.98 | - | - | - | - | - | - |
| 合计 Total | 871,157,575.62 | 96,264,646.98 | - | - | - | 774,488,482.28 | 404,446.36 | - |

（三） 贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷款协定执行情况表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2014年12月31日

(For the period ended December 31,2014)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                               货币单位：美元/人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                                  Currency Unit: USD/RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) |  | 累计提款数 (Cumulative Withdrawals) |  |
| --- | --- | --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1.土建工程 Civil Works | 48,000,000.00 | 2,528,791.16 | 15,473,673.11 | 19,939,223.17 | 122,008,106.58 |
| 2.设备 Equipments | 35,520,000.00 | 841,503.93 | 5,149,162.55 | 22,721,087.31 | 139,030,333.25 |
| 3.咨询 Consulting | 1,750,000.00 | 357,790.32 | 2,189,318.97 | 771,214.11 | 4,719,059.14 |
| 4.培训 Training | 500,000.00 |  |  |  |  |
| 5.利息承诺费 Interest & Commitment Fee | 12,000,000.00 | 253,181.82 | 1,549,219.55 | 1,470,380.71 | 8,997,259.56 |
| 6.未分配 Unallocated | 2,230,000.00 | - | - | - | - |
| 7.专用账户 Special Account | - | - | - | 6,000,000.00 | 36,714,000.00 |
| 总计 Total | 100,000,000.00 | 3,981,267.23 | 24,361,374.18 | 50,901,905.30 | 311,468,758.53 |

（四） 赠款协定执行情况表

ⅳ. Statement of Implementation of Grant Agreement

赠款协定执行情况表

STATEMENT OF IMPLEMENTATION OF GRANT AGREEMENT

本期截至2014年12月31日

(For the period ended December 31,2014)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

编报单位：保定市白洋淀亚行贷款项目管理办公室                                                   货币单位：美元/人民币元

Entity Name: Baoding Baiyangdian ADB-Loan Project Management Office                                    Currency Unit: USD/RMB Yuan

| 类 别 Category | 核定赠款金额 Loan Amount | 本年度提款数 (Current-period Withdrawals) |  | 累计提款数 (Cumulative Withdrawals) |  |
| --- | --- | --- | --- | --- | --- |
|  | 美元(USD) | 美元(USD) | 折合人民币(RMB) | 美元(USD) | 折合人民币(RMB) |
| 1.工程 Civil Works | 360,000.00 | - | - | - | - |
| 2.货物 Goods | 113,000.00 | 24,626.04 | 150,686.74 | 24,626.04 | 150,686.74 |
| 3.其它 Others | 753,000.00 | - | - | - | - |
| 4.咨询服务 Consulting Service | 1,749,000.00 | 3,723.36 | 22,783.24 | 228,311.36 | 1,397,037.21 |
| 5.专用账户 Special Account | - | - | - | 171,650.60 | 1,050,330.02 |
| 总计 Total | 2,975,000.00 | 28,349.40 | 173,469.98 | 424,588.00 | 2,598,053.97 |

（五）专用账户报表

ⅴ Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2014年12月31日

(For the period ended December 31,2014)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name：Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project

financed by the ADB and granted by GEF

开户银行名称：中国建设银行股份有限公司河北省分行直属支行

Depository Bank：China Construction Bank Ltd. Hebei Branch Zhishu subbranch

贷款号：2428－PRC                                       账号：13014005100220100755

Loan No. 2428－PRC                                 Account No. : 13014005100220100755

编制单位：河北省财政厅                                           货币种类：美元

| A部分：本期专用账户收支情况 Part A—Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 5,390,233.46 |
| 增加： Add： | - |
| 本期亚洲开发银行回补总额 Total Amount Deposited this Period by Asian Development Bank | 3,643,835.80 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 2,558.45 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | 154,615.03 |
| 减少： Deduct： | - |
| 本期支付总额 Total Amount Withdrawn this Period | 3,181,233.07 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | - |
| 期末余额 Ending Balance | 6,010,009.67 |

Prepared by: Hebei Provincial Finance Department                        Currency: USD

（后续To be continued）

| B部分：专用账户调节 Part B—Account Reconciliation |  | 金额 Amount |
| --- | --- | --- |
| 1.亚洲开发银行首次存款总额 Amount Advanced by Asian Development Bank |  | 6,000,000.00 |
| 减少： Deduct： |  | - |
| 2.亚洲开发银行回收总额 Total Amount Recovered by Asian Development Bank |  | - |
| 3.本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period |  | 6,000,000.00 |
| 4.专用账户期末余额 Ending Balance of Special Account |  | 6,010,009.67 |
| 增加： Add： |  | - |
| 5.截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  | - |
| 申请书号 Application No. | 金额 Amount |  |
| 6.截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period |  | - |
| 7.服务费累计支出（如未含5和6栏中） Cumulative Service Charges (If not included in item 5. or 6.) |  | - |
| 减少： Deduct： |  |  |
| 8.利息收入（存入专用账户部分） Interest Earned (If included in Special Account) |  | 10,009.67 |
| 9.本期期末专用账户首次存款净额 Total Advance to Special Account Accounted for at the End of this Period |  | 6,000,000.00 |

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2014年12月31日

(For the period ended December 31,2014)

项目名称：亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目

Project Name: Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project financed by the ADB and granted by GEF

开户银行名称: 工商银行石家庄市新华支行

Depository Bank: ICBC Shijiazhuang Xinhua sub branch

赠款号：0194—PRC                                                                  账号: 0402022709000100727

GEF Grant No. 0194—PRC                                                             Account No. : 0402022709000100727

编报单位：河北省财政厅                                                                                货币种类：美元

Prepared by: Hebei Provincial Finance Department                                                             Currency: USD

| 本期专用账户收支情况 Account Activity for the Current Period | 金额 Amount |
| --- | --- |
| 1.期初余额 Beginning Balance | 175,514.99 |
| 加：2.本期回补额 Add：Amount deposited this Period by GEF | - |
| 3.利息收入 Interest earned this Period | 87.42 |
| 4.不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditure | - |
| 减: 5.本期支付额 Deduct：Amount Withdrawn this Period | 3,723.36 |
| 6.银行手续费 Band Service Charges this Period |  |
| 7.期末余额 Ending Balance | 171,879.05 |

（六)财务报表附注

财务报表附注

1．项目情况

亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目贷款号为2428-PRC（赠款号为0194-PRC），于2009年3月27日生效。贷款项目计划总投资人民币2,075,299,040.00元，其中：亚洲开发银行贷款100,000,000.00美元（折合人民币799,000,000.00元），国内配套资金人民币1,276,299,040.00元。GEF赠款项目计划投资2,975,000.00美元。

2.财务报表编制范围

亚洲开发银行贷款、GEF赠款白洋淀生态建设与环境综合治理项目是一个综合性流域生态环境保护项目，项目由蠡县留史镇污水处理有限公司、高碑店市白沟镇污水处理厂、蠡县污水处理有限公司、徐水县恒兴市政工程有限公司、蠡县辛兴纺织城综合开发有限公司、易县钰泉城市建设开发有限公司、定兴县城建市政有限公司、满城县玉泉水务有限公司、雄县污水处理厂、唐县房地产开发有限公司、定州市自来水公司、保定市水利局、安新县白洋淀湿地保护区管理处和涞水县林业局等14个单位分别实施，各子项目独立核算。该项目2014年度财务报告，由保定市白洋淀亚行贷款管理办公室根据上述14个子项目实施单位编制的年度报告与专用账户有关数据资料汇总形成。

3．主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

4．报表科目说明

4.1 项目支出合计

2014年项目支出人民币33,918,270.37元，累计支出人民币871,157,575.62元，占总投资计划的41.97%。

4.2 货币资金合计

2014年12月31日货币资金余额为人民币 56,893,122.82元，比上年增加人民币3,452,428.70元，其中专用账户存款折合人民币37,826,977.08元。

4.3预付及应收款合计

2014年12月31日余额为人民币71,988,903.45元，主要是预付工程款费用。

4.4项目拨款合计

2014年12月31日余额为人民币614,205,008.74元，是中央、省、市、县各级到位的配套资金。

项目计划配套资金总额人民币1,276,299,040.00元，截至2014年12月31日累计到位配套人民币649,296,438.74元，占计划的50.87%。

4.5 项目借（赠）款合计

2014年12月31日余额为折合人民币349,158,242.50元，其中：亚洲开发银行贷款为50,901,905.30美元，折合人民币311,468,758.53元；GEF赠款为424,588.00美元，折合人民币2,598,053.97元。

截至2014年12月31日，累计提取亚洲开发银行贷款资金50,901,905.30美元，占贷款总额的50.90%。其中：土建工程类累计提款19,939,223.17美元，占该类计划的41.54%；设备类累计提款22,721,087.31美元，占该类计划的63.97%；培训类、咨询服务类累计提款771,214.11美元，占该类计划的34.28%；利息和承诺费1,470,380.71美元，占该类计划的12.25%。

截至2014年12月31日，累计提取GEF赠款资金424,588.00美元，占赠款总额的14.27%。其中：货物类累计提款24,626.04美元，占该类计划的21.79%；咨询服务类累计提款228,311.36美元，占该类计划的13.05%。

4.6 应付款合计

2014年12月31日余额为人民币36,690,818.59元，主要是尚未支付的工程款。

5.专用账户使用情况

5.1本项目贷款专用账户设在中国建设银行股份有限公司河北省分行直属支行，账号为13014005100220100755，币种为美元。专用账户首次存款6,000,000.00美元。2014年年初余额为5,390,233.46美元，本年度回补3,643,835.80美元，利息收入为2,558.45美元，本年度不合格支出归还154,615.03美元，本年度支付3,181,233.07美元，年末余额6,010,009.67美元。

5.2本项目赠款专用账户设在工商银行石家庄市新华支行，账号为0402022709000100727，币种为美元。专用账户首次存款200,000.00美元。2014年年初余额为175,514.99美元，本年度利息收入为87.42美元，本年度支付3,723.36美元，年末余额171,879.05美元。

6.汇率采用情况

按照中国人民银行2014年12月31日汇率，即USD1＝人民币6.1190元。

ⅵ. Notes to the Financial Statements

## Notes to the Financial Statements

1. Project overview

The Loan No. of Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project Financed by the Asian Development Bank and granted by GEF is 2428-PRC(the Grant No. is 0194-PRC). The project entered into force on March 27,2009. The total investment estimates RMB 2,075,000,000.00 yuan with USD 100,000,000.00 loan financed by the ADB. The GEF grant is USD 2,975,000.00.

2. Consolidation Scope of the Financial Statements

Integrated Ecosystem and Water Resources Management in the Baiyangdian Basin Project is a comprehensive ecological and environmental protection project. The project comprises 12 sub-projects, and involve 12 implementation entities (PIA),including (i) Liushi town wastewater treatment company;(ii)Baigou wastewater treatment plant;(iii) Li county wastewater treatment company;(iv) Xushui county Hengxing municipal engineering company;(v) Xinxing town textile city comprehensive development company;(vi) Yi county Yuquan urban construction development Company; (vii) Dingxing county urban construction municipal Company; (viii) Mancheng county Yuquan city construction development Company; (ix) Xiong county development company; (x) Tang county real estate development company; (xi) Dingzhou city water supply company; (xii) Baoding water resource bureau. All subprojects have independent accounting. The financial report of 2014,which Baoding Baiyangdian ADB loan management office collect the data of the 12 sub-projects implementation entities in the preparation of the annual report and the special account.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

4. Explanation of Subjects

4.1 Total Project expenditures

The project expenditure in 2014 was RMB33,918,270.37 yuan, and the cumulative expenditures were RMB 871,157,575.62 yuan, which accounted for 41.97% of the total investment plan.

4.2 Total Cash and Bank

On December 31, 2014, the balance was RMB 56,893,122.82 yuan with a increase of RMB3,452,428.70 yuan compared with that of the last year. And the funds in the Special Account were converted to RMB37,826,977.08yuan.

4.3 Total Prepaid and Receivable

Its balance on December 31, 2014 was RMB71,988,903.45 yuan, mainly the payment in advance.

4.4 Total Project Appropriation Funds

The balance on December 31, 2014 was RMB614,205,008.74 yuan, which was the counterpart fund allocated by all levels including the central, the provincial, the city and the county.

The total planned counterpart funds of the project were RMB 1,276,299,040.00 yuan. By the end of 2014, RMB 649,296,438.74 yuan of the counterpart funds had been allocated, which accounted for 50.87 % of the plan.

4.5 Total Project Loan（Grant）

The balance on December 31, 2014 was RMB 349,158,242.50 yuan, including the ADB loan of USD 50,901,905.30 equivalents to RMB 311,468,758.53 yuan and the GEF grant of USD 424,588.00 equivalents to RMB 2,598,053.97 yuan.

By the end of December 31, 2014, accumulated USD 50,901,905.30 of the ADB loan had been withdrawn, accounting for 50.90% of the total, among which the withdrawal for civil works was USD 19,939,223.17 accounting for 41.54% of the category plan; the withdrawal for Equipments was USD 22,721,087.31 accounting for 63.97% of the category plan; the withdrawal for training and consulting services was USD 771,214.11 accounting for 34.28% of the category plan; the withdrawal for the interest and commitment charges is 1,470,380.71 accounting for 12.25% of the category plan.

By the end of December 31, 2014, accumulated USD 424,588.00 of the GEF grant had been withdrawn, accounting for 14.27% of the total, among which the withdrawal for the goods was USD 24,626.04 accounting for 21.79% of the category plan; the withdrawal for the consulting services was USD 228,311.36  accounting for 13.05% of the category plan.

4.6 Total Payable

The balance on December 31, 2014 was RMB 36,690,818.59 yuan, mainly payment in advance and the performance bond.

5. Special Account

5.1 The Special Account of the loan is set in China Construction Bank Ltd. Hebei Branch Zhishu sub branch, with the account number of 13014005100220100755, and USD as currency Unit. The initial Deposit of the Special Account is USD 6,000,000.00. The beginning balance of 2014 was USD 5,390,233.46 and the reimbursement in the year was USD 3,643,835.80. This year the interest earned was USD 2,558.45 and Total Amount Refunded this Period to Cover Ineligible Expenditures was USD 154,615.03. This year the disbursement was USD 3,181,233.07. Thus, the ending balance was USD 6,010,009.67.

5.2 The Special Account of the grant is set in ICBC Shijiazhuang Xinhua sub branch, with the account number of 0402022709000100727, and USD as currency Unit. The initial Deposit of the Special Account is USD 200,000.00. The beginning balance of 2014 was USD 175,514.99.This year the interest earned was USD 87.42 and the disbursement was USD 3,723.36.Thus, the ending balance was USD 171,879.05.

6. Exchange rate adopted

The exchange rate adopted in the financial statements was the exchange rate on December 31, 2014 of the People’s Bank of China, which is USD 1= RMB 6.1190 yuan.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况，项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

审计发现，上一年度审计报告中披露的问题中，定州供水子项目配套资金未及时足额到位影响项目建设进度，易县供水子项目尚未开工建设，贷款项目和赠款项目的咨询服务合同未按计划执行等问题未得到整改，本年度仍然存在。建议你办应切实制定和落实整改措施，完善制度，加强管理，促进项目顺利实施。你办已接受审计建议。

Ⅲ.Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Through audit we found the issues disclosed in the audit report of previous year were still not followed up, i.e. the delayed and insufficient counterpart funds influenced the implementation of Dingzhou WSS subproject,Yi County WSS subproject did not start construction on schedule,and the consultancy services for Loan and Grant subprojects failed the operation in accordance with the contracts. We suggested your office should take practical follow-up measures, correct the system, and strengthen the management to promote project smooth implementation. Your office accepted the suggestion.