中华人民共和国河北省审计厅

Hebei Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

冀审外报〔2020〕5号

HEBEI AUDIT REPORT〔2020〕NO.5

项目名称：    世界银行贷款河北省农村新能源开发项目

Project Name:   Hebei Rural Renewable Energy Development

Project Financed by the World Bank

贷 款 号：    8476-CN

Loan No. :     8476-CN

项目执行单位： 河北省利用世行贷款农村新能源开发项目办公室

Project Entity:  Rural Renewable Energy Development Project Management Office of Hebei Province Using the  World Bank Loan

会计年度：    2019

Accounting Year: 2019

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	10

iii. Statement of Implementation of Loan Agreement	10

（四）专用账户报表	11

iv. Special Account Statement	11

（五）财务报表附注	13

v. Notes to the Financial Statements	17

三、审计发现的问题及建议	21

III. Audit Findings and Recommendations	24

一、审计师意见

审计师意见

河北省利用世行贷款农村新能源开发项目办公室：

我们审计了世界银行贷款河北省农村新能源开发项目2019年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注(第6页至第20页)。

（一）项目执行单位及财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报

表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了世界银行贷款河北省农村新能源开发项目 2019年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内由省财政厅报送给世界银行的第HB006、HB007、HB008号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2020年6月30日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311-88606172

传真：86-311-88606120

#### I. Auditor’s Opinion

Auditor’s Opinion

To Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan:

We have audited the special purpose financial statements (from page 6 to page 20) of Hebei Rural Renewable Energy Development Project Financed by the World Bank, which comprise the Balance Sheet as of December 31, 2019, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entity’s preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hebei Rural Renewable Energy Development Project Financed by the World Bank as of December 31, 2019, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application from No.HB006 to No.HB008 and the attached documents submitted to the World Bank during the period. In our opinion，those comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 30, 2020

Address: No.195 South Youyi Street，Shijiazhuang City，Hebei Province, P.R. China

Postcode: 050051

Tel.: 86-311-88606172

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2019年12月31日

(As of December 31, 2019)

项目名称：  世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：  河北省利用世行贷款农村新能源开发项目办公室

Prepared by:  Rural Renewable Energy Development Project Management Office of      货币单位：人民币元

Hebei Province Using the World Bank Loan                           Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 321,991,294.13 | 473,843,933.84 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 159,457,243.16 | 198,504,369.77 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 | - | - | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | - | - |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 | - | - | 其中:捐赠款 Including: Grants | 30 | - | - |
| 3. 转出投资 Investments Transferred-out | 4 | - | - | 三、项目借款合计 Total Project Loan | 31 | 170,200,388.09 | 303,452,972.73 |
| 4. 在建工程 Construction in Progress | 5 | 321,991,294.13 | 473,843,933.84 | 1. 项目投资借款 Total Project Investment Loan | 32 | 170,200,388.09 | 303,452,972.73 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | - | - | (1) 国外借款 Foreign Loan | 33 | 170,200,388.09 | 303,452,972.73 |
| 其中:应收生产单位世行贷款 Including: World Bank Investment Loan Receivable | 7 | - | - | 其中:国际开发协会 Including: IDA | 34 | - | - |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 | - | - | 国际复兴开发银行 IBRD | 35 | 170,200,388.09 | 303,452,972.73 |
| 其中:拨付世行贷款 Including :Appropriation of World Bank Investment Loan | 9 | - | - | 技术合作信贷 Technical Cooperation | 36 | - | - |
| 四、器材 Equipment | 10 |  |  | 联合融资 Co- Financing | 37 | - | - |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 | - | - | (2) 国内借款 Domestic Loan | 38 | - | - |
| 五、货币资金合计 Total Cash and Bank | 12 | 22,122,994.34 | 44,753,214.87 | 2. 其他借款 Other Loan | 39 | - | - |
| 1. 银行存款 Cash in Bank | 13 | 22,122,620.04 | 44,752,840.57 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 | - | - |
| 其中:专用账户存款 Including: Special Account | 14 | 6,835,287.57 | 33,483,704.60 | 其中:拨入世行贷款 Including: World Bank Loan | 41 | - | - |
| 2. 现金 Cash on Hand | 15 | 374.30 | 374.30 | 五、企业债券资金 Bond Fund | 42 | - | - |

后续（To be continued）

续(continued)

| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 64,678,269.25 | 32,550,797.13 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 | - | - |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 其中:应收世行贷款利息 Including: World Bank Loan Interest Receivable | 17 | - | - | 七、应付款合计 Total Payable | 44 | 79,473,065.30 | 49,470,019.60 |
| 应收世行贷款承诺费 World Bank Loan Commitment Fee Receivable | 18 | - | - | 其中:应付世行贷款利息 Including: World Bank Loan Interest Payable | 45 | - | - |
| 应收世行贷款资金占用费 World Bank Loan Service- Fee Receivable | 19 | - | - | 应付世行贷款承诺费 World Bank Loan Commitment Fee Payable | 46 | - | - |
| 七、有价证券 Marketable Securities | 20 | - | - | 应付世行贷款资金占用费 World Bank Loan Service Fee Payable | 47 | - | - |
| 八、固定资产合计 Total Fixed Assets | 21 | 387,655.03 | 344,911.82 | 八、未交款合计 Other Payables | 48 | 49,516.20 | 65,495.56 |
| 固定资产原价 Fixed Assets, Cost | 22 | 467,916.80 | 467,916.80 | 九、上级拨入资金 Appropriation of Fund | 49 | - | - |
| 减:累计折旧 Less: Accumulated Depreciation | 23 | 80,261.77 | 123,004.98 | 十、留成收入 Retained Earnings | 50 | - | - |
| 固定资产净值 Fixed Assets, Net | 24 | 387,655.03 | 344,911.82 |  |  | - | - |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | - | - |  |  | - | - |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | - | - |  |  | - | - |
| 资金占用合计 Total Application of Fund | 27 | 409,180,212.75 | 551,492,857.66 | 资金来源合计 Total Sources of Fund | 51 | 409,180,212.75 | 551,492,857.66 |

（二）项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2019年12月31日

(For the period ended December 31, 2019）

项目名称：  世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：  河北省利用世行贷款农村新能源开发项目办公室

Prepared by:  Rural Renewable Energy Development Project Management Office of      货币单位：人民币元

Hebei Province Using the World Bank Loan                           Currency Unit: RMB Yuan

|  | 本期 Current Period | 累计 Cumulative |
| --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 181,201,900.00 | 172,299,711.25 | 95.09% | 811,780,400.00 | 501,957,342.50 | 61.83% |
| 一.国际金融组织贷款 International Financing | 116,815,000.00 | 133,252,584.64 | 114.07% | 483,124,500.00 | 303,452,972.73 | 62.81% |
| 1. IBRD | 116,815,000.00 | 133,252,584.64 | 114.07% | 483,124,500.00 | 303,452,972.73 | 62.81% |
| 二.配套资金 Counterpart Financing | 64,386,900.00 | 39,047,126.61 | 60.64% | 328,655,900.00 | 198,504,369.77 | 60.40% |
| 1. 政府配套 Government Counterpart Funds | 9,960,000.00 | 8,660,000.00 | 86.95% | 63,000,000.00 | 54,670,000.00 | 86.78% |
| 2. 自筹资金 Project Entities Funds | 54,426,900.00 | 30,387,126.61 | 55.83% | 265,655,900.00 | 143,834,369.77 | 54.14% |
| 资金运用合计 Total Application of Funds | 181,201,900.00 | 151,852,639.71 | 83.80% | 811,780,400.00 | 473,843,933.84 | 58.37% |
| (按项目内容 by Project Component) | - | - | - | - | - | - |
| 1.沼气工程的管理和可再生能源的供应 Large-scale Biogas Facilities Management & Renewable Energy Supply in Rural Areas | 171,598,400.00 | 142,325,070.60 | 82.94% | 759,161,600.00 | 451,966,860.88 | 59.54% |
| 2.技术支持、项目管理和监测 Technical Support, Project Management & Monitoring | 3,053,500.00 | 859,829.64 | 28.16% | 14,380,000.00 | 4,250,728.04 | 29.56% |
| 3.先征费 Front-End Fees | - | 20,198.75 | - | 954,850.00 | 1,246,995.75 | 130.60% |
| 4.承诺费和利息 Commitment Fees & Interest | 6,550,000.00 | 8,647,540.72 | 132.02% | 37,283,950.00 | 16,379,349.17 | 43.93% |
| 5.利率上下限的溢价 Interest Rate Cap or Interest Rate Collar Premium | - | - | - | - | - | - |
| 差异 Difference | - | 20,447,071.54 | - | - | 28,113,408.66 | - |
| 1. 应收款变化 Change in Receivables | - | -32,127,472.12 | - | - | 32,550,797.13 | - |
| 2. 应付款变化 Change in Payables | - | 30,003,045.70 | - | - | -49,470,019.60 | - |
| 3. 货币资金变化 Change in Cash and Bank | - | 22,630,220.53 | - | - | 44,753,214.87 | - |
| 4. 其它 Other | - | -58,722.57 | - | - | 279,416.26 | - |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2019年12月31日

(For the period ended December 31, 2019）

项目名称：世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：河北省利用世行贷款农村新能源开发项目办公室

Prepared by: Rural Renewable Energy Development Project Management Office of                                      货币单位：人民币元

Hebei Province Using the World Bank Loan                                                          Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |
| --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.沼气工程的管理和可再生能源的供应 Large-Scale Biogas Facilities Management & Renewable Energy Supply in Rural Areas | 451,966,860.88 | - | - | - | - | 451,966,860.88 | - | - |
| 2.技术支持、项目管理和监测 Technical Support, Project Management & monitoring | 4,250,728.04 | - | - | - | - | 4,250,728.04 | - | - |
| 3.先征费 Front-End Fees | 1,246,995.75 | - | - | - | - | 1,246,995.75 | - | - |
| 4.承诺费和利息 Commitment Fees & Interest | 16,379,349.17 | - | - | - | - | 16,379,349.17 | - | - |
| 5.利率上下限的溢价 Interest Rate Cap or Interest Rate Collar Premium | - | - | - | - | - | - | - | - |
| 合计 Total | 473,843,933.84 | - | - | - | - | 473,843,933.84 | - | - |

（三）贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2019年12月31日

(For the period ended December 31, 2019）

项目名称：世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：河北省利用世行贷款农村新能源开发项目办公室

Prepared by: Rural Renewable Energy Development Project Management Office of                                    货币单位：美元/人民币元

Hebei Province Using the World Bank Loan                                                        Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals | 累计提款数 Cumulative Withdrawals |
| --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 1.本项目第一部分中的货物和工程 Goods and Works for Component Ⅰ | 63,964,000.00 | 17,423,903.88 | 121,552,638.25 | 33,578,989.59 | 234,253,747.18 |
| 2.本项目第二部分中的货物、工程、非咨询服务、咨询服务和培训 Goods, works, non-consulting services, consulting services and training for Component Ⅱ | 2,240,000.00 | 54,101.34 | 377,421.77 | 392,689.52 | 2,739,480.63 |
| 3.先征费 Front-End Fees | 178,750.00 | - | - | 178,750.00 | 1,246,995.75 |
| 4. 承诺费和利息 Commitment Fees & Interest | 5,117,250.00 | 1,221,329.58 | 8,520,239.42 | 2,347,889.85 | 16,379,349.17 |
| 5.利率上下限的溢价 Interest Rate Cap or Interest Rate Collar Premium | - | - | - | - | - |
| 6.专用帐户 Special Account | - | - | - | 7,000,000.00 | 48,833,400.00 |
| 合计 Total | 71,500,000.00 | 18,699,334.80 | 130,450,299.44 | 43,498,318.96 | 303,452,972.73 |

（四）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2019年12月31日

(For the period ended December 31, 2019）

项目名称：世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

贷款号：8476-CN

Loan No.	8476-CN

编报单位：河北省财政厅

Prepared by: The Finance Department of Hebei  Province

开户银行名称：交通银行河北省分行营业部

Depository Bank:Bank of Communications Shijiazhuang Branch Business Department

账号：131707630142016000821

Account No. : 131707630142016000821

货币种类：美元

Currency: USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 995,933.03 |
| 增加： Add: |  |
| 本期世行回补总额 Total Amount Deposited this Period by World Bank | 17,478,005.22 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 2,218.69 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct: |  |
| 本期支付总额 Total Amount Withdrawn this Period | 13,676,406.57 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | 45.00 |
| 期末余额 Ending Balance | 4,799,705.37 |

后续（To be continued）

续(continued)

| B部分：专用账户调节 Part B-Account Reconciliation | 金 额 Amount |
| --- | --- |
| 1. 世行首次存款总额 Amount Advanced by World Bank | 7,000,000.00 |
| 减少： Deduct: | - |
| 2. 世界银行回收总额 Total Amount Recovered by World Bank | - |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period | 7,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account | 4,799,705.37 |
| 增加： Add: | - |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  |
| 申请书号 Application No. | - | - |
|  | - | - |
|  | - | - |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period | 2,209,683.06 |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) | 120.00 |
| 减少： Deduct: | - |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) | 9,508.43 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period | 7,000,000.00 |

（五）财务报表附注

财务报表附注

1.项目概况

河北省农村新能源开发项目贷款号为8476-CN，旨在通过该项目的实施，示范可持续发展的大型沼气生产和利用，用于改善农村地区环境污染及为河北省农村地区提供清洁能源。本项目涉及5个县市，主要项目内容包括两部分，一是农村地区大型沼气工程的开发及持续管理，充分地利用农村地区秸秆、畜禽粪便等生产沼气从而解决当地农村居民炊事用能；二是技术支持、项目管理和监测，包括技术服务、培训和推广、监测和评价以及项目管理。项目协议于2015年4月16日签订，2015年6月29日生效，预计2020年12月31日前关闭。项目计划总投资为人民币8.12亿元，其中世界银行贷款总额为7,150.00万美元，折合人民币4.83亿元。

2. 财务报表编制范围

本财务报表的编制范围包括河北省项目办、5个子项目单位的财务报表及省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4按照中国人民银行2019年12月31日汇率，即USD1=人民币6.9762元。

4.报表科目说明

4.1项目支出

2019年项目支出人民币151,852,639.71元，占本年投资计划的83.80%，累计支出人民币473,843,933.84元，占总投资计划的58.37%。

4.2货币资金

2019年12月31日货币资金余额为人民币44,753,214.87元，其中专用账户存款折合人民币33,483,704.60元。

4.3预付及应收款

2019年12月31日余额为人民币32,550,797.13元，主要是：土建、设备预付款及各单位环评、社评等费用。

4.4项目拨款

2019年12月31日余额为人民币198,504,369.77元，其中：政府配套资金54,670,000.00元、企业自筹资金143,834,369.77元。

项目计划配套资金总额人民币328,655,900.00元，其中政府配套为63,000,000.00元，自筹资金为265,655,900.00元。截至2019年12月31日落实配套人民币198,504,369.77元，占计划的60.40%。其中：政府配套累计到位人民币54,670,000.00元，占计划的86.78%；企业自筹累计到位人民币143,834,369.77元，占计划的54.14%。

4.5项目借款

2019年12月31日余额为人民币303,452,972.73元，其中：国际复兴开发银行贷款额为43,498,318.96美元，折合人民币303,452,972.73元。

截至2019年12月31日，累计提取世界银行贷款资金43,498,318.96美元，占贷款总额的60.84%。其中：本项目第一部分的货物和工程累计提款33,578,989.59美元，占该类计划的 52.50%；本项目第二部分的咨询服务提款392,689.52美元，占该类计划的17.53%；先征费累计提款178,750.00美元，占该类计划的100%;承诺费和利息累计提款2,347,889.85美元，占该类计划的45.88%；专用账户周转金提款7,000,000.00美元。

4.6应付款

2019年12月31日余额为人民币49,470,019.60元，主要是应付工程款。

4.7未交款

2019年12月31日余额为人民币65,495.56元，是专用账户利息收入减去服务费的余额。

5.专用账户使用情况

本项目专用账户设在交通银行河北省分行营业部，账号为 131707630142016000821，币种为美元。专用账户首次存款7,000,000.00美元。2019年年初余额995,933.03美元，本年度回补17,478,005.22美元，利息收入2,218.69美元，本年度支付13,676,406.57美元，本期未包括在支付额中的服务费支出45.00美元，年末余额4,799,705.37美元。

6.其他需要说明的事项

世行贷款河北省农村新能源开发项目原计划总投资金额为人民币9.19亿元，其中安平子项目1.89亿元；玉田子项目1.60亿元；遵化子项目1.82亿元；临漳子项目0.67亿元；承德子项目1.26亿元；乐亭子项目1.95亿元。

至2016年12月31日，临漳、安平子项目完成初设批复，共增加投资金额人民币0.20亿元，其中安平子项目增加0.13亿元，变更为2.02亿元，临漳子项目增加0.07亿元变更为0.73亿元。

2017年1月1日至2017年12月31日，遵化、承德子项目完成初设批复，玉田子项目完成可研调整，共增加投资金额人民币0.19亿元，相应整个项目总投资金额变更为人民币9.58亿元，其中遵化子项目增加0.14亿元，变更为1.96亿元，玉田子项目增加0.05亿元变更为1.66亿元，承德子项目未增加。

2018年2月，玉田子项目完成初设批复，减少投资人民币0.01亿元变更为1.65亿元，相应整个项目总投资金额变更为人民币9.57亿元。

各子项目初设批复变更金额均为自筹资金变更。

2019年，五个子项目均完成了中期调整批复，整个项目总投资金额变更为人民币8.12亿元，其中安平子项目变更为1.94亿元，玉田子项目变更为1.49亿元，遵化子项目变更为2.32亿元，临漳子项目变更为0.66亿元，承德子项目变更为1.71亿元。

v. Notes to the Financial Statements

Notes to the Financial Statements

1. Project Overview

Hebei Rural Renewable Energy Development Project (Loan No. 8476-CN) aims to demonstrate the sustainable development of biogas production and utilization to reduce environmental pollution and supply clean energy in rural areas of Hebei Province. This Project covers 5 counties and cities and mainly consists of two components. Component I: Large-scale biogas project development and continuity management in rural areas. It takes full advantage of crop residue and livestock manure in rural areas to produce biogas to meet the energy needs for cooking for local rural residents. Component II: Technical support, project management and monitoring, including technology services, training, promotion, monitoring, assessment and project management. Project Agreement was signed on April 16, 2015 and came into effect on June 29, 2015 and is expected to be closed prior to December 31, 2020. Project total investment is planned to be RMB 812 million yuan, including total Word Bank loan USD 71.5 million, converting into RMB 483 million yuan.

2. Consolidation Scope of the Financial Statements

The scope of preparation of financial statements covers the financial statements prepared by Rural Renewable Development Project Management Office of Hebei Province Using the World Bank Loan and 5 subproject units, and Special Account Statement prepared by the Finance Department of Hebei Province.

3. Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Projects（Caijizi [2000] No. 13）

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 31, 2019 of the People’s Bank of China, which is USD 1= RMB 6.9762 yuan.

4. Explanation of Subjects

4.1 Project Expenditure

Project expenditure in 2019 was RMB 151,852,639.71 yuan, accounting for 83.80% of the annual investment plan; The cumulative expenditures were RMB 473,843,933.84 yuan, accounting for 58.37% of the plan.

4.2 Cash and Bank

The balance on December 31, 2019 was RMB 44,753,214.87 yuan, including RMB 33,483,704.60 yuan in special account.

4.3 Prepaid and Receivable

The balance on December 31, 2019 was RMB32,550,797.13 yuan, mainly used for advance payment for civil work, equipment and the expenses for environmental impact assessment, social impact assessment, etc.

4.4 Project Appropriation Funds

The balance on December 31, 2019 was RMB 198,504,369.77 yuan, including the government counterpart fund of RMB 54,670,000.00 yuan, enterprise self-raised fund of RMB 143,834,369.77 yuan.

The total planned counterpart funds of this project were RMB 328,655,900.00 yuan, including the government counterpart fund RMB 63,000,000.00 yuan and enterprise self-raised fund RMB 265,655,900.00 yuan. As of December 31, 2019, RMB 198,504,369.77 yuan had been funded, accounting for 60.40% of the plan, including the cumulative government fund RMB 54,670,000.00 yuan, accounting for 86.78% of the plan, and cumulative enterprise self-raised fund RMB 143,834,369.77 yuan, accounting for 54.14% of the plan.

4.5 Project Loan

The balance on December 31, 2019 was RMB 303,452,972.73 yuan, including International Bank for Reconstruction and Development (IBRD) loan of USD 43,498,318.96, converting to RMB 303,452,972.73 yuan.

As of December 31, 2019, the amount of withdrawn World Bank loan had accumulated to USD43,498,318.96, accounting for 60.84% of total loan amount, including USD 33,578,989.59 for Goods and Works for Part 1 of the Project, accounting for 52.50% of the category plan; USD 392,689.52 for Consulting Services for Part 2 of the Project, accounting for 17.53% of the category plan; USD 178,750.00 for Front-end Fee, accounting for 100% of the category plan; USD 2,347,889.85 for Commitment Fee and Interest, accounting for 45.88% of the category plan; USD 7,000,000.00 for working funds of Special Account.

4.6 Payable

The balance on December 31, 2019 was RMB 49,470,019.60 yuan, mainly the payable construction payment.

4.7 Other Payables

The balance on December 31, 2019 was RMB 65,495.56 yuan, mainly the balance of interest earned of Special Account minus service charges.

5. Special Account

The depository bank of Special Account of the project: Bank of Communications, Shijiazhuang Branch Business Department; Account No.: 131707630142016000821; Currency: USD. Amount Advanced by World Bank: USD7,000,000.00. The beginning balance of 2019 was USD 995,933.03; Total Amount Deposited of this year was USD 17,478,005.22; Interest Earned was USD2,218.69; Total Amount Withdrawn of this year was USD 13,676,406.57; Total Service Charges of this year if not included in Above Amount Withdrawn was USD 45.00. Thus, the Ending Balance of 2019 was USD 4,799,705.37.

6. Other Explanation for the Financial Statements

The total planned investment amount of Hebei Rural Renewable Development Project Financed by the World Bank is RMB 919 million yuan, including RMB 189 million yuan for Anping subproject, RMB 160 million yuan for Yutian subproject, RMB 182 million yuan for Zunhua subproject, RMB 67 million yuan for Linzhang subproject, RMB 126 million yuan for Chengde subproject, and RMB 195 million yuan for Laoting subproject.

As of December 31, 2016, the preliminary designs for Linzhang and Anping subprojects had been approved with a total increased investment amount of RMB 20 million yuan, in which Anping subproject increased by RMB 13 million yuan and changed to RMB 202 million yuan; Linzhang subproject increased by RMB 7 million yuan and changed to RMB 73 million yuan.

From January 1, 2017 to December 31, 2017, the preliminary designs for Zunhua and Chengde subprojects had been approved and the feasibility adjustment for Yutian subproject had been completed, with a total increased investment amount of RMB 19 million yuan and correspondingly the total investment amount of the Project changed to RMB 958 million yuan, in which Zunhua subproject increased by RMB 14 million yuan and changed to RMB 196 million yuan; Yutian subproject increased by RMB 5 million yuan and changed to RMB 166 million yuan; Chengde subproject had no increase.

In February 2018, the preliminary designs for Yutian subproject had been approved， with an investment decrease of RMB 1 million yuan to totally RMB 165 million yuan. Correspondingly, the total investment amount of the Project changed to RMB 957 million yuan.

The amount changed for the preliminary design of each subproject was self-raised funds.

In 2019, all the five subprojects received the approval for interim adjustment, which led to the change of total project investment amount into RMB 812 million yuan. Specifically, that of the Anping subproject was changed into RMB 194 million yuan, Yutian subproject RMB 149 million yuan, Zunhua subproject RMB 232 million yuan, Linzhang subproject RMB 66 million yuan, and Chengde subproject RMB 171 million yuan.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效及上年度审计建议整改落实情况。我们发现存在如下问题：

（一）违反国家法规或贷款协定的问题

临漳县、玉田县子项目单位年度配套资金不到位。

财务报表显示，河北润泽致民农业科技股份有限公司2019年度配套资金计划到位11,747,400.00元，实际到位469,745.00元，到位率为4%；玉田义和园生态农业有限公司2019年度配套资金计划到位20,219,600.00元，实际到位1,027,170.00元，到位率为5.08%。两个子项目单位年度配套资金不到位。

上述做法违反了财政部《国际金融组织和外国政府贷款赠款项目财务管理办法》（财国合〔2017〕28号）第七条“项目实施单位履行下列职责（四）：按照贷款方或赠款方及国内相关规定和承诺筹措落实贷款赠款项目配套资金”的规定。

根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》（审计办外资发〔1999〕51号）第五条“对配套资金不落实、不能按时到位的，应责成有关部门制定详细的资金到位计划，限期到位”的规定，建议你办督促子项目单位积极筹措资金，提高配套资金到位率。你办已接受审计建议。

（二）项目绩效方面存在的问题

玉田义和园生态农业有限公司管网施工合同工程进度缓慢。

2018年7月12日，玉田义和园生态农业有限公司与河北省安装工程有限公司签订管网工程施工合同，合同金额人民币13,210,000.00元，计划于2018年7月31日开工，2018年11月30日竣工。

截至2019年6月，该管网工程实际进度达到50%，后续工程进度由于管网所有权和赔偿问题与村里协调不畅，目前处于停滞状态，进展缓慢。

建议你办协助子项目单位协调有关单位和部门，促进问题解决，推动工程有效实施。你办已接受审计建议。

（三）项目采购检查的情况

按照世行要求，我们对8个合同开展了采购检查，合同金额合计人民币143,868,913.47元，分别占应检查合同数和应检查合同金额的100%和100%（详见附表2）。此次检查为项目生效后的第三次检查，应检查后审合同数的统计期间是2019年1月1日至2019年12月31日，检查中我们关注了采购过程、合同管理和治理情况，未发现上述合同存在需进行澄清、调查和整改的问题。上年度检查发现问题整改落实情况见附表1。

附表1：采购检查情况表

4.上次检查建议落实情况

[简要描述上次采购检查中提出建议的落实情况] 2019年，审计发现临漳县沼肥生产附属及沼液加工设备采购及安装、承德县设备采购及安装两个项目标段招投标过程中，投标单位串通投标的问题，分别移交临漳县、承德县人民政府进行了处理。 根据两地相关部门的反馈结果，关于临漳县沼肥生产附属及沼液加工设备采购及安装项目标段的问题，有关部门对中标单位予以警告并通报批评，处以罚款，一年内禁止该公司在临漳县境内参加投标；关于承德县设备采购及安装项目标段的问题，有关部门裁定该标段原招标中标结果无效，承德县子项目单位重新组织了招标。

# 附表2：已检查合同清单

货币单位：人民币元

| 序号 | 采购类别 | 采购方式 | 合同编号 | 合同日期 | 合同简介 | 合同执行情况简介（简要说明合同阶段、支付进度） | 承包商/供货商/咨询顾问名称 | 合同金额 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 土建 | 国内竞争性招标 | SH-HBTJ001-1 | 2017/11/3 | 安平县农村沼气资源开发利用项目土建工程 | 合同执行进度100%，支付进度97.15% | 北京中环嘉诚环境工程有限公司 | 49,807,673.17 |
| 2 | 土建 | 国内竞争性招标 | SH-HBTJ001-2 | 2019/8/17 | 安平室外工程土建合同 | 合同执行进度100%，支付进度97.50% | 枣强县第二建筑工程有限公司 | 5,986,701.60 |
| 3 | 土建 | 国内竞争性招标 | SH-HBTJ002-1 | 2017/12/31 | 承德县秸秆沼气联户供气及沼肥综合利用项目土建工程 | 合同执行进度70.17%，支付进度79.70% | 北京中环嘉诚环境工程有限公司 | 28,784,218.01 |
| 4 | 设备 | 国内竞争性招标 | SH-HBSB002-2 | 2019/12/31 | 承德项目设备采购及安装合同 | 合同执行进度0%，支付进度0% | 北京盈和瑞环境科技股份有限公司(中国） | 31,401,964.36 |
| 5 | 设备 | 询价采购 | SH-HBSB003-2 | 2018/8/20 | 临漳县秸秆沼气联户供气及沼肥综合利用项目沼肥生产附属及沼液加工设备采购及安装 | 合同执行进度 100%，支付进度100% | 北京中环嘉诚环境工程有限公司 | 1,057,244.13 |
| 6 | 土建 | 国内竞争性招标 | SH-HBTJ004-1 | 2018/2/24 | 唐山遵化市建设大型畜禽粪便及秸秆沼气工程项目土建工程 | 合同执行进度96.99%，支付进度92.44% | 北京盈和瑞环境科技股份有限公司 | 18,476,992.70 |
| 7 | 监测平台 | 国内竞争性招标 | SH-HBSB005-1 | 2019/1/7 | 省项目办监测平台设备采购及安装合同 | 合同执行进度58.73%，支付进度46.98% | 泰华宏业(天津）机器人技术研究院有限责任公司 | 1,864,000.00 |
| 8 | 土建 | 国内竞争性招标 | SH-HBTJ001-3 | 2019/12/3 | 安平有机肥车间土建合同 | 合同执行进度100 %，支付进度0% | 河北祥顺建筑工程有限公司 | 6,490,119.50 |

附注：合同日截止到2019年12月31日

（四）上一年度审计发现问题未整改情况

审计发现，上一年度审计报告披露的问题中，临漳县河北润泽致民农业科技股份有限公司项目进度未在账面反映的问题，子项目单位已取得10,596,881.75元的发票并入账，剩余部分正在协调整改中；此外，临漳县子项目单位未取得49亩土地使用权证的问题尚未彻底完成整改，目前已取得17.6亩土地的国有建设用地使用权。建议你办切实加强督导管理，督促河北润泽致民农业科技股份有限公司积极协调，尽快整改到位。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with State Laws and Regulations or the Applicable Provisions of the Loan Agreement

The annual counterpart fund for Linzhang and Yutian subprojects were not properly in place.

It was shown in the financial statements that the planned counterpart fund for Hebei Runze Zhimin Agricultural Science and Technology Co., Ltd. for 2019 was RMB 11,747,400.00 yuan, RMB 469,745.00 yuan was in place actually, with an in-place rate of 4%; The planned counterpart fund for Yutian Yiheyuan Ecological Agriculture Co., Ltd. for 2019 was RMB 20,219,600.00 yuan, RMB 1,027,170.00 yuan was in place actually, with an in-place rate of 5.08%. The annual counterpart funds for the two subprojects were not properly in place.

The above behavior was against Article 7 of Financial Management Measures for International Financial Organizations and Foreign Governments Loans and Grants Projects (Cai Guo He [2017] No. 28) , which stipulates that the project implementing units shall perform the following responsibilities: (IV)Raise and distribute the counterpart fund of the loan and grant projects in line with the regulations and commitments of the lender and the nation.

According to Article 5 of CNAO General Office on Governing Principles in Dealing with Audit Process of International Financial Organization Loan Project (Shen Ji Ban Wai Zi Fa [1999] No. 51), which stipulates that the concerned departments shall be instructed to develop a detailed plan and establish a deadline for distributing the counterpart funds on time. We suggested your office urge the subproject units to raise the counterpart funds actively, and increase the in-place rate. Your office accepted the suggestion.

Issues on Project Performance

Yutian Yiheyuan Ecological Agriculture Co., Ltd. pipeline network construction progressed slowly.

On July 12, 2018, Yutian Yiheyuan Ecological Agriculture Co., Ltd. signed a pipeline network construction agreement with Hebei Installation Engineering Co., Ltd. with a contract value of RMB 13,210,000.00 yuan. It was planned that the work started from July 31, 2018 and would be completed on November 30, 2018.

As of June 2019, the work actually progressed by 50%, and then ceased due to a dispute with the village on pipeline ownership and compensation.

We suggested your office assist the subproject companies to coordinate with relevant units and departments on settling the problem, so as to facilitate the work. Your office accepted the suggestion.

Issues on Project Procurement Situation

As required by the World Bank, we had reviewed 8 contracts regarding their procurement, with a total contract amount of RMB 143,868,913.47 yuan, accounting for 100% of the number of contracts supposed to be reviewed and 100% of the contract amount supposed to be reviewed (see Annex II). This was the third review after the project implementation and the statistical period for number of contracts supposed to be reviewed (after being signed and executed) was from January 1, 2019 to December 31, 2019. During the review, we focused on such matters as procurement process, contract management and governance and no problems needing to be clarified, reviewed and rectified were found in the above contracts. See Annex I for the rectification and implementation of the problems found in the previous year's review.

Annex I: Procurement Post Review Sheet

4.Progress of Implementation of Recommendations in the Last Post Review

[Brief description of the progress with regard to the recommendations and actions submitted in the last post review] It’s found in the audit in 2019 that, during the bidding of Linzhang County Digestate Fertilizer Production Auxiliary Equipment and Liquid Digestate Processing Equipment Procurement and Installation Project and Chengde County Equipment Procurement and Installation Project, the bidding behaviors of tendering units constituted collusive bidding. This issue was handed over to the people’s governments. As was reflected by relevant departments in the two counties, the winning unit of Linzhang County' Project was alarmed and criticized on a notification of relevant department, and was imposed a fine, and was prohibited to participate in any bidding in the county for one year; For that of Chengde county, the bidding was judged as invalid, and the subproject company organized a new bidding.

Annex II: List of Contracts Reviewed

Currency Unit: RMB Yuan

| NO. | Procurement Category | Procurement Method | Contract Number | Contract Signed Date | Contract Description | Contract Implementation Description | Name of Contractor/ Supplier/ Consultant | Contract Amount |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Civil Works | NCB | SH-HBTJ001-1 | 2017/11/3 | Civil Works of Anping County Biogas Resource Development and Utilization In Rural Area | Contract Implementation: 100%;Payment: 97.15% | Beijing Zhonghuan Jiacheng Environmental Engineering Co., Ltd. | 49,807,673.17 |
| 2 | Civil Works | NCB | SH-HBTJ001-2 | 2019/8/17 | Anping Outdoor Civil Work Contract | Contract implementation: 100%; Payment: 97.50% | Zaoqiang Second Construction Engineering Co., Ltd. | 5,986,701.60 |
| 3 | Civil Works | NCB | SH-HBTJ002-1 | 2017/12/31 | Civil Works of Chengde County Building Straw Biogas Joint Supply and Biogas Slurry Utilization Project | Contract Implementation: 70.17%;Payment: 79.70% | Beijing Zhonghuan Jiacheng Environmental Engineering Co., Ltd. | 28,784,218.01 |
| 4 | Equipment | NCB | SH-HBSB002-2 | 2019/12/31 | Chengde County Equipment Procurement and Installation Contract | Contract implementation: 0%; Payment: 0% | Beijing Yingherui Environmental Technology Co., Ltd. | 31,401,964.36 |
| 5 | Equipment | Shopping | SH-HBSB003-2 | 2018/8/20 | Digestate Fertilizer Production Auxiliary Equipment and Liquid Digestate Processing Equipment Procurement and Installation of Linzhang County Building Straw Biogas Joint Supply and Biogas Slurry Utilization Project | Contract Implementation: 100%; Payment: 100% | Beijing Zhonghuan Jiacheng Environmental Engineering Co., Ltd. | 1,057,244.13 |
| 6 | Civil Works | NCB | SH-HBTJ004-1 | 2018/2/24 | Civil Works of Tangshan Zunhua City Large Livestock Manure and Straw Biogas Project | Contract Implementation: 96.99%;Payment: 92.44% | Beijing Yingherui Environmental Technology Co., Ltd. | 18,476,992.70 |
| 7 | Monitoring Platform | NCB | SH-HBSB005-1 | 2019/1/7 | PPMO Monitoring Platform Equipment Procurement and Installation Contract | Contract implementation: 58.73%;Payment: 46.98% | Taihua Hongye (Tianjin) Robot Technology Research Institute Co., Ltd. | 1,864,000.00 |
| 8 | Civil Works | NCB | SH-HBTJ001-3 | 2019/12/3 | Anping Organic Fertilizer Workshop Civil Work Contract | Contract implementation: 100%; Payment: 0% | Hebei Xiangshun Construction Engineering Co., Ltd. | 6,490,119.50 |

Note: contract date ended December 31, 2019.

The Followed-up of Previous Recommendations

It was found in the audit that, on one of the audit findings in the previous year that the account of Linzhang subproject contracted by Hebei Runze Zhimin Agricultural Science and Technology Co., Ltd. failed to reflect the project progress, the subproject company has acquired the invoice of RMB 10,596,881.75 yuan and included it into the account, with the rest part under coordination and correction; In addition, on the land use certificate for the 49 mu land in Linzhang subproject, the certificate has been received for 17.6mu among it. We suggested your office strengthen project supervision and management, and urge Hebei Runze Zhimin Agricultural Science and Technology Co., Ltd. to coordinate actively for finishing the rectification as soon as possible. Your office accepted the suggestion.