中华人民共和国河北省审计厅

Hebei Provincial Audit Office of the People’s Republic of China

审 计 报 告

Audit Report

冀审外资报〔2017〕3号

HEBEI AUDIT REPORT〔2017〕NO.3

项 目 名 称:    世界银行贷款河北清洁供热示范项目

Project Name:    Hebei Clean Heating Project Financed by the World Bank

贷款号:         8566—CN

Loan No.:        8566—CN

项目执行单位：  河北省政府外债项目管理服务中心

Project Entity:     Hebei Government Foreign Debt

Project Service and Management Center

会计年度：      2016

Accounting Year:  2016

目  录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

II. Financial Statements and Notes	6

（一）资金平衡表	6

（i）Balance Sheet	6

（二）项目进度表	8

（ii）Summary of Sources and Uses of Funds by Project Component	8

（三）贷款协定执行情况表	11

（iii）Statement of Implementation of Loan Agreement	11

（四）专用账户报表	12

（iv）Special Account	12

（五）财务报表附注	14

（v）Notes of Financial Statements	18

三、审计发现的问题及建议	22

III. Auditing Findings and Suggestions	29

一、审计师意见

审计师意见

河北省政府外债项目管理服务中心：

我们审计了世界银行贷款河北清洁供热示范项目2016年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注（第6页至第21页）。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你中心的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

（1）按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

（2）设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了世界银行贷款河北清洁供热示范项目2016年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内报送给世界银行的第HB001号提款申请书以及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2017年6月 27日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311-88606354

传真：86-311-88606120

I. Auditor’s Opinion

Auditor’s Opinion

To Hebei Government Foreign Debt Project Service and Management Center:

We have audited the special purpose financial statements (from page 6 to page 21) of Hebei Clean Heating Project Financed by the World Bank, which comprise the Balance Sheet as of December 31, 2016, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entities’ preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of Hebei Clean Heating Project Financed by the World Bank as of December 31, 2016, its financial receipts and disbursements, the project implementation and the receipts and disbursements of special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application No. HB001 the attached documents submitted to the World Bank during the period. In our opinion, those documents comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June  27  2017

Address:  No. 195, South Youyi Street, Shijiazhuang City, Hebei Province

Postcode: 050051

Tel.: 86-0311-88606354

Fax: 86-0311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

II. Financial Statements and Its Notes

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2016年12月31日

(As of December 31, 2016)

项目名称：世界银行贷款河北清洁供热示范项目

Project Name: Hebei Clean Heating Project Financed by the World Bank

编报单位：河北省政府外债项目管理服务中心                                    货币单位：人民币元

Prepared by: Hebei Government Foreign Debt Project Service and Management Center  Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 |  | 84,750,384.73 | 一、项目拨款合计 Total Project Appropriation Funds | 28 |  | 40,182,465.43 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 |  |  | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 |  | 55,000,000.00 |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 |  | - | 其中:捐赠款 Including: Grants | 30 |  |  |
| 3. 转出投资 Investments Transferred-out | 4 |  | - | 三、项目借款合计 Total Project Loan | 31 |  | 71,654,217.86 |
| 4. 在建工程 Construction in Progress | 5 |  | 84,750,384.73 | 1. 项目投资借款 Total Project Investment Loan | 32 |  | 71,654,217.86 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 |  |  | (1) 国外借款 Foreign Loan | 33 |  | 71,654,217.86 |
| 其中:应收生产单位世行贷款 Including: World Bank Investment Loan Receivable | 7 |  |  | 其中:国际开发协会 Including: IDA | 34 |  |  |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 |  |  | 国际复兴开发银行 IBRD | 35 |  | 71,654,217.86 |
| 其中:拨付世行贷款 Including :Appropriation of World Bank Investment Loan | 9 |  |  | 技术合作信贷 Technical Cooperation | 36 |  |  |
| 四、器材 Equipment | 10 |  |  | 联合融资 Co- Financing | 37 |  |  |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 |  |  | (2) 国内借款 Domestic Loan | 38 |  |  |
| 五、货币资金合计 Total Cash and Bank | 12 |  | 77,187,776.99 | 2. 其他借款 Other Loan | 39 |  |  |
| 1. 银行存款 Cash in Bank | 13 |  | 77,187,776.99 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 |  |  |
| 其中:专用账户存款 Including: Special Account | 14 |  | 29,271,792.80 | 其中:拨入世行贷款 Including: World Bank Loan | 41 |  |  |
| 2. 现金 Cash on Hand | 15 |  |  | 五、企业债券资金 Bond Fund | 42 |  |  |

后续（To be continued）

续（ continued）

| 六、预付及应收款合计 Total Prepaid and Receivable | 16 |  | 7,064,790.81 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 其中:应收世行贷款利息 Including: World Bank Loan Interest Receivable | 17 | - | - | 七、应付款合计 Total Payable | 44 |  | 2,149,830.96 |
| 应收世行贷款承诺费 World Bank Loan Commitment Fee Receivable | 18 | - | - | 其中:应付世行贷款利息 Including: World Bank Loan Interest Payable | 45 |  | - |
| 应收世行贷款资金占用费 World Bank Loan Service- Fee Receivable | 19 | - | - | 应付世行贷款承诺费 World Bank Loan Commitment Fee Payable | 46 | - | - |
| 七、有价证券 Marketable Securities | 20 | - | - | 应付世行贷款资金占用费 World Bank Loan Service Fee Payable | 47 | - | - |
| 八、固定资产合计 Total Fixed Assets | 21 |  |  | 八、未交款合计 Other Payables | 48 |  |  |
| 固定资产原价 Fixed Assets, Cost | 22 |  |  | 九、上级拨入资金 Appropriation of Fund | 49 |  |  |
| 减:累计折旧 Less: Accumulated Depreciation | 23 |  |  | 十、留成收入 Retained Earnings | 50 |  | 16,438.28 |
| 固定资产净值 Fixed Assets, Net | 24 |  |  |  |  | - | - |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | - | - |  |  | - | - |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | - | - |  |  | - | - |
| 资金占用合计 Total Application of Fund | 27 |  | 169,002,952.53 | 资金来源合计 Total Sources of Fund | 51 |  | 169,002,952.53 |

（二）项目进度表

（ii）Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北清洁供热示范项目

Project Name: Hebei Clean Heating Project Financed by the World Bank

编报单位：河北省政府外债项目管理服务中心                                     货币单位：人民币元

Prepared by: Hebei Government Foreign Debt  Project Service and Management Center  Currency Unit: RMB Yuan

|  | 本期 Current Period | 累计 Cumulative |
| --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 129,176,970.00 | 166,836,683.29 | 129.15% | 1,168,198,000.00 | 166,836,683.29 | 14.28% |
| 一、国际金融组织贷款 International Financing | 61,371,670.00 | 71,654,217.86 | 116.75% | 615,000,000.00 | 71,654,217.86 | 11.65% |
| 1.世界银行 World Bank | 61,371,670.00 | 71,654,217.86 | 116.75% | 615,000,000.00 | 71,654,217.86 | 11.65% |
| 1.亚洲开发银行 ADB |  |  |  |  |  |  |
| 二、配套资金（按资金来源或性质） Counterpart Financing | 67,805,300.00 | 95,182,465.43 | 140.38% | 553,198,000.00 | 95,182,465.43 | 17.21% |
| 1. 无偿配套 Grant Counterpart Fund | 67,805,300.00 | 95,182,465.43 | 140.38% | 553,198,000.00 | 95,182,465.43 | 17.21% |
| 1)财政拨款 Fiscal Appropriation | 17,100,500.00 | 29,000,000.00 | 169.59% | 29,000,000.00 | 29,000,000.00 | 100.00% |
| 2)所有者投入 Equity Injection | 29,735,400.00 | 55,000,000.00 | 184.96% | 55,000,000.00 | 55,000,000.00 | 100.00% |
| 3）企业自筹 Enterprise Self-financing | 20,969,400.00 | 11,182,465.43 | 53.33% | 469,198,000.00 | 11,182,465.43 | 2.38% |
| 2. 有偿配套 Non-grant Counterpart Fund |  |  |  |  |  |  |
| 1)国债 State Bond |  |  |  |  |  |  |
| 2）国内借款 Domestic Loan |  |  |  |  |  |  |
| 3. 其它 Others |  |  |  |  |  |  |
| 资金运用合计(按项目内容） Total Application of Funds | 129,176,970.00 | 84,750,384.73 | 65.61% | 1,168,198,000.00 | 84,750,384.73 | 7.25% |
| 1. 土建 Civil Works |  | 71,052,292.16 |  | 468,285,000.00 | 71,052,292.16 | 15.17% |
| 2. 货物 Goods |  |  |  | 395,650,400.00 | 0.00 | 0.00% |

后续（To be continued）

续（ continued）

| 3. 机构能力建设 Capacity Building |  | 0.00 |  | 5,150,600.00 | 0.00 | 0.00% |
| --- | --- | --- | --- | --- | --- | --- |
| 4. 利息和承诺费 Interest and Commitment Fee |  | 549,967.86 |  | 48,935,037.50 | 549,967.86 | 1.12% |
| 5. 先征费 Front-end Fee |  | 1,734,250.00 |  | 1,537,662.50 | 1,734,250.00 | 112.78% |
| 6. 其他支出 Other Expenditure |  | 11,413,874.71 |  | 248,639,300.00 | 11,413,874.71 | 4.59% |
| 差异 Difference |  | 82,086,298.56 |  |  | 82,086,298.56 |  |
| 1.应收款变化 Change in Receivables |  | 7,064,790.81 |  |  | 7,064,790.81 |  |
| 2.应付款变化 Change in Payables |  | -2,149,830.96 |  |  | -2,149,830.96 |  |
| 3.货币资金变化 Change in Cash and Bank |  | 77,187,776.99 |  |  | 77,187,776.99 |  |
| 4.其它 Other |  | -16,438.28 |  |  | -16,438.28 |  |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北清洁供热示范项目

Project Name: Hebei Clean Heating Project Financed by the World Bank

编报单位：河北省政府外债项目管理服务中心                                                                               货币单位：人民币元

Prepared by: Hebei Government Foreign Debt  Project Service and Management Center                               Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |
| --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1. 土建 Civil Works | 71,052,292.16 |  |  |  |  | 71,052,292.16 |  |  |
| 2. 货物 Goods |  |  |  |  |  |  |  |  |
| 3. 机构能力建设 Capacity Building |  |  |  |  |  |  |  |  |
| 4. 利息和承诺费 Interest and Commitment Fee | 549,967.86 |  |  |  |  | 549,967.86 |  |  |
| 5. 先征费 Front-end Fee | 1,734,250.00 |  |  |  |  | 1,734,250.00 |  |  |
| 6. 其他支出 Other Expenditure | 11,413,874.71 |  |  |  |  | 11,413,874.71 |  |  |
| 合计 Total | 84,750,384.73 |  |  |  |  | 84,750,384.73 |  |  |

（三）贷款协定执行情况表

（iii）Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北清洁供热示范项目

Project Name: Hebei Clean Heating Project Financed by the World Bank

编报单位：河北省政府外债项目管理服务中心                                                              货币单位：美元/人民币元

Prepared by: Hebei Government Foreign Debt  Project Service and Management Center                Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals | 累计提款数 Cumulative Withdrawals |
| --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 1. 货物、工程和非咨询服务 Goods, Works and non-consulting seervices | 89,670,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 2. 咨询服务、培训、研讨会 Consultants' services and Training and workshop | 2,500,000.00 | 0.00 | 0.00 | 0.00 | 0.00 |
| 3.利息和承诺费 Interest and Commitment Fee | 7,580,000.00 | 79,280.36 | 549,967.86 | 79,280.36 | 549,967.86 |
| 4.利率上下限的溢价 Interest rate Cap or Interest rate collar premium |  |  |  |  |  |
| 5.先征费 Front-end Fee | 250,000.00 | 250,000.00 | 1,734,250.00 | 250,000.00 | 1,734,250.00 |
| 6.指定账户 Designated Account | 0.00 | 10,000,000.00 | 69,370,000.00 | 10,000,000.00 | 69,370,000.00 |
| 总计 Total | 100,000,000.00 | 10,329,280.36 | 71,654,217.86 | 10,329,280.36 | 71,654,217.86 |

美元与人民币兑换率为:1美元=6.9370人民币(Exchange Rate :USD$1=RMB 6.9370 yuan)

- 专用账户报表

（iv）Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北清洁供热示范项目        开户银行名称：河北银行石家庄营业部

Project Name: Hebei Clean Heating Project           Depository Bank: Shijiazhuang branch of

Financed by the World Bank                          Bank of Hebei

贷款号：8566-CN	                              账  号：    01985149000600

Loan No.:8566-CN                               Account No. : 01985149000600

编报单位：河北省财政厅                              货币种类：美元

Prepared by: The Finance Department of Hebei Provice      Currency: USD

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 0.00 |
| 增加： Add: |  |
| 本期世界银行回补总额 Total Amount Deposited by World Bank | 10,000,000.00 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 555.56 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct: |  |
| 本期支付总额 Total Amount Withdrawn this Period | 5,780,883.92 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | 10.00 |
| 期末余额 Ending Balance | 4,219,661.64 |

（后续To be continued）

续（ continued）

| B部分：专用账户调节 Part B-Account Reconciliation | 金 额 Amount |
| --- | --- |
| 1.世行首次存款总额 Amount Advanced by World Bank | 10,000,000.00 |
| 减少： Deduct: | - |
| 2. 世行回收总额 Total Amount Recovered by World Bank | - |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period | 10,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account | 4,219,661.64 |
| 增加： Add: | - |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  |
| 申请书号 Application No. | 金额 Amount | - |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period | 5,780,883.92 |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) | 10.00 |
| 减少： Deduct: | - |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) | 555.56 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period | 10,000,000.00 |

（五）财务报表附注

财务报表附注

1.项目概况

世界银行贷款河北清洁供热示范项目（以下简称“本项目”）于2016年1月19日获得世行董事会批准，我国政府于2016年3月24日正式与世界银行签订该项目的《贷款协定》、《项目协议》,获得世行贷款1亿美元，贷款号为8566-CN。本项目发展目标是改善河北省选定城市项目区供热系统的效率和环境绩效，以避免温室气体和空气污染物排放，为我省项目市县的城市建筑和71万城市居民提供高效和更加可靠的供热设施服务，为其余地区推广清洁供热项目建设提供示范，促进河北省的社会经济可持续发展和环境友好社会的建设。项目计划总投资为人民币15.27亿元(含邢台子项目使用自有资金建设的一期工程3.59亿)，其中世界银行贷款1亿美元，项目预计2020年12月31日完工, 2021年6月30日关账。

项目实施机构包括：

- 承德热力集团有限责任公司

- 张家口市东源热力有限责任公司

- 平山县城镇供热有限公司

- 邢台旭阳安能热力有限公司

2. 财务报表编制范围

本财务报表的编制范围包括4个子项目的财务报表及省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。本财务报表是该项目第一次编制，会计核算涵盖了从项目开始至2016年12月31日所发生的费用。

3.3本项目会计核算以 “权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币作为记账本位币。

3.4 期末外币业务按照中国人民银行2016年12月31日汇率折算，即USD1=人民币6.9370元。

4.贷款协定执行情况

截至2016年12月31日，项目累计提取世行贷款资金10,329,280.36美元，占贷款总额的10.33%。其中：利息和承诺费本金化累计提款79,280.36美元，占该类计划的1.05%；先征费250,000.00美元，占该类计划的100.00%，其余为专用账户首次提款10,000,000.00美元。

5.项目配套资金落实情况

截至2016年12月31日各子项目配套资金共计到位人民币95,182,465.43元，全部为无偿配套资金。项目计划配套资金总额为人民币553,198,000.00元，到位配套资金占总计划额的17.21%。

无偿配套包括项目拨款和项目资本公积。截至2016年12月31日项目拨款金额为人民币40,182,465.43元，其中承德子项目人民币1,637,997.92元，张家口子项目人民币33,605,000.00元，平山子项目人民币1,183,572.47元，邢台子项目人民币3,755,895.04元；截至2016年12月31日项目资本公积余额为人民币55,000,000.00元，为张家口子项目国开发展基金有限公司注入投资款人民币40,000,000.00元，平山子项目中国农发重点建设基金有限公司注入投资款人民币15,000,000.00元。

6.项目进展情况

截至2016年12月31日，项目完成工程投资人民币84,750,384.73元，占总投资计划的7.25%。完成主要项目内容包括: 集中供热一次管网扩建工程、换热站建设工程、燃煤锅炉天然气改造工程、建设隔压站、集中供热监控和数据采集系统安装工程。

7.专用账户使用情况

本项目世行贷款专用账户设在河北银行石家庄营业部，账号为01985149000600，币种为美元。该账户年初余额为0.00美元，专用账户首次存款10,000,000.00美元，本期支付5,780,883.92 美元，利息收入555.56美元，手续费10.00美元，年末账户余额为4,219,661.64 美元。

8.报表科目说明

8.1项目支出

本期项目支出人民币84,750,384.73元，其中在建工程人民币84,750,384.73元。

8.2货币资金

2016年12月31日货币资金余额为人民币77,187,776.99元，其中专用账户存款余额折合人民币29,271,792.80元，其余为各子项目到位的配套资金。

8.3预付及应收款

截至2016年12月31日预付及应收款余额为人民币7,064,790.81元，其中承德子项目人民币997,200.00元，张家口子项目人民币100,000.00元，平山子项目人民币658,622.80元，邢台子项目人民币5,308,968.01元，主要为各子项目工程预付款及预付土地补偿款。

8.4项目借款

2016年12月31日余额为人民币71,654,217.86元，均为世行贷款。

8.5应付款

截至2016年12月31日应付款余额为人民币2,149,830.96元，主要为各子项目应付工程款。

8.6留成收入

截至2016年12月31日余额为人民币16,438.28元。

9.其他情况

邢台子项目一期工程全部使用自有资金建设，经邢台市发展和改革委员会审批，于2015年已开工建设，在世行贷款协议生效前基本全部完工，不在审计范围内。

（v）Notes of Financial Statements

Notes of Financial Statements

1. Project Overview

Hebei Clean Heating Project Financed by the World Bank（hereinafter referred to as the ‘Project’）was approved by Board of Directors of World Bank (hereinafter referred to as the ‘Bank’) on January 19, 2016. The government of the People’s Republic of China officially signed the Loan Agreement and Project Agreement with the Bank on March 24, 2016, for a loan with the amount of USD 100 million loan. The Loan Number is 8566-CN. The objective of this project is to improve the efficiency and environmental performance of the heating system in the selected urban project areas of Hebei Province to avoid the emission of greenhouse gases and air pollutants, and provide more efficient and reliable heating facilities and service for urban construction and 71,000 urban residents in the province. The Project also provides a demonstration for the rest of the region to promote the construction of clean heating projects,and facilitates the socio-economic sustainable development of Hebei Province and the development of environmentally friendly society. The total planned investment of the Project is RMB 1,527,000,000.00 yuan (including RMB 359,000,000.00 yuan of Xingtai subproject Phase I financed by counterpart fund), among which the Bank loan amount is USD 100 million. The Project is expected to be completed by December 31, 2020. The closing date of the loan is June 30, 2021.

Project implementation companies include：

- Chengde Heating Group Co., Ltd.

- Zhangjiakou Dongyuan Heating Co., Ltd

- Pingshan County Urban and Township Heating Co., Ltd

- Xingtai Xuyang Anneng Heating Co., Ltd

2. Consolidation Scope of the Financial Statements

Consolidation scope of the financial statements covers the financial statements of four subprojects, as well as the special account set in the Hebei Provincial Finance Department.

3. Main Accounting Policies

3.1 The Financial Statements of the Project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）by the Ministry of Finance.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31. The financial statement of the project is prepared for the first time and it covers all expenditures from the beginning of the Project to December 31, 2016.

3.3 The accrual approach and the debit/credit double entry bookkeeping method are adopted. Chinese currency RMB Yuan is used as the recording currency for bookkeeping.

3.4 The exchange rate used in the financial statements was the exchange rate on December 31, 2016 of the People’s Bank of China, which is USD1= RMB 6.9370 yuan.

4. Implementation of Loan Agreement

As of December 31, 2016, the accumulative total World Bank loan withdrawals was USD 10,329,280.36, accounting for 10.33% of the total loan ,among which the capitalized accumulative total interest and commitment fee are USD 79,280.36, accounting for 1.05% of category allocation, and front-end fee USD 250,000.00, accounting for 100% of allocation, respectively. The rest is the first withdraw from the special account with the amount of USD 10 million.

5. Implementation of Counterpart Funds

As of December 31, 2016, the accumulative total of counterpart funds appropriated was RMB 95,182,465.43 yuan, which is all grant counterpart fund. The total planned counterpart funds for the Project is RMB 553,198,000.00 yuan, and the counterpart funds appropriated account for 17.21% of the total.

The grant counterpart funds include appropriation and capital. As of December 31, 2016, the amount of the total project appropriation was RMB 40,182,465.43 yuan , including RMB 1,637,997.92 yuan for Chengde subproject, RMB 33,605,000.00 yuan for Zhangjiakou subproject, RMB 1,183,572.47 yuan for Pingshan subproject and RMB 3,755,895.04 yuan for Xingtai subproject. As of December 31, 2016, the outstanding balance of capital surplus was RMB 55,000,000.00 yuan, including an equity injection of RMB 40,000,000.00 yuan by China Development Fund Co., Ltd for the Zhangjiakou subproject and an equity investment of RMB 15,000,000.00 yuan by China Agricultural Development Fund Co., Ltd. for the Pingshan subproject.

6. Project Progresses

As of December 31, 2016, the total completed investment was RMB 84,750,384.73 yuan, accounting for 7.25% of the total planned investment. The main completed contents include: central heating primary pipe network expansion construction, heat substation construction, restructuring of coal-fired boiler and natural gas boilers, the construction of pressure isolation station, central heating monitoring and data acquisition system installation.

7. Special Account

The Special Account in US dollar has been established for the Project in Shijiazhuang Branch of Bank of Hebei, with the account number 01985149000600. The initial deposit to the Special Account was USD 10,000,000.00. The beginning balance was USD 0.00 and the disbursement during this period was USD 5,780,883.92. This interest earned and bank charges during the audit period were USD 555.56 and USD 10.00, respectively. The ending balance was USD 4,219,661.64.

8. Explanation of Financial Subjects

8.1 Project Expenditures

The Project expenditures during the audit period were RMB 84,750,384.73 yuan, which are all construction in progress.

8.2 Cash and Bank

On December 31, 2016, the balance of cash and bank was RMB 77,187,776.99 yuan, of which the balance of special account deposits was RMB 29,271,792.80 yuan and the rest was counterpart fund of the subprojects.

8.3 Prepaid and Receivables

As of December 31, 2016, the balance of prepaid and receivables was RMB 7,064,790.81 yuan, including RMB 997,200.00 yuan for Chengde subproject, RMB 100,000.00 yuan for Zhangjiakou subproject, RMB 658,622.80 yuan for Pingshan subproject and RMB 5,308,968.01 yuan for Xingtai subproject, mainly for construction prepayment and prepaid land compensation.

8.4 Project Loan

The balance on December 31, 2016 was RMB 71,654,217.86 yuan, all of which was World Bank loan.

8.5 Payable

As of December 31, 2016, the payable balance was RMB 2,149,830.96 yuan, which was mainly for subproject construction.

8.6 Retained Earnings

The balance on December 31, 2016 was RMB 16,438.28 yuan.

9. Others

The phase I construction of Xingtai subproject was financed by counterpart funds. The construction of Phase I started in 2015 after receiving the approval from the Development and Reform Commission of Xingtai City. The construction was almost completed before the Bank Loan Agreement going into effect and it was not within the scope of the audit.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效情况。我们发现存在如下问题：

一、违反国家法规或贷款协定的问题

（一）未按规定进行招标，涉及金额人民币1,260,000.00元。

2016年8月30日，邢台旭阳安能热力有限公司未履行招投标程序，与河北铁源工程管理有限公司签订合同，涉及金额人民币1,260,000.00元，资金来源为企业自有资金。

上述做法不符合《中华人民共和国招标投标法》第三条“在中华人民共和国境内进行下列工程建设项目包括项目的勘察、设计、施工、监理以及与工程建设有关的重要设备、材料等的采购，必须进行招标：……(三)使用国际组织或者外国政府贷款、援助资金的项目。”的规定。

建议你中心督促邢台旭阳安能热力有限公司，今后严格遵守招投标法及有关规定。你中心已接受审计建议。

（二）配套资金未及时足额到位，涉及金额人民币10,478,432.49元。

截至2016年12月31日，配套资金共计人民币10,478,432.49元不到位。其中平山供热子项目2016年计划配套资金（自筹资金）人民币25,216,000.00元，实际配套资金（自筹资金）人民币16,183,572.47元，配套资金不到位（自筹资金）人民币9,032,427.53元；邢台供热子项目2016年计划配套资金（自筹资金）人民币5,201,900.00元，实际配套资金（自筹资金）人民币3,755,895.04元，配套资金不到位（自筹资金）人民币1,446,004.96元。

上述做法违反了财政部《国际金融组织贷款赠款项目财务管理暂行办法》（财际〔2011〕10号）第十一条“各出资部门应按照协议约定履行出资责任。项目单位应当按照有关协议以及项目评估报告的要求，及时足额筹集配套资金”的规定。

根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》（审办外资发[1999]51号）第五条“对配套资金不落实、不能按时到位的，应责成有关部门制定详细的资金到位计划，限期到位”，建议你中心督促各子项目单位，尽快将配套资金安排到位。你中心已接受审计建议。

平山县城镇供热有限公司于2017年3月31日到位配套资金人民币368,822.80元、于2017年4月14日到位配套资金人民币8,833,000.00元，配套资金已全部到位。

邢台旭阳安能热力有限公司于2017年4月11日到位配套资金人民币1,500,000.00元，配套资金已全部到位。

二、项目管理方面的问题

（一）现金管理不规范，涉及金额人民币30,000.00元。

张家口市东源热力有限责任公司用现金支付河北润峰环境检测服务有限公司世行项目硫酸厂土壤检测费人民币30,000.00元。

上述做法违反了《现金管理暂行条例》（（1988）国务院令第12号）第五条“…使用现金…结算起点定为1000元”的规定。

建议你中心督促张家口市东源热力有限责任公司严格遵守相关规定，加强资金管理。你中心已接受审计建议。

（二）账务核算内容错误，涉及金额人民币32,914,600.31元。

调整金额及原因详见科目调整表。

| 科目调整表 单位： 元 |
| --- |
| 科目名称 | 承 德 | 张家口 | 邢 台 | 平 山 | 合 计 | 备注 |
| 建筑安装工程 |  | -5,852,203.08 | -1,223,300.97 | 162,756.83 | -6,912,747.22 | 1、张家口多记工程款2笔：9,677,458.41元、499,987.79元，少计增值税金部分4,325,243.12元；2、平山少计增值税金部分；3、邢台将待摊投资错记入建安工程。 |
| 待摊投资 | 73,495.62 | 210,566.14 | 1,388,158.28 | 12,899.96 | 1,685,120.00 | 1、承德、张家口少计增值税金部分；2、邢台错记入建安工程1,223,300.97元，少记增值税金部分164,857.31元；3、平山少记增值税金部分246.23元，错记入利息收入12,653.73元。 |
| 预付及应收款 | -1,564,034.16 |  |  |  | -1,564,034.16 | 此笔业务属于2017年度。 |
| 项目拨款 | 73,495.62 | 4,535,809.26 |  | 163,003.06 | 4,772,307.94 | 少记增值税金部分 |
| 项目资本与项目资本公积 |  |  |  | 15,000,000.00 | 15,000,000.00 | 将项目投资款错计入“项目借款”部分调回 |
| 项目借款 |  |  |  | -15,000,000.00 | -15,000,000.00 | 项目投资款错计入“项目借款” |
| 应付款 | -1,564,034.16 | -10,177,446.20 |  |  | -11,741,480.36 | 1、承德此笔业务属于2017年度；2、张家口多记应付款2笔：9,677,458.41元、499,987.79元。 |
| 未交款 |  |  | 164,857.31 |  | 164,857.31 | 邢台错误转出增值税金部分 |
| 留成收入 |  |  |  | 12,653.73 | 12,653.73 | 少记利息收入 |

上述做法违反了《中华人民共和国会计法》第九条“各单位必须根据实际发生的经济业务进行会计核算，填制会计凭证，登记会计账簿，编制财务会计报告”的规定。

根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》（审办外资发[1999]51号）第6条：“对会计信息处理上的不合规、不公允、不一致的问题，应要求项目单位按有关规定和现行会计制度作调账处理”的规定,建议你中心督促各项目单位对有关科目进行调整。你中心已接受审计建议。

（三）多记建安工程投资完成额人民币10,177,446.20元。

1.张家口市东源热力有限责任公司多计建安工程投资完成额人民币9,677,458.41元。河北省安装工程有限公司热力管网敷设工程开发票40,000,000.00元，实际工程量清单只有人民币30,322,541.59元，建安工程投资完成额比工程量清单多计人民币9,677,458.41元。

张家口市东源热力有限责任公司多计工程款人民币499,987.79元。张家口桥东区集中供热及保障性住房配套设施工程—桥东区热力管网敷设工程第01期计量第一分册《管理安装部分》中，中间计量报表数为人民币9,846,642.80 元，实际审定数为人民币9,346,655.01元，多计工程款人民币499,987.79元。

根据审计署、国家计委、财政部、国家经贸委、建设部、国家工商行政管理局关于印发《建设项目审计处理暂行规定》的通知（审投发［1996］105号）第十四条“工程价款结算中多计少计的工程款应予调整；建设单位已签证多付工程款的，应予以收缴。施工单位偷工减料、虚报冒领工程款金额较大、情节严重的，除按违纪金额处以20％以下的罚款外，对质量低劣的工程项目，应由有关部门查明责任并由施工单位限期修复，费用由责任方承担。”的规定，建议你中心督促张家口市东源热力有限责任公司予以调整。你中心已接受审计建议。

张家口市东源热力有限责任公司已于2017年4月19日已完成调整。

（四）未使用专用账户进行结算。

承德热力集团有限责任公司、平山县城镇供热有限公司、邢台旭阳安能热力有限公司3家项目单位签订转贷协议后，截止到2016年12月31日专用账户还未使用。

上述做法违反了财政部《国际金融组织和外国政府贷款赠款管理办法》（2006年财政部第38号令）第三十四条“国际金融组织贷款项目实施期间，项目单位应当按照国家财务会计制度和具体的贷款项目财务会计管理规定，对贷款项目进行独立的财务管理和会计核算，建立、健全内部财务会计制度。”的规定。

根据财政部《国际金融组织和外国政府贷款赠款管理办法》（2006年财政部第38号令）“第五十三条　项目单位违反本办法第三十四条、第五十条规定的，由财政部门责令限期改正，并可以依照国家有关会计管理的法律、法规规定进行处罚。”的规定，建议河北省政府外债项目管理服务中心督促承德热力集团有限责任公司、平山县城镇供热有限公司、邢台旭阳安能热力有限公司3家项目单位尽快启用专用账户进行资金结算。你中心已接受审计建议。

承德热力集团有限责任公司、邢台旭阳安能热力有限公司于2017年1月1日启用专用账户进行资金结算，平山县城镇供热有限公司于2017年3月启用专用账户进行资金结算。

（五）其他问题。

1.平山县城镇供热有限公司、平山县财政局、平山县人民政府、中国农发重点建设基金有限公司于2015年11月17日签订中国农发重点建设基金投资协议。协议中规定了中国农发重点建设基金有限公司每年固定收益1.2%，并要求政府定时、定价收购（受让）股权。

国开发展基金有限公司、张家口市东山开发投资有限责任公司、张家口市东源热力有限责任公司、张家口市桥东区财政局分别于2015年12 月28日、2016年3 月7日签定张家口市东源热力有限责任公司利用世行贷款张家口桥东区集中供热及保障性住房配套设施工程项目增资协议。协议中规定了国开发展基金有限公司每年固定收益1.2%，并要求桥东区财政局定时、定价收购（受让）股权。

两协议中的固定收益和定时、定价收购（受让）股权部分，在法律及金融方面可能存在风险，建议你中心督促平山县城镇供热有限公司、张家口市东源热力有限责任公司向相关权威法律部门进行咨询，并进行相应处理。你中心已接受审计建议。

2. 平山县城镇供热有限公司现金、银行支付业务后附凭证存在没有银行对账单等任何原始记账资料的情况，建议你中心督促平山县城镇供热有限公司今后加强管理。你中心已接受审计建议。

III. Audit Findings and Suggestions

Audit Findings and Suggestions

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

- No tender for RMB 1,260,000.00.

On August 30, 2016, Xingtai Xuyang Anneng Thermal Co., Ltd. used the enterprise’s own fund and signed a contract with value of RMB 1,260,000.00 with Hebei Iron Works Engineering Co., Ltd, without going through tendering processes.

This is in violation of the "Law of the People's Republic of China on Tendering and Bidding" Chapter I Article III: "the following construction projects, including project investigation, design, construction, supervision and construction and related important equipment, materials, in the PRC, must be tendered: ... ... (c) projects that use loans from international organizations or foreign governments, assistance funds. "

It suggests that your Center should urge Xingtai Xuyang Anneng Thermal Limited to strictly abide by the tender and bidding law and the relevant provisions. Your center has accepted our audit suggestion.

- RMB 10,478,432.49 yuan counterpart funds is not fully funded.

As of December 31, 2016, the counterpart fund in the amount of RMB 10,478,432.49 yuan is not fully funded.The counterpart fund (self-financing) planned for Pingshan subproject in 2016 is RMB 25,216,000.00 yuan while the actual counterpart fund (self-financing) available is RMB 16,183,572.47 yuan, and non-available counterpart fund (self-financing) is RMB 9,032,427.53 yuan; the counterpart fund (self-financing) planned for  Xingtai subproject in 2016 is RMB 5,201,900.00 yuan while the actual counterpart fund (self-financing) available is RMB 3,755,895.04 yuan, and non-available counterpart fund (self-financing) is RMB 1,446,004.96 yuan.

This is in violation of Article 11 of "Interim Measures for the Financial Management of Loans and Grant from International Financial Institutions" (Ministry of Finance [2011] No. 10) issued by Ministry of Finance which states ‘The investment parties shall perform the contribution responsibilities in accordance with the agreement. The project company shall, in accordance with requirements of the relevant agreements and projects assessment, timely and adequately raise counterpart funds’.

According to Article 5 of the Audit Guidelines for Project Financed by Loans from the International Financial Institutions issued by the General Office of the National Audit Office of the PRC (No. 51 [1999] of the Foreign Affairs Office of the Audit Office) which states ‘when counterpart funds are not implemented or cannot be allocated in time, relevant departments should be responsible for developing detailed funding plan and requiring the fund be allocated in specified time’, it is recommended that the Center should urge the subproject companies to arrange funds as soon as possible. Your center has accepted our audit suggestion.

Pingshan County Urban and Township Heating Co., Ltd. allocated RMB 368,822.80 yuan and RMB 8,833,000.00 yuan counterpart funds available on March 31, 2017 and April 14, 2017, respectively. The required counterpart funds are fully allocated.

Xingtai Xuyang Anneng Thermal Power Co., Ltd. allocated RMB 1,500,000.00 yuan counterpart fund available on April 11, 2017. The required counterpart funds are fully available.

Issues on Project Management

1. RMB 30,000.00 yuan cash management is not standardized.

Zhangjiakou Dongyuan Heating Co., Ltd. paid in cash RMB 30,000.00 yuan to Hebei Runfeng Environmental Inspection Service Co., Ltd. for soil inspection fee at a sulfuric acid plant of the World Bank project.

This is in violation of Article 5 of the ‘Provisional Regulations on Cash Management of the People's Republic of China", the (1988)State Council Decree No. 12, which states "... using cash ... the starting point of RMB 1,000 yuan ’.

It is recommended that the Center urge Zhangjiakou Dongyuan Heating Company to enhance the management. Your center has accepted our audit suggestion.

2. Accounting Error of RMB 32,914,600.31 yuan.

See detailed corrected amount and comments in Table of Accounting Subject to Adjustments.

| Table of Accounting Subjects Adjustments |
| --- |
| Currency Unit：RMB yuan |
| Subjects | Chengde | Zhangjiakou | Xingtai | Pingshan | Total | Comments |
| Construction and Installation Work |  | -5,852,203.08 | -1,223,300.97 | 162,756.83 | -6,912,747.22 | (1). Accounting error in Zhangjiakou construction with two extra charges: RMB 9,677,458.41yuan and RMB 499,987.79yuan, and VAT undercount in the amount of RMB 4,325,243.12yuan; (2). Accounting error in Pingshan on undercount of VAT; (3). Accounting error in Xingtai in which booking Amortized Investment into Construction and Installation Work. |
| Amortized Investment | 73,495.62 | 210,566.14 | 1,388,158.28 | 12,899.96 | 1,685,120.00 | (1). Accounting error in Chengde and Zhangjiakou of VAT undercount; (2). Accounting error in Xingtai in which booking RMB 1,223,300.97 yuan into Construction and Installation Work and VAT undercount of RMB 164,857.31 yuan; (3). Accounting error in Pingshan on undercount of VAT of RMB 246.23 yuan, and booking error of interest earning of RMB 12,653.73 yuan. |
| Prepaid and Receivables | -1,564,034.16 |  |  |  | -1,564,034.16 | This transaction is in 2017. |
| Project Appropriation Funds | 73,495.62 | 4,535,809.26 |  | 163,003.06 | 4,772,307.94 | Undercount of VAT |
| Project Capital and Capital Surplus |  |  |  | 15,000,000.00 | 15,000,000.00 | Adjustment of project loan back to equity investment |
| Project Loan |  |  |  | -15,000,000.00 | -15,000,000.00 | Adjustment of project loan back to equity investment |
| Payable | -1,564,034.16 | -10,177,446.20 |  |  | -11,741,480.36 | (1). This transaction of Chengde is in 2017; (2). Two extra entries of payables by Zhangjiakou: RMB 9,677,458.41yuan and RMB 499,987.79 yuan. |
| Other Payables |  |  | 164,857.31 |  | 164,857.31 | It’s an error transferring VAT |
| Retained Earnings |  |  |  | 12,653.73 | 12,653.73 | Undercount of interest earnings |

The above acts violated the provisions of Article 9 of the Accounting Law of the PRC, which stipulates that all companies must conduct accounting, filling in accounting documents, registering accounting books and preparing financial and accounting reports in accordance with actual transactions.

According to Article 6 of the Audit Guidelines for Project Financed by Loans from International Financial Institutions issued by the General Office of the National Audit Office of the PRC (No. 51 [1999] of the Foreign Affairs Office of the Audit Office) which states “for cases of non-compliance, not allowed and inconsistent on accounting information processing, the project companies are required to made adjustments to the accounts”. It is recommended that the Center urge the project company to make adjustments to the relevant subjects. Your center has accepted our audit suggestion.

3. Over-count of Construction and Installation Work of RMB 10,177,446.20 yuan.

Zhangjiakou Dongyuan Heating Company over counted the construction and installation work of RMB 9,677,458.41 yuan. The Hebei Province Installation Engineering Co., Ltd. issued an invoice of RMB 40,000,000.00 yuan on heat pipe laying construction, but the actual bill of quantities is only RMB 30,322,541.59 yuan. The actual investment completed accounted is RMB 9,677,458.41 yuan  more than the bill of quantities.

Zhangjiakou Dongyuan Heating Company over counted RMB 499,987.79 yuan on construction. The first volume of Management Installation of Zhangjiakou Qiaodong District, central heating and affordable housing supporting facilities - Qiaodong District heat pipe network laying phase I measure bills of RMB 9,846,642.80 yuan while the actual audited number is RMB 9,346,655.01 yuan. There is over counting of RMB 499,987.79 yuan.

In according to the Article 14 of Notice of Interim Provisions on Audit Processing of Construction Projects (Jointly issued [1996] No. 105) published by the National Audit Office, the State Planning Commission, the Ministry of Finance, the State Economic and Trade Commission, the Ministry of Construction and the State Administration for Industry and Commerce, the over or under counting in construction settlement should be adjusted; If the construction companies has over paid construction work, it shall be refunded. If the construction companies are involved in using inferior materials and producing substandard goods, false reporting the completed work with large amount and serious circumstances, the company is subject to fine less than 20%. For substandard quality project, the responsibility should be identified by the relevant departments and repaired by the construction company in time and all involved expense should be paid by the responsible party. The Centre should urge Zhangjiakou Dongyuan Heating Co., Ltd. to make adjustment. Your center has accepted our audit suggestion.

Zhangjiakou Dongyuan Heating Co., Ltd. had completed relevant adjustments on April 19, 2017.

4. Not using a special account for settlement.

Chengde Heating Group Co., Ltd., Pingshan County Urban and Township Heating Co., Ltd., and Xingtai Xuyang Anneng Heat Co., Ltd. had signed on-lending agreements. As of December 31, 2016, all three project companies had not used the project special accounts.

This is in violation of the Article 34 of “International Financial Organizations and Foreign Government Loan or Grants Management Regulation” (2006, Ministry of Finance Decree No. 38) issued by Ministry of Finance: “During International Financial Organization Loan project implementation period, the project companies should independently establish separate account and financial management and improve the internal financial accounting system for project accounting in accordance with the national financial accounting system and specific requirements for accounting management of the loan project.

According to Article 53 of ‘International Financial Organizations and Foreign Government Loan Grants Management Measures’ (2006, Decree No. 38 of the Ministry of Finance) issued by the Ministry of Finance, “if the project company violates the provisions of Article 34 and Article 50 of these Measures, the Ministry of Finance shall order it to make corrections within a time limit and may impose penalties in accordance with the relevant laws and regulations on accounting management”. The Center should urge Chengde Heating Group Co., Ltd., Pingshan County Urban and Township Heating Co., and Xingtai Xuyang Anneng Heating Co., Ltd. to enable special accounts for settlement. Your center has accepted our audit suggestion.

Chengde Heating Group Co., Ltd., and Xingtai Xuyang Anneng Heating Co., Ltd. have opened a special account for settlement on January 1, 2017. Pingshan County Urban and Township Heating Co., Ltd. opened a special account in March 2017 for fund settlement.

5.Other Issues.

1. Pingshan County Urban and Township Heating Co., Ltd., Pingshan County Finance Bureau, The people’s Government of Pingshan County and China Agricultural Development Fund Construction Co., Ltd. signed the China Agricultural Development Fund Investment Agreement on November 17, 2015. The agreement requires 1.2% fixed gain per year and the government to take the right to repurchase (transferee) equity.

China Development Fund Co., Ltd., Zhangjiakou Dongshan Development and Investment Co., Ltd., Zhangjiakou Dongyuan Heating Co., Ltd., Zhangjiakou Qiaodong Finance Bureau jointly signed capital increment agreements on World Bank Financed Zhangjiakou Qiaodong Central Heating and Affordable Housing Supporting Facilities Project on December 28, 2015 and March 7, 2016, respectively. The agreements require 1.2% fixed gain per year and the Qiaodong District Finance Bureau to take the right to repurchase (transferee) equity.

The terms of redemption of fixed gain and priced shares timely in those two agreements have possible risks on legal and financial aspects. It is recommended that the Center urge Pingshan County Urban and Township Heating Co., Ltd., Zhangjiakou Dongyuan Heating Company to consult the relevant legal authorities. Your center has accepted our audit suggestion.

2. Pingshan County Urban and Township Heating Co., Ltd. lack voucher or any original supporting documents on cash and bank settlement. It is recommended that the Center urge the company to enhance the management in future. The Center has accepted the recommendation.