中华人民共和国河北省审计厅

Hebei Provincial Audit Office of the People’s Republic of China

审  计  报  告

Audit Report

冀审外资报〔2017〕5号

HEBEI AUDIT REPORT〔2017〕NO.5

项目名称：     世界银行贷款河北省农村新能源开发项目

Project Name:  Hebei Rural Renewable Energy Development Project Financed by the World Bank

贷 款 号：      8476-CN

Loan No. :       8476-CN

项目执行单位：  河北省利用世行贷款农村新能源开发项目办公室

Project Entity:   Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan

会计期间：      2013年1月1日至2016年12月31日

Accounting Period: January 1,2013--December 31,2016

目   录

Contents

一、审计师意见	1

I. Auditor’s Opinion	3

二、财务报表及财务报表附注	6

Ⅱ. Financial Statements and Notes to the Financial Statements	6

（一）资金平衡表	6

i. Balance Sheet	6

（二）项目进度表	8

ii. Summary of Sources and Uses of Funds by Project Component......8

（三）贷款协定执行情况表	10

iii. Statement of Implementation of Loan Agreement	10

（四）专用账户报表	11

iv. Special Account Statement	11

（五）财务报表附注	13

v. Notes to the Financial Statements	16

三、审计发现的问题及建议	19

III. Audit Findings and Recommendations................................................ 23

一、审计师意见

审计师意见

河北省利用世行贷款农村新能源开发项目办公室：

我们审计了世界银行贷款河北省农村新能源开发项目2016年12月31日的资金平衡表及截至该日同年度的项目进度表、贷款协定执行情况表和专用账户报表等特定目的财务报表及财务报表附注(第5页至第18页)。

（一）项目执行单位及河北省财政厅对财务报表的责任

编制上述财务报表中的资金平衡表、项目进度表及贷款协定执行情况表是你办的责任，编制专用账户报表是河北省财政厅的责任，这种责任包括：

1．按照中国的会计准则、会计制度和本项目贷款协定的要求编制项目财务报表，并使其实现公允反映；

2．设计、执行和维护必要的内部控制，以使项目财务报表不存在由于舞弊或错误而导致的重大错报。

（二）审计责任

我们的责任是在执行审计工作的基础上对财务报表发表审计意见。我们按照中国国家审计准则和国际审计准则的规定执行了审计工作，上述准则要求我们遵守审计职业要求，计划和执行审计工作以对项目财务报表是否不存在重大错报获取合理保证。

为获取有关财务报表金额和披露信息的有关证据，我们实施了必要的审计程序。我们运用职业判断选择审计程序，这些程序包括对由于舞弊或错误导致的财务报表重大错报风险的评估。在进行风险评估时，为了设计恰当的审计程序，我们考虑了与财务报表相关的内部控制，但目的并非对内部控制的有效性发表意见。审计工作还包括评价所选用会计政策的恰当性和作出会计估计的合理性，以及评价财务报

表的总体列报。

我们相信，我们获取的审计证据是适当的、充分的，为发表审计意见提供了基础。

（三）审计意见

我们认为，第一段所列财务报表在所有重大方面按照中国的会计准则、会计制度和本项目贷款协定的要求编制，公允反映了世界银行贷款河北省农村新能源开发项目 2016年12月31日的财务状况及截至该日同年度的财务收支、项目执行和专用账户收支情况。

（四）其他事项

我们审查了本期内由省财政厅报送给世界银行的第HB001号提款申请书及所附资料。我们认为，这些资料均符合贷款协议的要求，可以作为申请提款的依据。

本审计师意见之后，共同构成审计报告的还有两项内容：财务报表及财务报表附注和审计发现的问题及建议。

中华人民共和国河北省审计厅

2017年6月29日

地址：中国河北省石家庄市友谊南大街195号

邮政编码：050051

电话：86-311-88606172

传真：86-311-88606120

#### I. Auditor’s Opinion

Auditor’s Opinion

To Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan :

We have audited the special purpose financial statements (from page 5 to page 18) of Hebei Rural Renewable Energy Development Project Financed by the World Bank, which comprise the Balance Sheet as of December 31, 2016, the Summary of Sources and Uses of Funds by Project Component, the Statement of Implementation of Loan Agreement and the Special Account Statement for the year then ended, and Notes to the Financial Statements.

Project Entity and Hebei Provincial Finance Department's Responsibility for the Financial Statements

The preparation of the Balance Sheet, the Summary of Sources and Uses of Funds by Project Component and the Statement of Implementation of Loan Agreement is the responsibility of your entity, while the preparation of the Special Account Statement is the responsibility of Hebei Provincial Finance Department, which includes:

i. Preparing and fair presenting the accompanying financial statements in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement;

ii. Designing, implementing and maintaining necessary internal control to ensure that the financial statements are free from material misstatement, whether due to fraud or error.

Auditor’s Responsibility

Our responsibility is to express an opinion on these financial statements based on our audit. We conducted our audit in accordance with the Government Auditing Standards of the People’s Republic of China and International Standards on Auditing. Those standards require that we comply with ethical requirements and plan and perform the audit to obtain reasonable assurance about whether the financial statements are free from material misstatement.

An audit involves performing procedures to obtain audit evidence about the amounts and disclosures in the financial statements. The procedures selected depend on the auditor’s judgment, including the assessment of the risks of material misstatement of the financial statements, whether due to fraud or error. In making those risk assessments, the auditor considers internal control relevant to the entity’s preparation and fair presentation of the financial statements in order to design audit procedures that are appropriate in the circumstances, but not for the purpose of expressing an opinion on the effectiveness of the entity’s internal control. An audit also includes evaluating the appropriateness of accounting policies used and the reasonableness of accounting estimates made by management, as well as evaluating the overall presentation of the financial statements.

We believe that the audit evidence we have obtained is appropriate and sufficient to provide a basis for our audit opinion.

Opinion

In our opinion, the financial statements identified in the first paragraph present fairly, in all material respects, financial position of He Bei Rural Renewable Development Project Financed by the World Bank as of December 31, 2016, its financial receipts and disbursements, the project implementation and the receipts and disbursements of the special account for the year then ended in accordance with Chinese accounting standards and system, and the requirements of the project loan agreement.

Other Matter

We also examined the withdrawal application No.HB001 and the attached documents submitted to the World Bank during the period. In our opinion, those comply with the project loan agreement and can serve as basis for loan withdrawal.

The audit report consists of the Auditor’s Opinion and two more parts hereinafter: Financial Statements and Notes to the Financial Statements, Audit Findings and Recommendations.

Hebei Provincial Audit Office of the People’s Republic of China

June 29, 2017

Address: No. 195 South Youyi Street, Shijiazhuang City, Hebei Province, P.R. China

Postcode: 050051

Tel.: 86-311-88606172

Fax: 86-311-88606120

The English translation is for the convenience of report users; Please take the Chinese audit report as the only official version.

二、财务报表及财务报表附注

Ⅱ. Financial Statements and Notes to the Financial Statements

（一）资金平衡表

i. Balance Sheet

资 金 平 衡 表

BALANCE SHEET

2016年12月31日

(As of December 31, 2016)

项目名称：世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：河北省利用世行贷款农村新能源开发项目办公室

Prepared by: Rural Renewable Energy Development Project Management Office of          货币单位：人民币元

Hebei Province Using the World Bank Loan                                   Currency Unit: RMB Yuan

| 资 金 占 用 Application of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance | 资 金 来 源 Sources of Fund | 行次Line No. | 期初数 Beginning Balance | 期末数 Ending Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 一、项目支出合计 Total Project Expenditures | 1 | 0.00 | 50,243,217.56 | 一、项目拨款合计 Total Project Appropriation Funds | 28 | 0.00 | 70,315,826.84 |
| 1. 交付使用资产 Fixed Assets Transferred | 2 | - | - | 二、项目资本与项目资本公积 Project Capital and Capital Surplus | 29 | - | - |
| 2. 待核销项目支出 Construction Expenditures to be Disposed | 3 | - | - | 其中:捐赠款 Including: Grants | 30 | - | - |
| 3. 转出投资 Investments Transferred-out | 4 | - | - | 三、项目借款合计 Total Project Loan | 31 | 0.00 | 51,705,497.22 |
| 4. 在建工程 Construction in Progress | 5 | 0.00 | 50,243,217.56 | 1. 项目投资借款 Total Project Investment Loan | 32 | 0.00 | 51,705,497.22 |
| 二、应收生产单位投资借款 Investment Loan Receivable | 6 | - | - | (1) 国外借款 Foreign Loan | 33 | 0.00 | 51,705,497.22 |
| 其中:应收生产单位世行贷款 Including: World Bank Investment Loan Receivable | 7 | - | - | 其中:国际开发协会 Including: IDA | 34 | - | - |
| 三、拨付所属投资借款 Appropriation of Investment Loan | 8 | - | - | 国际复兴开发银行 IBRD | 35 | 0.00 | 51,705,497.22 |
| 其中:拨付世行贷款 Including :Appropriation of World Bank Investment Loan | 9 | - | - | 技术合作信贷 Technical Cooperation | 36 | - | - |
| 四、器材 Equipment | 10 |  |  | 联合融资 Co- Financing | 37 | - | - |
| 其中:待处理器材损失 Including: Equipment Losses in Suspense | 11 | - | - | (2) 国内借款 Domestic Loan | 38 | - | - |
| 五、货币资金合计 Total Cash and Bank | 12 | 0.00 | 55,147,822.98 | 2. 其他借款 Other Loan | 39 | - | - |
| 1. 银行存款 Cash in Bank | 13 | 0.00 | 55,147,822.98 | 四、上级拨入投资借款 Appropriation of Investment Loan | 40 | - | - |
| 其中:专用账户存款 Including: Special Account | 14 | 0.00 | 46,070,538.13 | 其中:拨入世行贷款 Including: World Bank Loan | 41 | - | - |
| 2. 现金 Cash on Hand | 15 |  |  | 五、企业债券资金 Bond Fund | 42 | - | - |

后续（To be continued）

| 六、预付及应收款合计 Total Prepaid and Receivable | 16 | 0.00 | 19,293,771.19 | 六、待冲项目支出 Construction Expenditures to be Offset | 43 | - | - |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 其中:应收世行贷款利息 Including: World Bank Loan Interest Receivable | 17 | - | - | 七、应付款合计 Total Payable | 44 | 0.00 | 2,656,566.83 |
| 应收世行贷款承诺费 World Bank Loan Commitment Fee Receivable | 18 | - | - | 其中:应付世行贷款利息 Including: World Bank Loan Interest Payable | 45 | - | - |
| 应收世行贷款资金占用费 World Bank Loan Service- Fee Receivable | 19 | - | - | 应付世行贷款承诺费 World Bank Loan Commitment Fee Payable | 46 | - | - |
| 七、有价证券 Marketable Securities | 20 | - | - | 应付世行贷款资金占用费 World Bank Loan Service Fee Payable | 47 | - | - |
| 八、固定资产合计 Total Fixed Assets | 21 | 0.00 | 5,250.47 | 八、未交款合计 Other Payables | 48 | - | - |
| 固定资产原价 Fixed Assets, Cost | 22 | 0.00 | 7,398.00 | 九、上级拨入资金 Appropriation of Fund | 49 | - | - |
| 减:累计折旧 Less: Accumulated Depreciation | 23 | - | 2,147.53 - | 十、留成收入 Retained Earnings | 50 |  | 12,171.31 |
| 固定资产净值 Fixed Assets, Net | 24 | 0.00 | 5,250.47 |  |  | - | - |
| 固定资产清理 Fixed Assets Pending Disposal | 25 | - | - |  |  | - | - |
| 待处理固定资产损失 Fixed Assets Losses in Suspense | 26 | - | - |  |  | - | - |
| 资金占用合计 Total Application of Fund | 27 | 0.00 | 124,690,062.20 | 资金来源合计 Total Sources of Fund | 51 | 0.00 | 124,690,062.20 |

- 项目进度表

ii. Summary of Sources and Uses of Funds by Project Component

项 目 进 度 表（一）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅰ

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：河北省利用世行贷款农村新能源开发项目办公室

Prepared by: Rural Renewable Energy Development Project Management Office of       货币单位：人民币元

Hebei Province Using the World Bank Loan                                Currency Unit: RMB Yuan

|  | 本期 Current Period | 累计 Cumulative |
| --- | --- | --- |
|  | 本期计划额 Current Period Budget | 本期发生额 Current Period Actual | 本期完成比 Current Period % Completed | 项目总计划额 Life of PAD | 累计完成额 Cumulative Actual | 累计完成比 Cumulative % Completed |
| 资金来源合计 Total Sources of Funds | 755,825,900.00 | 122,021,324.06 | 16.14% | 939,051,300.00 | 122,021,324.06 | 12.99% |
| 一.国际金融组织贷款 International Financing | 368,429,700.00 | 51,705,497.22 | 14.03% | 436,150,000.00 | 51,705,497.22 | 11.85% |
| 1. IBRD | 368,429,700.00 | 51,705,497.22 | 14.03% | 436,150,000.00 | 51,705,497.22 | 11.85% |
| 二.配套资金 Counterpart Financing (注一) | 387,396,200.00 | 70,315,826.84 | 18.15% | 502,901,300.00 | 70,315,826.84 | 13.98% |
| 政府配套 Government Counterpart Funds | 180,337,100.00 | 21,430,000.00 | 11.88% | 228,050,000.00 | 21,430,000.00 | 9.40% |
| 自筹资金 Project Entities Funds | 207,059,100.00 | 48,885,826.84 | 23.61% | 274,851,300.00 | 48,885,826.84 | 17.79% |
| 资金运用合计 Total Application of Funds | 755,829,300.00 | 50,243,217.56 | 6.65% | 939,051,300.00 | 50,243,217.56 | 5.35% |
| (按项目内容 by Project Component)(注二) |  |  |  |  |  |  |
| 1.沼气工程的管理和可再生能源的供应Large-scale Biogas Facilities Management & Renewable Energy Supply in Rural Areas | 705,589,600.00 | 46,546,720.34 | 6.60% | 871,304,700.00 | 46,546,720.34 | 5.34% |
| 技术支持、项目管理和监测 Technical Support, Project Management & Monitoring | 14,213,700.00 | 550,000.00 | 3.87% | 35,441,000.00 | 550,000.00 | 1.55% |
| 3.先征费Front-End Fees | 1,091,700.00 | 1,239,988.75 | 113.58% | 1,090,375.00 | 1,239,988.75 | 113.72% |
| 承诺费和利息 Commitment Fees & Interest | 34,934,300.00 | 1,906,508.47 | 5.46% | 31,215,225.00 | 1,906,508.47 | 6.11% |
| 5.利率上下限的溢价The Premium to the Lower Limit of Interest Rates | - | - |  | - | - | - |
| 差异 Difference | - | 71,778,106.50 |  | - | 71,778,106.50 | - |
| 1. 应收款变化 Change in Receivables | - | 19,293,771.19 | - | - | 19,293,771.19 | - |
| 2. 应付款变化 Change in Payables | - | -2,656,566.83 | - | - | -2,656,566.83 | - |
| 3. 货币资金变化 Change in Cash and Bank | - | 55,147,822.98 | - | - | 55,147,822.98 | - |
| 4. 其它 Other |  | -6,920.84 |  |  | -6,920.84 |  |

项 目 进 度 表（二）

SUMMARY OF SOURCES AND USES OF FUNDS

BY PROJECT COMPONENT Ⅱ

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：河北省利用世行贷款农村新能源开发项目办公室

Prepared by: Rural Renewable Energy Development Project Management Office of                                              货币单位：人民币元

Hebei Province Using the World Bank Loan                                                                               Currency Unit: RMB Yuan

| 项目内容 Project Component | 项目支出 Project Expenditure |
| --- | --- |
|  | 累计支出 Cumulative Amount | 已交付资产 Assets Transferred | 在建工程 Work in Progress | 待核销项目支出Construction Expenditures to be Disposed | 转出投资Investments Transferred-out |
|  |  | 固定资产 Fixed Asset | 流动资产 Current Asset | 无形资产 Intangible Asset | 递延资产 Deferred Asset |  |  |  |
| 1.沼气工程的管理和可再生能源的供应Large-Scale Biogas Facilities Management & Renewable Energy Supply in Rural Areas | 46,546,720.34 | - | - | - | - | 46,546,720.34 | - | - |
| 2.技术支持、项目管理和监测Technical Support, Project Management & monitoring | 550,000.00 | - | - | - | - | 550,000.00 | - | - |
| 3.先征费Front-End Fees | 1,239,988.75 | - | - | - | - | 1,239,988.75 | - | - |
| 4.承诺费和利息Commitment Fees & Interest | 1,906,508.47 | - | - | - | - | 1,906,508.47 | - | - |
| 5.利率上下限的溢价The Premium to the Lower Limit of Interest Rates | - | - | - | - | - | - | - | - |
| 合计Total | 50,243,217.56 | - | - | - | - | 50,243,217.56 | - | - |

- 贷款协定执行情况表

iii. Statement of Implementation of Loan Agreement

贷 款 协 定 执 行 情 况 表

STATEMENT OF IMPLEMENTATION OF LOAN AGREEMENT

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北省农村新能源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

编报单位：河北省利用世行贷款农村新能源开发项目办公室

Prepared by: Rural Renewable Energy Development Project Management Office of                   货币单位：美元/人民币元

Hebei Province Using the World Bank Loan                                             Currency Unit: USD/ RMB Yuan

| 类 别 Category | 核定贷款金额 Loan Amount 美元 USD | 本年度提款数 Current-period Withdrawals | 累计提款数 Cumulative Withdrawals |
| --- | --- | --- | --- |
|  |  | 美元 USD | 折合人民币 RMB | 美元 USD | 折合人民币 RMB |
| 本项目第一部分中的货物和工程Goods and Works for Component Ⅰ | 63,964,000.00 | - | - | - | - |
| 本项目第二部分中的货物、工程、非咨询服务、咨询服务和培训Goods, works, non-consulting services, consulting services and training for Component Ⅱ | 2,240,000.00 | - | - | - | - |
| 3.先征费Front-End Fees | 178,750.00 | 178,750.00 | 1,239,988.75 | 178,750.00 | 1,239,988.75 |
| 4.承诺费和利息Commitment Fees & Interest | 5,117,250.00 | 274,831.84 | 1,906,508.47 | 274,831.84 | 1,906,508.47 |
| 5.利率上下限的溢价The Premium to the Lower Limit of Interest Rates | - | - | - | - | - |
| 6.专用帐户Special Account | - | 7,000,000.00 | 48,559,000.00 | 7,000,000.00 | 48,559,000.00 |
| 合计Total | 71,500,000.00 | 7,453,581.84 | 51,705,497.22 | 7,453,581.84 | 51,705,497.22 |

美元与人民币兑换率为:1美元=6.9370人民币(Exchange Rate :USD 1=RMB 6.9370 yuan)

（四）专用账户报表

iv. Special Account Statement

专 用 账 户 报 表

SPECIAL ACCOUNT STATEMENT

本期截至2016年12月31日

(For the period ended December 31, 2016）

项目名称：世界银行贷款河北省农村新能    源开发项目

Project Name: Hebei Rural Renewable Energy Development Project Financed by the World Bank

贷款号：8476-CN

Loan No.:8476-CN

编报单位：河北省财政厅

开户银行名称：交通银行河北省分行营业部

Depository Bank:  Bank of Communications. Shijiazhuang Branch

账号：131707630142016000821

Account No. : 131707630142016000821

货币种类：美元

Currency: USD

Prepared by: The Finance Department of Hebei Province

| A部分：本期专用账户收支情况 Part A-Account Activity for the Current Period | 金 额 Amount |
| --- | --- |
| 期初余额 Beginning Balance | 0.00 |
| 增加： Add: |  |
| 本期世行回补总额 Total Amount Deposited this Period by World Bank | 7,000,000.00 |
| 本期利息收入总额（存入专用账户部分） Total Interest Earned this Period if Deposited in Special Account | 1,769.55 |
| 本期不合格支出归还总额 Total Amount Refunded this Period to Cover Ineligible Expenditures | - |
| 减少： Deduct: |  |
| 本期支付总额 Total Amount Withdrawn this Period | 360,477.61 |
| 本期未包括在支付额中的服务费支出 Total Service Charges this Period if not Included in Above Amount Withdrawn | 15.00 |
| 期末余额 Ending Balance | 6,641,276.94 |

后续（To be continued）

| B部分：专用账户调节 Part B-Account Reconciliation | 金 额 Amount |
| --- | --- |
| 1. 世行首次存款总额 Amount Advanced by World Bank | 7,000,000.00 |
| 减少： Deduct: | - |
| 2. 世界银行回收总额 Total Amount Recovered by World Bank | - |
| 3. 本期期末专用账户首次存款净额 Outstanding Amount Advanced to the Special Account at the End of this Period | 7,000,000.00 |
| 4. 专用账户期末余额 Ending Balance of Special Account | 6,641,276.94 |
| 增加： Add: | - |
| 5. 截至本期期末已申请报账但尚未回补金额 Amount Claimed but not yet Credited at the End of this Period |  |
| 申请书号 Application No. | 金额 Amount | - |
|  |  | - |
|  |  | - |
| 6. 截至本期期末已支付但尚未申请报账金额 Amount Withdrawn but not yet Claimed at the End of this Period | 360,477.61 |
| 7. 服务费累计支出（如未含在5和6栏中） Cumulative Service Charges (If not Included in Item 5 or 6) | 15.00 |
| 减少： Deduct: | - |
| 8. 利息收入（存入专用账户部分） Interest Earned (If Included in Special Account) | 1,769.55 |
| 9. 本期期末专用账户首次存款净额 Total Advance to the Special Account Accounted for at the End of this Period | 7,000,000.00 |

（五）财务报表附注

财务报表附注

1.项目概况

河北省农村新能源开发项目贷款号为8476-CN，旨在通过该项目的实施，示范可持续发展的大型沼气生产和利用，用于改善农村地区环境污染及为河北省农村地区提供清洁能源。本项目涉及5个县市，主要项目内容包括两部分，一是农村地区大型沼气工程的开发及持续管理，充分地利用农村地区秸秆、畜禽粪便等生产沼气从而解决当地农村居民炊事用能。项目拟建设沼气工程6处，年产沼气4,200.47万立方米，年消耗秸秆22.17万吨，处理畜禽粪便24.16万吨，尿液和冲洗水36.63万吨。二是技术支持、项目管理和监测，包括技术服务、培训和推广、监测和评价以及项目管理。项目协议于2015年4月16日签订，2015年6月29日生效，预计2020年12月31日前关闭。项目计划总投资为人民币9.39亿元，其中世界银行贷款总额为7,150.00万美元，折合人民币4.36亿元。

2. 财务报表编制范围

本财务报表的编制范围包括河北省项目办、5个子项目单位的财务报表及省财政厅专用账户报表。

3. 主要会计政策

3.1本项目财务报表按照财政部《世界银行贷款项目会计核算办法》（财际字〔2000〕13号）的要求编制。

3.2会计核算年度采用公历年制，即公历每年1月1日至12月31日。

3.3本项目会计核算以“权责发生制”作为记账原则，采用借贷复式记账法记账，以人民币为记账本位币。

3.4 按照中国人民银行2016年12月31日汇率，即USD1=人民币6.9370元。

4.报表科目说明

4.1项目支出

2013-2016年项目支出人民币50,243,217.56元，累计支出人民币50,243,217.56元，占总投资计划的5.35%。

4.2货币资金

2016年12月31日货币资金余额为人民币55,147,822.98元，其中专用账户存款折合人民币46,070,538.13元。

4.3预付及应收款

2016年12月31日余额为人民币19,293,771.19元，主要是：土建设备预付款及各单位环评、社评、可研等费用。

应收款主要是审计调增12,371,454.77元。

4.4项目拨款

2016年12月31日余额为人民币70,315,826.84元，其中：政府配套资金21,430,000.00元、企业自筹资金48,885,826.84元。

截至2016年12月31日项目计划配套资金总额人民币387,396,200.00元，落实配套资金70,315,826.84元，占计划的18.15%。

4.5项目借款

2016年12月31日余额为人民币51,705,497.22元，其中：国际复兴开发银行贷款额为7,453,581.84美元，折合人民币51,705,497.22元。

截至2016年12月31日，累计提取世界银行贷款资金7,453,581.84美元，占贷款总额的10.42%。其中：先征费累计提款178,750.00美元，占该类计划的100%；承诺费和利息累计提款274,831.84美元，占该类计划的5.37%；专用账户周转金提款7,000,000.00美元。

4.6应付款

2016年12月31日余额为人民币2,656,566.83元，主要是应付工程款。

4.7留成收入

2016年12月31日余额为人民币12,171.31元，是专用账户利息收入。

5.专用账户使用情况

本项目专用账户设在交通银行河北省分行营业部，账号为 131707630142016000821，币种为美元。专用账户首次存款 7,000,000.00美元。2016年年初余额0.00美元，本年度回补7,000,000.00美元，利息收入1,769.55美元，本年度支付360,477.61美元，本年度未包括在支付额中的服务费支出15.00美元，年末余额6,641,276.94美元。

(V) Notes to the Financial Statements

Notes to the Financial Statements

1. Project Overview

Hebei Rural Renewable Energy Development Project (Loan No. 8476-CN) is to demonstrate sustainable biogas production and utilization to reduce environmental pollution and supply clean energy in rural areas of Hebei Province. This Project covers 5 counties/cities and mainly consists of two components. Component I: Large-scale biogas project development and continuity management in rural areas, it is effectively to convert crop residue and livestock manure in rural areas to biogas to meet the energy needs for cooking for local rural residents. It is planned to construct the biogas projects at 6 places, generating 42,004,700 m3 of biogas annually, using 221,700 tons of crop residue annually, disposing 241,600 tons of livestock manure and 366,300 tons of urine and flushing water annually. Component II: Technical support, project management and monitoring, including technology services, training, promotion, monitoring, assessment and project management. Project Agreement is signed on April 16, 2015 and came into effect on June 29, 2015 and is expected to be closed prior to December 31, 2020. Project total investment is planned to be RMB 939 million, including total Word Bank loan USD 71.5 million, converting into RMB 436 million.

2. Consolidation Scope of the Financial Statements

The scope of preparation of financial statements covers the financial statements prepared by Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan and 5 subproject units, and Special Account Statement prepared by the Finance Department of Hebei Province.

3.Accounting Policies

3.1 The Financial Statements of the project were prepared according to the requirements of Accounting Methods for the World Bank Financed Project（Caijizi[2000]No.13）.

3.2 In accounting practice, the Gregorian calendar year is adopted as the fiscal year from January 1 to December 31.

3.3 The accrual basis and the debit/credit double entry bookkeeping method are adopted. RMB is used as the recording currency of bookkeeping.

3.4 The exchange rate adopted in the financial statements was the exchange rate on December 31, 2016 of the People’s Bank of China, which is USD 1= RMB6.9370 yuan.

4. Explanation of Subjects

4.1 Total Project Expenditures

Project expenditure from 2013 to 2016 was RMB 50,243,217.56 yuan, and the cumulative expenditure was RMB 50,243,217.56 yuan, accounting for 5.35% of the total investment plan.

4.2 Cash and Bank

The balance of cash and bank on December 31, 2016 was RMB 55,147,822.98 yuan, including RMB 46,070,538.13 yuan in special account.

4.3 Prepaid and Receivable

The balance on December 31, 2016 was RMB 19,293,771.19 yuan, mainly used for advance payment for civil work equipments and the expenses for environment assessment, social assessment and feasibility study.

Receivable RMB 12,371,454.77 yuan was mainly from increase after auditing.

4.4 Project Appropriation Funds

The balance on December 31, 2016 was RMB 70,315,826.84 yuan, including the government counterpart financing of RMB 21,430,000.00 yuan, enterprise self-financing of RMB 48,885,826.84 yuan.

Up to December 31, 2016, total counterpart financing of current period budget was RMB 387,396,200.00 yuan and the actual cumulative allocated funds were RMB 70,315,826.84 yuan, accounting for 18.15%.

4.5 Project Loan

The balance on December 31, 2016 was RMB 51,705,497.22 yuan, including International Bank for Reconstruction and Development (IBRD) of USD 7,453,581.84, converting to RMB 51,705,497.22 yuan.

Up to December 31, 2016, cumulative withdrawal of WB loan was USD 7,453,581.84, accounting for 10.42% of total loan amount, including, cumulative withdrawals of Front-end Fee USD 178,750.00, accounting for 100% of total loan amount of this category; cumulative withdrawals of commitment fee and interest USD 274,831.84, accounting for 5.37% of total loan amount of this category; and withdrawals of working funds of Special Account USD 7,000,000.00.

4.6 Payable

The balance on December 31, 2016 was RMB 2,656,566.83 yuan, mainly the payable construction payment.

4.7 Retained earnings

The balance on December 31, 2016 was RMB 12,171.31 yuan, mainly the interest earned of Special Account.

5. Special Account

The depository bank of Special Account of the project: Bank of Communications, Shijiazhuang Branch; Account No.: 131707630142016000821; Currency: USD. Amount Advanced by World Bank: USD 7,000,000.00. Beginning Balance of year 2016: USD 0.00; Total Amount Deposited of this year: USD 7,000,000.00; Total Interest Earned: USD 1,769.55; Total Amount Withdrawn of this year: USD 360,477.61; Total Service Charges of this year if not included in Above Amount Withdrawn: USD 15.00; Ending Balance of this year: USD 6,641,276.94.

三、审计发现的问题及建议

审计发现的问题及建议

除对财务报表进行审计并发表审计意见外，审计中我们还关注了项目执行过程中相关单位国家法规和项目贷款协定遵守情况、内部控制和项目管理情况、项目绩效等情况。我们发现存在如下问题：

（一）违反国家法规或贷款协定的问题

1. 挪用配套资金人民币19,671,454.77 元。

临漳县利用世行贷款建设秸秆沼气联户供气及沼肥综合利用项目挪用财政配套资金人民币6,000,000.00 元；唐山遵化市利用世行贷款建设大型畜禽粪便及秸秆沼气工程项目挪用财政配套资金人民币6,130,000.00 元；承德县利用世行贷款建设秸秆沼气联户供气及沼肥综合利用项目挪用财政配套资金人民币7,535,580.45元；唐山玉田县利用世行贷款建设兴田园生态农场沼气资源综合开发利用项目挪用资金人民币5,874.32元。

上述做法违反了《河北省利用世行贷款农村新能源开发项目管理办法（暂行）》第五条“该项目所借贷款和各级政府配套资金性质均为涉农专项资金，应规范管理、专款专用；企业自筹配套资金足额到位，接受监督。”的规定。

根据《审计署办公厅关于国际金融组织贷款项目审计处理指导原则的通知》(审计办外资发[1999]51号)第三条“对挪用、滞留的项目资金，应责成项目单位或主管部门立即收回并归还原资金渠道，或即时拨付给资金使用单位”的规定，建议河北省利用世行贷款农村新能源开发项目办公室督促项目单位立即收回挪用资金归还至项目专用账户。你办已接受审计建议。

截至2017年3月28日临漳县利用世行贷款建设秸秆沼气联户供气及沼肥综合利用项目将人民币6,000,000.00元归还至该项目专用账户；截至2017年6月6日承德县利用世行贷款建设秸秆沼气联户供气及沼肥综合利用项目将人民币535,580.45元归还至该项目专用账户；截至2017年6月13日唐山遵化市利用世行贷款建设大型畜禽粪便及秸秆沼气工程项目将人民币6,130,000.00 元归还至该项目专用账户。

2. 唐山玉田县利用世行贷款建设兴田园生态农场沼气资源综合开发利用项目招投标工作违规。

经查看唐山玉田县利用世行贷款建设兴田园生态农场沼气资源综合开发利用项目勘察、设计招投标文件及评标报告发现：招标代理公司中仪国际招标公司在做招标文件时，有很明显的错误；中标单位中国城市建设研究院有限公司文件组装混乱，未按要求组装文件，该中标单位联合体成员北京中地大工程勘察设计研究院有限责任公司未提供近三年财务审计报告、勘察内容的人员配备和业绩资料，并且该单位提供的投标文件中的业绩部分未能达到得高分的标准。

上述做法分别违反了《中华人民共和国招投标法》第十三条“招标代理机构是依法设立、从事招标代理业务并提供相关服务的社会中介组织。招标代理机构应当具备下列条件：......(二)有能够编制招标文件和组织评标的相应专业力量；......”、第二十七条“投标人应当按照招标文件的要求编制投标文件。投标文件应当对招标文件提出的实质性要求和条件作出响应。招标项目属于建设施工的，投标文件的内容应当包括拟派出的项目负责人与主要技术人员的简历、业绩和拟用于完成招标项目的机械设备等。”、第四十条“评标委员会应当按照招标文件确定的评标标准和方法，对投标文件进行评审和比较。”的规定。建议河北省利用世行贷款农村新能源开发项目办公室报请世行，加强对招标代理机构的审查，并监督该项目单位严格按照上述规定组织招投标工作，规范项目管理，杜绝此类事件发生。你办已接受审计建议。

（二）项目管理方面存在的问题

1.  建设工程勘察合同签订不合规。

玉田义和园生态农业有限公司与北京中地大工程勘察设计研究院有限责任公司，签订的玉田县利用世行贷款建设兴田园生态农场沼气资源综合开发利用项目建设工程勘察合同，无签订日期；未约定开工日期及提交勘察成果资料的日期。

上述做法违反了《合同法》第二章 合同的订立 第十二条“合同的内容由当事人约定，一般包括以下条款：...... (六)履行期限、地点和方式；......”、第十六章 建设工程合同 第二百七十四条“勘察、设计合同的内容包括提交有关基础资料和文件(包括概预算)的期限、质量要求、费用以及其他协作条件等条款。”的规定。

根据《合同法》第四章 合同的履行 第六十一条“合同生效后，当事人就质量、价款或者报酬、履行地点等内容没有约定或者约定不明确的，可以协议补充；不能达成补充协议的，按照合同有关条款或者交易习惯确定。”的规定， 建议河北省利用世行贷款农村新能源开发项目办公室监督该项目单位严格按照上述规定组织签订合同，加强对项目管理和监督检查。你办已接受审计建议。

2、未取得土地证。

截至2017年4月1日，河北润泽致民农业科技股份有限公司承担的临漳县利用世行贷款建设秸秆沼气联户供气及沼肥利用项目使用的70亩土地，未取得国有土地使用权证。建议河北省利用世行贷款农村新能源开发项目办公室督促该项目单位尽快办理国有土地使用权证。你办已接受审计建议。

3、河北省利用世行贷款农村新能源开发项目办公室未尽职尽责。

由于河北省利用世行贷款农村新能源开发项目办公室（以下简称省项目办）未严格执行《河北省利用世行贷款农村新能源开发项目管理办法（暂行）》第五条“该项目所借贷款和各级政府配套资金性质均为涉农专项资金，应规范管理、专款专用；企业自筹配套资金足额到位，接受监督。”、《河北省农村新能源开发项目财务管理手册》第七条“ ...... 5. 组织项目土建工程、设备、咨询采购以及相应的招标、评标、合同谈判及授予。”、 及由省项目办制定的《子项目施工进度与质量检查核实办法》第二章 第六条“检查核实的内容包括：......（二）项目采购合规情况；......（五）项目招标代理公司和贷款招标采购的合规性；...... ”的规定，对子项目单位发生的上述（一）的问题和（二）第1条问题未尽到及时发现并督促纠正的职责。该问题将移交河北省农业厅处理。

- 项目绩效方面存在的问题

经对五个子项目审计发现，各个项目工程进度缓慢，除临漳县利用世行贷款建设秸秆沼气联户供气及沼肥综合利用项目开工外，其它项目均未开工，造成大量资金闲置。建议河北省利用世行贷款农村新能源开发项目办公室积极帮助企业解决困难，推动项目的顺利开展。你办已接受审计建议。

III. Audit Findings and Recommendations

Audit Findings and Recommendations

In addition to performing the audit and expressing an opinion on the financial statements, we also make observations with respect to compliance with applicable provisions of state laws and regulations and the loan agreement of the relevant entities, its internal financial control and project management, project performance and the follow-up of previous recommendations during the project implementing process. We found the following issues:

Non-compliance with state laws and regulations or the applicable provisions of the loan agreement

1. Misappropriated counterpart financing of RMB 19,671,454.77 yuan

Linzhang county using WB loan to build straw biogas joint supply and biogas slurry utilization project, which misappropriated counterpart financing of RMB6,000,000.00 yuan;Zunhua city, Tangshan using WB loan to build large animal manure and crop residue biogas project, which misappropriated counterpart financing of RMB6,130,000.00 yuan; Chengde county using WB loan to build straw biogas joint supply and biogas slurry utilization project , which misappropriated counterpart financing of RMB7,535,580.45 yuan; Yutian county, Tangshan using WB loan to build biogas development and utilization project in Xingtianyuan Ecological Farm, which misappropriated fund of RMB 5,874.32 yuan.

The above practice violated the provision of Article 5 “The WB loan of the project and the counterpart financing provided by governments at each level are of special fund earmarked for agriculture, should be administrated normatively and used for specified purpose; self-raised counterpart financing should be fully funded and receive supervision.” set forth in Administrative Measures of Rural Renewable Energy Development Project Management of Hebei Province Using the World Bank Loan (Interim).

According to provision of Article 3 “For embezzled/detained project fund, instruct project units or competent authority should instantly withdraw and refund it back to original account or appropriate it to fund using unit.” in Notice of CNAO General Office on Governing Principles in Dealing with Audit Process of International Financial Organization Loan Project (S.J.B.W.Z.F.[1999]No.51), we suggested that Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan supervise and urge project units to instantly withdraw and refund the embezzled fund back to the special account. Your office accepted the suggestion.

Up to March 28, 2017, Linzhang county (using WB loan to build straw biogas joint supply and biogas slurry utilization project) has refunded RMB 6,000,000.00 yuan back to the project special account; up to June 6, 2017, Chengde county (using WB loan to build straw biogas joint supply and biogas slurry utilization project) has refunded RMB 535,580.45 yuan back to the project special account; Up to June 13, 2017, Zunhua, Tangshan (using WB loan to build large animal manure and crop residue biogas project) has refunded RMB 6,130,000.00 yuan back to the project special account.

2. Yutian county, Tangshan has violation in the tendering process of using WB loan to build biogas development/utilization project in Xingtianyuan Ecological Farm

After reviewing the survey/design tendering documents and bid evaluation report regarding Yutian county, Tangshan using WB loan to build biogas development/utilization project in Xingtianyuan Ecological Farm, we found that the tendering agency, Instrimpex International Tendering Company, has made obvious mistake when preparing tendering documents; the successful bidder, China Urban Construction Design & Research Institute Co., Ltd., had bad documents preparation and failed to prepare documents as required; and its member, Beijing Zhongdida Engineering Survey & Design Institute Co., Ltd. failed to furnish financial audit report of recent 3 years, survey personnel allocation and business performances information and its business performances provided in its tendering documents failed to reach the standard of high score.

The above practice violated the provisions of Article 13 “A procuratorial agency is a social intermediary organization which is established according to law to engage in the procuratorial tender business and to provide related services. A procuratorial agency shall satisfy the following conditions:……(2) Having a qualified technical and academic force capable of preparing the tender documents and organizing bid assessments;……”; Article 27 “A bidder shall prepare its bid documents as required by the tender documents. The bid documents shall respond to the substantial requirements and terms presented in the tender documents. If a project subject to tender is a construction project, the contents of the bid documents shall contain the profiles and business performances of the persons-in-charge of the project and major technical personnel to be appointed as well as machinery and equipment to be employed for the project.” and Article 40 “The bid assessment committee shall assess and compare all bid documents in accordance with the bid assessment standards and methods set in the tender documents.” set forth in Law of the People's Republic of China on Tenders and Bids. We suggested that Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan report to World Bank to enhance examining on the procuratorial agency, supervising project units organizing tendering and bidding strictly following above provisions and standardizes project management, preventing such violations. Your office accepted the suggestion.

Issues on project management

1. Non-compliance of signing surveying contract for construction project

There is no contract date, commencement date and date of submitting survey results documents in the surveying contract for construction project of Yutian County using WB loan to build biogas development/utilization project in Xingtianyuan Ecological Farm between Yutian Yiheyuan Ecological Agriculture Co., Ltd. and Beijing Zhongdida Engineering Survey & Design Institute Co., Ltd.

The above practice violated the provisions of Article 12, Chapter 2 Formation of Contracts“The terms of a contract shall be prescribed by the parties, and generally include the following:……(6) time, place and method of performance;……”  and of Article 274, Chapter 16 Contract for Construction Projects“A contract for survey or design includes terms such as the time limit for submission of the relevant basic information and documents (including budget estimate), the quality requirements, fees, and other conditions of cooperation, etc.” set forth in Contract Law of the People's Republic of China.

According to the provision of Article 61, Chapter 4 Performance of Contracts“Where, after the contract becomes effective, there is no agreement in the contract between the parties on such contents as quality, price or remuneration, or place of performance etc., or such agreement is ambiguous, the parties may agree upon supplementary terms through consultation; if a supplementary agreement cannot be reached, such terms shall be determined in accordance with the relevant provisions of the contract or the transaction practices.” set forth in Contract Law of the People's Republic of China. We suggested that Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan supervise project units organizing contract and signing strictly following above provisions and enhance project management and supervision and inspection. Your office accepted the suggestion.

2. Failure to obtain Land Use Certificate

Up to April 1,2017, Hebei Runze Zhimin Agricultural Science and Technology Co., Ltd. (the contractor of undermentioned project) failed to obtain State-owned Land Use Certificate for 70 mu of land which is used for Linzhang county using WB loan to build straw biogas joint supply and biogas slurry utilization project. We suggested that Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan supervises and urges the project unit to apply for issuance of State-owned Land Use Certificate. Your office accepted the suggestion.

- Failure to perform due diligence of Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan

Due to the failure to execute strictly following the provisions of Article 5 “The project loan and the counterpart financing provided by governments at each level are of special fund earmarked for agriculture, should be administrated normatively and used for specified purpose; self-raised counterpart financing should be fully funded and receives supervision.” set forth in Administrative Measures of Rural Renewable Energy Development Project of Hebei Province Using the World Bank Loan (Interim), of Article 7 “……5. Organize the project civil engineering, equipments/consultancy procurement and related tendering, bid evaluation, negotiation and bid awarding. ” set forth in Financial Management Manual for Rural Renewable Energy Development Project of Hebei Province, and of Article 6, Chapter 2 “Inspection and verification include: ……(2) The compliance of the Project’s procurement;……(5) The compliance of the Project’s procuratorial tender agency and the loan tender procurement;……” set forth in Measures of Sub-project Construction Schedule and Quality Inspection/Verification made by PPMO, Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan (hereinafter called PPMO) failed to timely identify the problems as stated in above part (I) and item 1, part (II) herein and to supervise and correct them. These problems will be turned over to the Agriculture Department of Hebei Province.Your office accepted the suggestion.

Issues on project performance

Through auditing 5 subprojects, we found that the projects had slow progress, Besides Linzhang county using WB loan to build straw biogas joint supply and biogas slurry utilization project having commenced, other subprojects were not commenced, leaving the funds idle. We suggested that Rural Renewable Energy Development Project Management Office of Hebei Province Using the World Bank Loan actively assist the enterprises solving difficulties and promote the projects implementation successfully. Your office accepted the suggestion.